April 1st, 2025

Monthly Meeting

The regular monthly meeting of the Galeton Borough Authority was held on Tuesday, April 1st, 2025 at 5:00pm at the municipal office located at 24 W Main St, Galeton, PA 16922.

Present were Tony Adami, Mike Brown, Tom Smith, Joe Cimino SR, and Todd Parsell.

Others present were Mike Plummer, Solicitor, Nate Jones from Larson Design Group, and Amanda Paul, Authority Secretary.

On the phone for the meeting was Shawn Downey from Larson Design Group.

Meeting was called to order at 5:00pm by Tony Adami.

The Pledge of Allegiance was recited.

A motion was made by Joe Cimino SR to approve the February and March 2025 meeting minutes, seconded by Mike Brown. Motion carried.

A motion was made by Joe Cimino SR to approve the February and March 2025 financial reports, seconded by Mike Brown. Motion carried.

Public Comment Period: None

Continued Business:

Larson Design Group Memo: The Wastewater Treatment Project has been completed 100% and all work has been completed.

WWTP: Project has been completed.  Joe Cimino SR commented that PSI and Martz Technologies have been extremely helpful during the entire project.

A motion was made by Todd Parsell, seconded by Mike Brown, to approve the Substantial Completion Certifications for both general and electrical construction for PSI and LC Whitford. Motion carried.

A motion was made by Mike Brown, seconded by Tom Smith, to approve the Change Order Contract #1 to remove unused allowances from the contract. Motion carried.

A motion was made by Joe Cimino SR, seconded by Todd Parsell, to approve Change Order Contract #2 to remove unused allowances from contract. Motion carried.

A motion was made by Mike Brown, seconded by Joe Cimino SR, to approve both Payment Applications Contract #1 for LC Whitford and Contract #2 for PSI Pumping Solutions. Motion carried.

A motion was made by Todd Parsell, seconded by Joe Cimino SR, to sign any necessary forms for project completion. Motion carried.

FEMA: Currently in-progress – sending in more information that has been requested regarding the projects.

Watrous Water Connection Project: Phase 2 of this project has been approved by the Tioga County Commissioners. Simple will be starting early to mid-May.

New Business:

Pest Control: Joe Cimino SR reported an excessive amount of Japanese beetles at the Wetmore Treatment Plant. A motion was made by Tom Smith, seconded by Todd Parsell, to hire Top Shot Pesticide to treat this issue. Motion carried.

Correspondence:

Emergency Watershed Protecting (EWP) Program: letter attached regarding upcoming meeting scheduled for April 23rd at 6:30pm at the Harrison Township Building.

The next Galeton Borough Authority meeting will be held on Tuesday, May 6th, 2025 at 5:00pm.

Motion to adjourn this meeting at 6:13pm by Mike Brown, seconded by Joe Cimino SR. Motion carried.