Regular Monthly Meeting

Tuesday, September 2nd, 2025

The regular monthly meeting of the Galeton Borough Authority was held on Tuesday, September 2nd 2025, at 5:00pm at the municipal office located at 24 W Main St, Galeton PA 16922.

Members present were Mike Brown, Joe Cimino SR, Todd Parsell, and Tom Smith.

Member not present was Tony Adami.

Others present was Mike Plummer, Authority Solicitor, and Amanda Paul, Authority Secretary.

Other present by phone was Nate Jones, Larson Design Group.

Meeting was called to order by Mike Brown at 5:04pm.

Pledge of Allegiance was recited.

A motion was made by Todd Parsell to approve the minutes of June 2025, seconded by Joe Cimino. Motion carried.

A motion was made by Joe Cimino to approve the financial report of June 2025 as presented, seconded by Tom Smith. Motion carried.

Public Comment Period:

None

Continued Business:

FEMA/PEMA Update – Projects have been moved to PEMA for Approval. Currently waiting for bank account to finish verification process.

Watrous Water Project Update – The vault is too high. Joe had a meeting with Sipple, and they requested to make a mound or ditch. Everyone is in agreeance that this needs to be done correctly and declined to have a mound or ditch.

CDBG Funding: Survey has been completed. Awaiting more information from Jamie.

Wetmore Transmission Line – Larson Design Group was approved by Century Engineering regarding the potential to include a portion of the new well project into the Wetmore Transmission Main Replacement Project. The Authority would be responsible for the cost and the three estimates ranged from $545,000 - $664,000. Unanimous vote of no was received regarding this idea. More discussion will be held regarding this project.

Overdue Water & Sewer Bills – Currently showing an increase in payments when we send a past due notice. Two residents received a letter via certificate of mailing, and a notice was posted to their door regarding shut off. One account was paid. The other property had water service terminated until payment can be made.

Internet at the Wetmore – Tri-County Internet will be $79.00 per month with all fees waived if we sign a 5-year contract. More information is requested regarding Blue Ridge contract with the borough.

New Business:

Water Line Coverage – A motion was made by Tom Smith, seconded by Joe Cimino, to order a custom tarp for coverage. Motion carried.

Public Hearing – Joe Cimino and Amanda Paul will be attending a public hearing at the Gunzburger Building in Coudersport, PA regarding the issues regarding the PEMA response regarding the flooding from Hurricane Debby.

A motion was made by Todd Parsell, seconded by Tom Smith, to approve payment of the invoice for the annual renewal of Hach. Motion carried.

Discussion was held regarding the approval of payment for water testing completed by Jim Casselberry for the ongoing Watrous Water Project. Clarification is requested as to who is responsible for the bill before approving payment.

A discussion was held regarding the current drought, and it was determined that the Borough should enter Stage 1 of the Drought Contingency Plan.

A motion was made by Todd Parsell to adjourn the meeting at 6:21pm, seconded by Joe Cimino. Motion carried.

The next regular Galeton Borough Authority meeting will be held on October 7th, 2025, at 5:00pm.