Regular Monthly Meeting for Galeton Borough Authority

The regular monthly meeting of the Galeton Borough Authority was held on Tuesday, September 1st, 2026, at 5:00pm at the municipal office located at 24 W Main Street, Galeton, PA 16922. 

Members present were Tony Adami, Mike Brown, Todd Parsell, Tom Smith, and Joe Cimino SR. 
Others present were Mike Plummer, solicitor, and Amanda Sepiol, authority secretary. 

The meeting was called to order at 5:00pm by Tony Adami. The pledge of allegiance was recited. 

A motion was made by Todd Parsell to approve the minutes of the August 2026 meeting, seconded by Mike Brown. Motion carried. 

A motion was made by Mike Brown to approve the financial report of August 2026 as presented, seconded by Todd Parsell. Motion carried.

Public Comment
None

Water
A discussion was held regarding a camera kit with CoStream for remote monitoring of the water facilities. A 36-month software package is $1,260.00. This addition could be very beneficial for both standard maintenance and emergencies. 

Joe completed an evaluation in August for the filter plant. The final report will take approximately 6-8 weeks. 

Sewer
Joe reported the new polymer pump was installed today. This is a vital piece of the wastewater treatment plant as it pumps sludge. 

A motion was made by Todd Parsell, seconded by Tom Smith, to purchase eight (8) manhole risers for the Germania Street paving project. Motion carried. 

Continued Business
A vote was held to accept or reject the bids received for Phase 3 of the well project
· Mike – no
· Todd – no
· Tom – no
· Joe – no
Bids were rejected. Reopening the bid for this project will take place closer to the end of the year. 

The original quote for the VFD with Wake Industrial has expired and a new request has been made. 

Larson Design provided a memo updating:
· PennVest will not release any additional funds until after the final application for payment for the Wastewater Treatment Upgrade Project is submitted. Funds were received to pay the final invoice for Wayne Paving. 
· Wetmore Transmission Main is still being discussed with the Authority. 
· The Local Share Account (LSA) Grant would be a good opportunity to request funding help for the transmission main project. 

The office continues to work on decreasing the past due balances with water/sewer customers. Sixteen (16) shut-off notices were posted and mailed with nine (9) payments received so far. The office also makes reminder calls to anyone who received a shut off notice and hasn’t made payment the day before service is to be disconnected. 

Amanda was happy to report that FEMA has paid their portion of the projects from damage received in the flood in 2024. FEMA pays 75% of the project cost and PEMA pays the remaining 25% once proof of completion is sent. 
· Sewer Blower Project: received $35,895.75 and was returned to the Restricted Sewer account. The close out process is in progress to receive PEMA funds. 
· Bridge Repair Project: received $31,303.50 and was sent to Drum Excavating. The close out process is in progress to receive PEMA funds. When funds are received, it will be sent to Drum Excavating for the remaining balance. 
· River Street to Route 6 Water Crossing Project: $168,108.77 received. The Authority is currently working with Larson Design, FEMA, and EPA to complete this project. 

New Business
The pump station at the end of Germania Street has been removed. Authority agrees to discontinue gas and electric to this station. 

Joe reported that issues at the Northwest Pump Station have resumed. The Borough has a legal easement permitting access to the pump station; however, the property owner is currently obstructing access. A letter will be sent notifying the owner of the interference with the easement, and the matter will be referred to Borough Council for consideration of legal action.


The next Galeton Borough Authority meeting will be held on October 6th, 2026 at 5:00pm.

Motion by Mike Brown to adjourn the meeting at 6:05pm, seconded by Joe Cimino. Motion carried. 




Recorded and submitted by:
Amanda Sepiol
Authority Secretary

