## Slide 1: infrastructure sector department of tc&I
12th State National Leadership Conference
June 21 -23, 2023

## Slide 2: Background
Under Compact II the benefits of the infrastructure sector program were not fully realized because of a number of factors, including:
    Restrictions on the type of projects that could be financed (Tier1/Tier 2) leading to challenges in aligning state priorities with the priorities set out in the agreement.
    Absence of an institutional framework to manage the sector in the early years
    The need to establish new institutional and staffing arrangements after 2016 and associated problems in recruiting professional staff for the PMO Offices
    Delays in securing land title deeds
    Disputes/disagreements between the FSM and OIA leading to non-approval and/or extended delays in the approval of grant requests
    Construction capacity constraints in the FSM and the region leading to difficulties in meeting the competitive bidding requirements set out in the FPA
    With respect to the IMF, the scope of activities have been limited by difficulties in meeting matching requirements

## Slide 3: The current situation
Over $200 million invested in Infrastructure so far under Compact II in schools, health care, water/wastewater and power systems
16 ongoing projects with projected investment of over $116 million (including Kosrae Hospital, 5 new Dispensaries in Chuuk, 3 major water/waste water projects in Yap and additional infra for COM and new schools in Pohnpei)
Another 3 projects out to bid with estimated investment of $30 million
Start being made on Chuuk Hospital Project with scoping and masterplan
Infrastructure Backlog which was $270 million 3 years ago is now about $140 million and projected to reduce to $90 million by the end of Compact II

## Slide 4: Programs Under Compact 3
Priority to be given to:
Primary and Secondary Education
Health and safety including water and wastewater
Solid waste disposal
Health care
Airport and seaport improvements
Roads
Seawalls
Energy development including renewable energy

## Slide 9
Some key points for consideration
An Updated Infrastructure Development Plan will be a condition for accessing funding for Infrastructure. The current IDP expires in 2025. The need to start work on updating the IDP has become urgent.
The Compact Agreement sets specific requirements for projects listed in the IDP, including the need to elaborate on project scope, budget and implementation arrangements. The updated IDP will need to reflect these requirements
Compact III provisions will require a huge amount of up-front technical work, including preparing concept designs, site surveys, scoping and budgeting. There will be a need to strengthen the capacity of the PMU and the PMO Offices to ensure that this capacity is in place.
For the first year of the new compact, States should give priority to projects already designed in order to ensure that the full amount of funding can be obligated during the first year of the new compact. This will require coordination with World Bank and ADB Projects since these programs will have projects already designed (such as FSMIP and Roads) but funding under the World Bank and ADB may be insufficient to finance construction
Given the need to develop a Consolidated Maintenance Plan as a condition for release of IMF funding, DTC&I would suggest that a Infrastructure Maintenance Working Group be established with National/State Representatives to start work on the Maintenance Plan