First Word

First Christian Church Brownstown

March 2026

LPHS Banquet

#### We Exist to:

#### * WORSHIP the Living God     * WIN People to Jesus    * TRAIN God’s People for Service

#### * SEND Them Out Into the World

Worship Center Construction Project Update

The insulation has been finished and the drywall has begun. The drywall finishers start the last week of February and are expected to finish mid-March.

The building committee has decided to add three smaller projects (Basement, Stained Glass, Marquee) to the Worship Center Project. The basement project consists of finishing the basement with two classrooms, a bathroom, kitchenette, and a gathering room. The stained glass will consist of refurbishing three windows from the old church, installing one above the baptistry (Jesus knocking at the door) and two on the interior wall in the worship center inside a lighted cabinet. The marquee will consist of a LED sign, the bell, and the cornerstone from the old church.

Stained Glass Project

Windows (3)		$26,000

Marquee Project

Concrete		$2,000

Electric		$3,000

Digital Sign		$20,000

Basement Project

Plumbing		$4,000

Electric		$2,500

Insulation		$1,000

Drywall		$2,500

Drop Ceiling	$3,500

Flooring		$6,800

Doors (4)		$4,000

Paint			$1,000

The estimated costs for each project are listed here. Donations for any project are greatly appreciated.  When making your donation, please specify which project your donation is to be applied to.

Rough Opening Dimensions (tall x wide):

58 ¼” x 73”				    47” x 58 ¼”				   	 47” x 58 ¼”

## What’s Going On?

Breakfast Fellowship:  If you would like to provide breakfast on a Sunday morning, there will be a sign-up sheet in the kitchen.  Breakfast starts at 9:00 am.

Leadership Team (Elder’s & Deacon’s) Meeting is Tuesday, March 10th @ 7:00 pm.

Youth Groups will meet on Sundays from 6:30 – 8:00 pm.  Watch for a start-up date coming soon!

## Time Change

On Sunday, March 8, 2026 Daylight Savings Time begins!  Don’t forget to set your clocks ahead one hour before bed.

## 5th Sunday

A 5th Sunday Offering will be taken up on Sunday, March 29th.  The entire amount collected will be going to the Building Fund.

## For the Record

Date 		  Attendance 	       Offering	                      Building Fund

1/25	         	   Snow Storm         	       $0.00  		           $0.00

2/1                          50                          $4,833.00	          	$1,280.00

2/8		          55  		       $1,553.00		$39.00

2/15		          57		       $2,215.00		$25.00

2/15	      	Love Banquet               $1,346.00

First Christian Church

Brownstown

516 W. Cumberland Rd.

P.O. Box 296

Brownstown, IL  62418

618-427-3687

Website: fcc-brownstown.com

Email:  brownstownfcc@gmail.com

Nathan Brands, Preaching Minister Jamie Smith, Administrative Assistant

*Birthday

**Anniversary

*Zach Koehler

**Randy/Sandy Gelsinger

*Ellen Willms

**Duane/Laura Willms

*Sandra Lovett