“Scrumming Scrum” Part One: Basic Format for Healthy Sprint Retrospectives, Secret Sauce for Scrumming Scrum
Material from agile retrospectives: Making good teams great esther derby & Diana Larsen
Presentation Created By Kevin Best
8/25/2019
Maynard Scrum meetup
[Speaker Notes: Scrumming Scrum means improving use of the Scrum framework. Taken from presentation given at Agile Boston on July 31st, 2019 by Daniel Mezick and Joseph DeAngelis who introduce parts of a new book "A Scrum Book: The Spirit of the Game" by Jeff Sutherland and James Coplien.]

---
Retrospective Specific Structure – Essential parts for successful retrospectives
Set the stage.
Gather data.
Generate insights
Decide what to do
Close the retrospective
[Speaker Notes: Each part builds on the other, if you skimp on any part the retrospective suffers. One is creating a safe place for the team to be transparent, inspect, and adapt. This is not your typical meeting if done correctly. Done poorly, the potential damage to the team over time can be huge.]

---
Before A Team Starts a Retrospective there should be a working agreement
A Working Agreement is team agreements on what is not allowed to occur in the meeting. It is also agreement on what behavior is encouraged during the retrospective. An example
  - Team members shall not use their cell phones or laptops during the retrospective
  - Team members commit to the entire time of the retrospective.
  - All team members should be physically present in the room where the retrospective is to be held.
  - Team members shall practice the team values of focus, respect, openness, courage, and commitment
  - Team members shall take turns running retrospectives
  - Product owner needs to be present for the retrospective
  - No one shall dominate the retrospective meeting
  - The retrospective should not be interrupted unless it is an emergency, i.e., fire or medical emergency
  - The meeting shall start on time and end on time.
[Speaker Notes: Working Agreements should be posted in the room and team members should keep track of the working agreement, ask them to do so. If your team doesn’t have one create it before you go further with the retrospective. Most groups can address most situations with 5 working agreements. No more than 10 working agreements.]

---
Set the Stage
Welcome
Restate the purpose of the retrospective
Goal for the session
Remind people how long you’ll meet
Ask everyone in the room to speak one or two words summing up the sprint describing their hope or wish for the retrospective.
Outline the approach for the session providing the breakdown for each part of the retrospective in terms of minutes
Use team values (predetermined before the first retrospective)
[Speaker Notes: This part of the retrospective creates the atmosphere or environment where team members can surface difficult topics and leading to challenging conversations. This is where having team values and working agreements aid in creating a protective barrier for the team.]

---
Gather Data
Hard Data
  - Events
    - Meetings
    - Decision points
    - Changes in team membership
    - Milestones
    - Celebrations
    - Adopting new technologies
    - Any event that meant something to someone on the team, birthday, marriage, citizenship, engagement, death
  - Metrics
    - Burn down charts
    - Velocity
    - Defect counts
    - Number of stories completed
    - Amount of code refactored
    - Effort data
  - Features
  - Stories completed
[Speaker Notes: The purpose of this stage is creating a shared picture of what happened during the sprint. Gathering data expands everyone’s perspective. Start with hard data. Encourage people to refer to the team calendar, other artifacts, documents, emails, and charts. Use the team task board and visible charts from the same. If your team looks back more than a week or two create a timeline. Sprint length greater than two weeks]

---
Gather Data Continued
Feelings are at least half the story
  - Tell the story about what’s important to the people about the facts and the team
  - Ask the team to scan the data you’ve gathered and have them comment on the patterns, shifts, and surprises.
  - Produces a shared picture rather than the narrow set of data each person brings to the retrospective.
  - People are less likely to commit to changes and experiments when they only look at their own data.
  - Without feelings data the team may not address the topics that are most important to the team’s success.
[Speaker Notes: Hard facts are only part of the data. Create a structured way for people to talk about feelings make it comfortable to raise topics that have emotional charge. Do a quick review of the data with the entire team. Ask the team to scan the data you’ve gathered and comment on patterns, shifts, and surprises.]

---
Generate Insights
Generate insights by considering the data
Identify strengths and weaknesses from the previous iteration
Lead the team to examine
  - Conditions
  - Interactions
  - Patterns contributing to success
  - Investigate breakdowns and deficiencies
  - Look for risks and unexpected events or outcomes
  - Solutions to problems.
  - Look at causes and effects
[Speaker Notes: Time to ask why? and think about what to do differently. unless of course it is your first iteration. First solutions may be correct, but often they are not. First solutions may be correct, but often are not. Consider additional possibilities. This time for the team to think together. These insights help the team see how to work more effectively – which is the ultimate goal of any retrospective. Generating insights allows the team to step back, see the picture and delve into root causes.]

---
Generating Insights: Continued
If a team skips generating insights your team may not understand how events, behaviors and circumstances affect their ability create product (software)
[Speaker Notes: Time spent generating insights helps ensure your team plans an improvement increment, one that will make a positive difference.]

---
Decide What to do
List of potential experiments and improvements
Time to pick the top items
Vote for items
Top 1 or 2 experiments or improvements determined
Create story cards or backlog items
Hold your retrospective before the sprint planning session.
Plan a break between the retrospective and the sprint planning session
[Speaker Notes: Primary job for facilitator is provide structure and guidance for your team to plan experiments and actions. Pick one or two experiments for the next iterations by voting using dots top one or two items getting the most dots are determined. If team is recovering from a change that was stressful, help them choose something less complex this time. With story cards or backlog items created your team can incorporate them into the work plan for the next iteration. A break even if it just a lunch break helps the team to have space to reflect the experiment or improvement.]

---
Decide What To Do
When you finish planning improvements or experiments in the Retrospective…
  - Be sure team members sign up for each experiment or improvement agreed to take on in the next sprint.
  1. Avoid the “Do-Nothing Retrospective”
  1. Teams can take action to influence or change their own response.
[Speaker Notes: Without individual commitment, people assume that “the team” will do the task, and no one does it. Experiment or improvement is not done. Teams who identify external groups as the source of their ills and want those people to change end up frustrated. Change happens in the course of normal work. Teams who believe their retrospectives are a waste of time often keep their improvement plans completely separate from their daily work plans. When the plans are separate, no finds time to do the extra work.]

---
Close the Retrospective
End the Retrospective decisively.
Decide how to document the experience and plan for follow up.
Decide how to retain what they have learned from the Retrospective.
Use a cell phone camera to create a visual record.
Key take away
  - The learnings belong to the team and team members
    - Not the coach, not retrospective leader
  - The team needs to own them
[Speaker Notes: Close the retrospective with the appreciation for the hard work everyone did during the sprint and during the retrospective.]

---
In Summary
Using this structure –
  - Set the Stage
  - Gather Data
  - Generate Insights
  - Decide What to Do
  - Close the Retrospective
Will help you do the following
  - Understand different points of view
  - Follow a natural order of thinking
  - Take a comprehensive view of the team’s current methods and practices
  - Allow the discussion to go where it needs to go, rather than a predetermined outcome.
  - Leave the retrospective with concrete action and experiments for the next iteration.
[Speaker Notes: That’s all folks! Questions and maybe some answers.]