User Stories: Slicing the “cake” so applications can be delivered quicker
By Kevin Best
Sources are the following
User Stories Applied: For Agile Software Development Mike Cohn
“Slicing Requirements for Agile Success” Better Software July August 2010 Ellen Gottesdiener & Mary Gorman

---
What are User Stories?
A user story describes functionality that will be valuable to either user or purchaser of a system or software. User stories are comprised of three components:
  - Card
  - Conversation
  - Confirmation
  - Where are the details?
  1. User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series
[Speaker Notes: Card – a written description of the story used for planning and as a reminder Conversations – conversations about the story that flesh out the details of the story – tests that articulate the details ultimately determining whether the story is done. (Jeffries 2001) Confirmation -– tests that articulate the details ultimately determining whether the story is done. (Jeffries 2001) Details can be expressed in more user stories. It is better to have many small user stories rather than ones that are too large. Tests go on the back of the physical card. Otherwise on an electronic user story it goes in the acceptance criteria section.]

---
Who writes the User Stories?
The Customer Team
  - Each story must be written in terms of business value not in technical jargon.
  - As primary product visionaries, customer team positions itself to describe the product behavior.
  1. User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series

---
When and Where Are User Stories Written?
Story Writing Workshop
At any time
User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series
[Speaker Notes: Story Writing Workshop – all participants brainstorm as many stories as possible. Stories can be written at any time throughout the project The customer team and development team come up with an iteration length, from one week to four weeks long. The same iteration length is used for the duration of the project.]

---
When are the User Stories Delivered?
User Stories are prioritized
Users stories are estimated
The customer team and development team come up with an iteration length, from one week to four weeks long.
The same iteration length is used for the duration of the project.
The initial estimate will most likely be wrong.
User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series
[Speaker Notes: by the Customer Team the higher priority (most valued) stories go on top of the pile of user stories. , yet one can use the estimate to make a rough map or release plan of what work can be accomplished in each iteration and how many iterations it will take to complete the project. Once an iteration length is agreed on the developers will estimate how much work they will be able to complete per iteration,(i.e. velocity).]

---
INVEST Criteria
Independent
Negotiable
Valuable
Estimable
Sized appropriately
Testable
User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series
[Speaker Notes: Independent: As much as possible, care should be take to avoid introducing dependencies between stories. Dependencies between stories lead to prioritization and planning problems. Negotiable: Stories are negotiable. They are not written contracts or requirements that the software must implement. Story cards are short descriptions of functionality, the details of which are to be negotiated in a conversation between the customer and the development team. Valuable to the purchasers or users: The best way to ensure that each story is valuable to the customer or users is to have the customer write the stories. Customers are often uncomfortable with this initially-probably because developers have trained them to think every thing they write as something that can be held against them later. Most customers begin writing stories themselves once they become comfortable with the concept that story cards are reminders to talk later rather than formal commitments or descriptions of specific functionality. Estimable: There are three common reasons why a story may not be estimable: Developers lack domain knowledge. Developers lack technical knowledge. The story is too big. Spikes can be used for giving the developer time to learn about technology needing to be used for the stories they are working on. Small: Story size does matter because if stories are too large or too small you cannot use them in planning. Epics are difficult to work with because they frequently contain multiple stories. The epic should be split into smaller stories. The ultimate determination of whether a story is appropriately sized is based on the team, its capabilities, and the technologies in use. Testable: Stories must be written so as to be testable. Successfully passing its tests proves that a story has been successfully developed. If the story cannot be tested, how can the developers know when they have finished coding? Untestable stories commonly show up for nonfunctional requirements, which are requirements about the software but are not directly about its functionality.]

---
Planning Releases and Iterations
To plan a release the Customer Team starts by prioritizing the stories. While prioritizing they will want to keep in mind the following:
  - The desirability of the feature to a broad base of users or customers.
  - The desirability of the feature to a small number of important users or customers.
  - The cohesiveness of the story in relation to the other stories.
The developers have different priorities for many of the stories.
Customer Team ultimately decides what is in the first iteration.
User Stories Applied: For Agile Software Development Mike Cohn Addison Wesley Signature Series
[Speaker Notes: Developers - They may suggest that the priority of a story be changed based on its technical risk or because it is complimentary to another story. Customer team listens to the developers opinions but then prioritizes stories in the manner that maximizes the value delivered to the organization.]

---
Slicing Strategy
Feature/MMF
Acceptance Criteria
Story
Ready Story
Slicing Strategy
User Role Options
Action Options
Business Rule Options
Object Options
Interface Type Options
Quality Attribute Options
Figure 1 The six slicing elements of a User Story
July/August 2010 www.StickyMinds.com “Slicing Requirements for Agile Success”
[Speaker Notes: Our Goal is: “Your goal is to attain a set of high-value, ready stories that are about equal in size and are sufficiently analyzed so that you can size, plan, and deliver them as promised.”]

---
Analyzing User Story Options: Expand-Then-Contract
User role options
Action options
Data Object Options
Business Rule Options
Interface Options
Quality Attribute Options
[Speaker Notes: Who acts in the user story? What are the types and states of that role? What actions are needed to meet the user’s goal? What quality attributes constrain and control the sliced user story? What data objects are acted on? What are the types and states of those data objects? What business rules must be enforced for the actions and data objects? What interfaces are needed? What are their types – manual solutions, physical hardware devices, system-to-system interfaces, or user interfaces?]

---
Step 1: User Role Options: Types and States
User Role Type Options
  - Individual Buyer
  - Corporate Buyer
  - Club Member Buyer
  - Employee Buyer
User Role State Options (for Individual Buyer)
  - New
  - Existing
  - Anonymous (can buy without providing a name)
  - Archived
  1. July/August 2010 www.StickyMinds.com “Slicing Requirements for Agile Success”
[Speaker Notes: Ask the product owner to prioritize the user-role-type options. Which one has the highest business value for the next iteration? Our product owner wants to focus on income and not slow down our delivery with complex buyer types. She selects Individual Buyer. Select for Value: Now that we’ve expanded the states, it’s time to contract. Again, our product owner needs to narrow her options to the buyer state that will yield the highest immediate value. She selects Individual, Anonymous Buyer.]

---
Step 2: Action Options
Buy Action Options
  1. Verify product cost *
  1. Calculate the tax amount
  1. Calculate total purchase amount *
  1. Apply discount
  1. Apply wrapping fee
  1. Arrange for shipping
  1. Secure payment *
  1. Adjust inventory
  1. Generate receipt *
  1. Post payment to accounts receivable
[Speaker Notes: To identify all the possible actions that satisfy the selected user role’s desired goal, start with the verb in the user story text: “I want to buy a product…” Ask the product owner what typically happens (or if the action is new, what will potentially happen) and what decisions must be made. For the individual, anonymous buyer, the buy action options are as follows: We suggest writing each action option on a sticky note so that the product owner can move them around. The order of the options is not critical at this point. The product owner surveys the action options and determines the minimum options needed for the next delivery cycle. Encourage her to defer actions that are less valuable, occur infrequently, require data not yet built into databases, or are complex and better left until later. Consider the action’s context for the purpose of guiding action option selection. For example, is the buyer shopping at a brick-and-mortar store or online? The product owner decides that verify product cost, calculate total purchase amount, secure payment, and generate receipt are necessary for the first iteration. These action options support in store purchases.]

---
Product Type Options	Payment Type Options	Receipt Type Options
Book *	Cash *	Cash receipt *
CD	Credit card	Credit card receipt
DVD	PayPal
Gift Card	Purchase order
Greeting Card
Electronic book reader
Step 3: Data Object Options: Types and States
Table 1
Book State Options
New *
Used
Table 2
[Speaker Notes: Next we focus on the data objects. Your product owner should identify object options on her prior selections of user role and actions. In our example, objects are Product, Payment, and Receipt. For each option identify types or variations. As an example, the Product object types include Book, CD, DVD, Gift Card, and so on. Select for Value: The team analyzed the objects and expanded its understanding of the objects’ types. The product owner assesses the business value for of the options and determines the valid combinations. The product owner chooses the highest value object types book, cash, and cash receipt. See Table 1 There’s more, as you did with the user role, you need to explore possible lifecycle states for the objects specific to our story. In our example, the Book object has two states: new and used. Select for Value: As before, the product owner now contracts the options. Her selection is New Book.]

---
What We Have Sliced So Far
“As an individual anonymous buyer, I want to buy a new book … paying with cash and receiving a cash receipt.”
[Speaker Notes: We started with the user story: “As a customer, I want to buy a product …” We used the expand-then-contract pattern to slice three elements: user role (types and states), actions, and data objects (types and states). The story has been sliced: The story includes four action options: verify product price, calculate total purchase amount, secure payment, and generate receipt. At this point, you have partially sliced your story. Your team might choose to defer analyzing the three additional slicing options (business rules, interfaces, and quality attributes) until development. But in our experience, the additional minutes spent exploring these other options before you commit to delivering a story can significantly help in creating a reader story while expanding the team’s knowledge of the product requirements. Let’s take a look.]

---
Step 4: Business Rule Options
Business Rule Options
  - Payment currency must be specific to purchase location*
  - Cash payment denomination amount must not be greater than …
  - Payment change amount is calculated as…*
  - Receipt bar code is designed using…
[Speaker Notes: The product owner again weighs the business value of the these options for the next iteration. She chooses the following (asterisked):]

---
Step 5: Interface Type Options
Book Interface Type Options
  - Scanner
  - Keyed in data (UI)*
Cash Payment Interface Type Options
  - Cash machine (hardware)
  - Keyed in data (UI)*
Cash Receipt Interface Type Options
  - Printed in store (report)*
  - Faxed (system to system)
  - Emailed (system to system)
[Speaker Notes: Select For Value: Together, the product owner and team discuss the options. Based on the business and technical factors, they agree on the following:]

---
Step 6: Quality Attribute Options
Tag: Response Time Cash Receipt Print Launch
Scale: Seconds
Meter: Elapsed time between pressing “Receipt” to the start of printing
Minimum: No more than 7 seconds
Plan: 4 seconds
Wish: 2 seconds
[Speaker Notes: Quality attributes are “the subset of nonfunctional requirements that describe properties of the software’s operation, development, and deployment.” [14] teams sometimes neglect these critical requirements until well into development. But, we’ve learned that teams need to explore options for performance, reliability, safety, security, scalability, usability, and so on if they’re going to define a ready story and improve the quality of the product’s ever-unfolding architecture. There are several ways to specify quality attributes. For example, you can write them as user stories, use plain language, list the quality attributes as user story acceptance criteria, or incorporate them into user story text. One quality we need for our sample story is the response time for printing the receipt.]

---
The Sliced Story
User role type and state: Individual, anonymous buyer
Actions: Verify product price, calculate total purchase amount, secure payment, generate price
Objects (type and state) – New book, cash payment method, cash receipt
Business rule: Payment currency must be specific to purchase location, payment change amount is calculated as…
Interfaces:
  - Book interface type: Keyed in data (UI)
  - Cash payment interface type: Keyed in data (UI)
  - Cash receipt interface type: Printed in store
Quality attributes
  - Tag: Response Time; Cash Receipt Print Launch…

---
INVEST Criteria Met?
Independent
Negotiable
Valuable
Estimable
Sized appropriately
Testable
[Speaker Notes: Our thinly sliced, ready story meets the INVEST criteria: independent, negotiable, valuable, estimable. sized appropriately and testable.]