# Breakaway West Board of Directors Meeting

October 14, 2025, at 5:00pm MT

Call to order at 5:04 pm by Andrew Cuomo

BOD Attendees:

President Andrew Cuomo – In Attendance

Treasurer Scott Payant – In Attendance

Secretary Mark Maglio – In Attendance

Director Chris Hagie – In Attendance on phone 1178

Director Chris Watson – In Attendance

Owners present:  Jim Hockensmith, Neilson 412, Delta Stein, Kira, Andy Kuyoth, Sarah B 412, Treavor Mosbau, Denise 423, MB iphone, Sara Watson, Betty Petrak, Kristen Boublik, Megan, Doug W, Bill

Manager's Report

- The elevator is fixed and running.  Thump noise is still there and will be investigated.

- Heat tape installed.

- Boilers were flushed.  Buildings 100, 200, 300, 400 are all good.  Building 5 lost the glycol in zone #3 so plumber will come out tomorrow to resolve.

- New trash collector is Vail Valley Waste.  Bear proof dumpsters will arrive next week.  Owners, please make sure you and the renters latch the containers.

- The man lift is arriving tomorrow to clean the gutters.  Leaf cleanup is underway.

- Rock was installed in the lower parking lot, but too much was installed so contractor is removing unneeded rock.  Exterior lighting will be installed.

- Comcast will be out to relocate the cables under the deck.

- Flat roofs will be resurfaced next year.

Presidents Report

- Andrew proposed a resolution that there will be limited access to common elements and pool.  Scott proposed approving the resolution and Mark seconded it.  All BOD members voted in favor, none opposed.  The resolution passed.

- A second resolution will be forth coming to only allow one vehicle per unit during the construction.

- Construction update.  Contractor is on schedule.  Mark will continue to send out weekly updates.

- AD Miller provided a phase 2 bid.  Scott sent out and reviewed the proposed additional costs of Phase 1 and Phase 2 special assessment.  The board will meet on October 28th to review, discuss and potentially vote on a special assessment to cover the additional costs of Phase 1 and the costs of Phase 2.  .

Treasurer’s Report

- Scott asked for approval for a financial audit.  Andrew proposed to approve, Chris Hagie seconded it.  All BOD members voted in favor, none opposed.  The motion passed.

Secretary’s Report

- Mark motioned to approve the meeting minutes from the BOD meeting held on August 11, 2025.  Scott seconded the motion.  All BOD members voted in favor, none opposed.  The motion passed.

- Owners requested the meeting minutes be posted timely to the website.  Mark said we are transitioning the website and if he can’t post them timely then he will email the minutes out to owners as unapproved.

New Business

- The annual homeowners meeting will be scheduled for Saturday Nov 15th at 4:00PM mountain time.  Ask for in person headcount to determine if we should rent a hall for the meeting as the gym is being used as a construction office.

Meeting adjourned at 5:59 PM