Minutes for the July 15, 2025 Joint Municipal Water meeting, held at the Town of Elbridge Route 5, Jordan NY. Supervisor Richardson called the meeting to order at 9:11 AM.

**PRESENT:** Vernon Richardson, Supervisor

Todd Platten, Councilor

Doug Blumer, Councilor

Joe Farrugia, Councilor

**ABSENT:** Mike Caron, Councilor (attended via Zoom call, non-voting)

**RECORDING SECRETARY:** Danielle Karlik, Town Clerk

**OTHERS PRESENT:** Village of Elbridge Mayor Chris DeCola, Village of Elbridge Trustee Patrick Ely, Village of Elbridge Trustee Anthony DeMarco, Village of Jordan Mayor Casey Brim, Dawson Dunham, Fred Weiskoff, Fred DiRisio, Gabe Rosetti, Barton & Loguidice representatives, Town of Elbridge Highway Superintendent Jim White, Kelly Lathan via Zoom

On a motion by Councilor Blumer, seconded by Councilor Platten, the following resolution was

ADOPTED: 4 AYES Blumer Richardson Platten Farrugia

0 NAYS

*Resolutions 63/25*

The Elbridge Town Board approves their portion for Change Order #2 for Contract #1, R.B. Robinson Contacting Inc., rock disposal and imported general fill.

The Village of Elbridge approves the same.

The Village of Jordan will approve at their next Board meeting as they did not have a quorum present.

On a motion by Councilor Platten, seconded by Councilor Blumer, the following resolution was

ADOPTED: 4 AYES Blumer Richardson Platten Farrugia

0 NAYS

*Resolutions 64/25*

The Elbridge Town Board approves payment for Contract 1A R.B. Robinson Contracting, Inc. application #5 for the amount of contract work completed for $438,215.44.

The Village of Elbridge approved their portion, $285,253.44

The Village of Jordan approved their portion, $310,058.09, at their 7/14/25 Board meeting

On a motion by Councilor Platten, seconded by Councilor Farrugia, the following resolution was

ADOPTED: 4 AYES Blumer Richardson Platten Farrugia

0 NAYS

*Resolutions 65/25*

The Elbridge Town Board approves payment for Contract 2 Highlander Construction, application #4 for the amount of contract work completed for $382,166.90.

The Village of Elbridge approved their portion, $248,769.02, at their next meeting.

The Village of Jordan approved their portion, $270,401.12, at their 7/14/25 Board meeting.

On a motion by Councilor Farrugia, seconded by Councilor Blumer, the following resolution was

ADOPTED: 4 AYES Blumer Richardson Platten Farrugia

0 NAYS

*Resolutions 66/25*

The Elbridge Town Board approves payment for Contract 3 Aquastore. application #3 for the amount of contract work completed for $397,321.92.

The Village of Elbridge approved their portion, $258,634.08

The Village of Jordan approved their portion, $281,124.00, at their 7/14/25 meeting.

On a motion by Councilor Blumer, seconded by Councilor Platten, the following resolution was

ADOPTED: 4 AYES Blumer Richardson Platten Farrugia

0 NAYS

*Resolutions 67/25*

The Elbridge Town Board approves Change Order #2 for Contract #2 Highlander Construction, for top/binder per unit, $2.95 per square foot, to use as need to match for existing driveway conditions.

The Village of Elbridge approves the same.

The Village of Jordan will approve at their next Board meeting as they did not have a quorum present.

The following topics were discussed:

* IMA
* Change Orders
* Tree removal
* Payments & schedules
* When checks are cut
* Obtaining an Arborist
* Signage on South Street and Hamilton Road

**ADJOUNMENT:**

On a motion by Councilor Platten, seconded by Councilor Farrugia, the July 15, 2025 Joint Municipal Water meeting was unanimously adjourned at 9:58 AM.

Respectfully,

Danielle Karlik

Elbridge Town Clerk