Minutes for the September 16, 2025 Joint Municipal Water meeting, held at the Town of Elbridge Route 5, Jordan NY. Supervisor Richardson called the meeting to order at 9:02 AM.

PRESENT:                                     Vern Richardson, Supervisor

Doug Blumer, Deputy Supervisor

Joe Farrugia, Councilor

Todd Platten, Councilor

ABSENT:                                        Mike Caron, Councilor

RECORDING SECRETARY:     Danielle Karlik, Town Clerk

OTHERS PRESENT:  Village of Elbridge Deputy Mayor Anthony Demarco, Village of Elbridge Clerk Tammy Kunz, Village of Jordan Mayor Casey Brim, Pat Byrnes, Dawson Dunham, Fred Weiskoff, Fred DiRisio, Barton & Loguidice representatives

On a motion by Councilor Blumer, seconded by Councilor Platten, the following resolution was

ADOPTED:	4 AYES Blumer Farrugia Platten Richardson

0 NAYS

Resolutions 93/25

The Elbridge Town Board approves payment for Contract 1 R.B. Robinson Contracting, Inc. application #7 for the amount of contract work completed for $352,894.54.

On a motion by Councilor Platten, seconded by Councilor Farrugia, the following resolution was

ADOPTED:	4 AYES Blumer Farrugia Platten Richardson

0 NAYS

Resolutions 94/25

The Elbridge Town Board approves payment for Contract 2 Highlander Construction, application #6 for the amount of contract work completed for $193,769.67.

On a motion by Councilor Platten, seconded by Councilor Blumer, the following resolution was

ADOPTED:	4 AYES Blumer Farrugia Platten Richardson

0 NAYS

Resolutions 95/25

The Elbridge Town Board approves payment for Contract 3 Aquastore. application #5 for the amount of contract work completed for $35,446.40.

The following topics were discussed:

- IMA – there still remains concerns with the division of funds and how the project was originally proposed to operate. It is felt that original purpose has been defeated. A future date will be set for discussion of the IMA with the Boards and the attorney.

- Advisory committee should be formed soon and consist of 3 operators and a Board member from each municipality.

- Dead end water lines are a concern as there has been some blowouts. How can these be looped into the system and will it be part of this project or a new project? Barton & Loguidice will speak with Highlander and look further into this issue.

- Crossett Road District #2 was discussed, and the funding that would be divided between the Town and the Village of Elbridge to have the line included.

ADJOUNMENT:

On a motion by Councilor Farrugia, seconded by Councilor Blumer, the September 16, 2025 Joint Municipal Water meeting was unanimously adjourned at 9:40 AM.

Respectfully,

Danielle Karlik

Elbridge Town Clerk