Minutes for the November 18, 2025 Joint Municipal Water meeting, held at the Town of Elbridge Route 5, Jordan NY. Supervisor Richardson called the meeting to order at 9:06 AM.

PRESENT:                                     Vern Richardson, Supervisor

Doug Blumer, Deputy Supervisor

Joe Farrugia, Councilor

Todd Platten, Councilor

Mike Caron, Councilor

RECORDING SECRETARY:     Danielle Karlik, Town Clerk

OTHERS PRESENT:  Village of Elbridge Mayor Christopher DeCola, Village of Elbridge Clerk Tammy Kunz, Village of Jordan Mayor Casey Brim, Fred DiRisio, Mary Lou Connors, Fred Wieskoff, Marty Williams, Barton & Loguidice representatives

On a motion by Councilor Caron, seconded by Councilor Platten, the following resolution was

ADOPTED:	5 AYES Blumer Farrugia Platten Richardson Caron

0 NAYS

Resolutions 112/25

The Elbridge Town Board approves payment for Contract 1 R.B. Robinson Contracting, Inc. application #9 for the amount of contract work completed for $163,660.45.

On a motion by Councilor Farrugia, seconded by Councilor Platten, the following resolution was

ADOPTED:	5 AYES Blumer Farrugia Platten Richardson Caron

0 NAYS

Resolutions 113/25

The Elbridge Town Board approves payment for Contract 2 Highlander Construction, application #8 for the amount of contract work completed for $180,374.40.

The following topics were discussed:

- IMA- no comments were submitted to Attorney Andino. Boards will vote on the IMA at December meetings.

- With the assistance of the Town Highway Department, South Street has been acceptably repaired until spring.

- Champion Homes would like the tax rates for the upcoming tax bills.

- The projected completion date for the project is the end of 2026, first of 2027.

- Tessy work has been completed.

ADJOUNMENT:

On a motion by Councilor Platten, seconded by Councilor Farrugia, the November 18, 2025 Joint Municipal Water meeting was unanimously adjourned at 9:22 AM.

Respectfully,

Danielle Karlik, Elbridge Town Clerk