## Slide 1: 4Ps – Impacted Groups – Special Tactics
A structured approach to create a communication and training plan comprised of three high level steps that and can be executed rapidly (WHO – HOW – WHAT).

## Slide 2: Approach
WHO is impacted by this change (groups/users)?
HOW will each group be impacted?
WHAT communication and training is needed?

## Slide 3: Schedule the following meetings
WHO: Initial meeting, identify groups and the person that can provide additional information about the members of each group. Identify meeting participants for future meetings. Facilitator collect all data before 2nd WHO meeting WHO: Confirmation of the groups and the members of each group. Identify groups that were missed in the initial meeting and identify members and contact person for new groups.
HOW: Initial meeting, identify for each group how the members of that group will be affected e.g. help desk will receive call about this new application we are implementing. -> Separate HOW meeting for each group might be required HOW: Confirmation of how each of the groups will be impacted (meeting with all contacts for the groups)
WHAT: initial meeting, identify what activities each group require to be aware of the change, have the desire to participate and the knowledge to change and the ability to perform the new tasks and activities. -> Separate WHAT meetings for each group might be required WHAT: Confirmation that the activities identified for each of the groups (meeting with all contacts for the group)

## Slide 4: WHO is Impacted
WHO is impacted by this change (groups/users)?
    Users (who will be the users of this application, tool or service?)
    Manager approvers (who needs to approve – e.g. service in service catalog)
    Testers (UAT)
    Focus Group / Pilot Users
    Fulfillment teams (if implementing a service)
    Support (CSC – OHD) – scripts & knowledge articles etc.

## Slide 5: HOW are they Impacted
HOW will each group be impacted? For each group we should answer the following questions:
    What is changing for this group?
    What is not changing for this group?
    What is driving the change, why are we changing?
    What does success look like?
    Who is going to lose/gain what?
    What happens if we (you) do NOT change?

## Slide 6: WHAT is needed?
WHAT communication and training is needed (Particulars & Special Tactics)
    How much people change management is needed for this change? The Change Management Strategy document will be input to the activity
    What Particulars and Special Tactics are required for the identified group? (communications, newsletters, web information, FAQs, training, lunch & learn, group meeting, virtual meeting, hands on examples, role play… etc.)

## Slide 7: Change Impact Overview – The 4Ps
Project / Service | Purpose WHY | Particulars HOW & WHAT | People / Group WHO
Project description | Purpose of Service? Why are we changing? Key Information Alignment with global / corporate goals What does success look like? | What is changing? What is not changing? What is driving the change? What does success look like? Who is going to lose / gain what? What happens if we (you) do NOT change? What do they need to know to be successful? | Who is changing? When are they changing? How much are they changing?
WHAT ties the People to the Purpose and the Success ?
What is the PROJECT?
WHY are we changing?
WHAT we are changing?
WHO will be changing?
1
2,3
Populate prior to this activity

## Slide 8: Identify Impacted Groups - WHO
Group | Contact | Description | Members
Service Desk | NN | Staff supporting the application/ project/ service | <list all members>
Fulfillment teams | NN | Teams receiving fulfillment tickets | 
Approving Managers | NN | Who needs to approve the service request | 
Users | NN | Who will be using the application / service / etc. | 
Testers (UAT) | NN | End users / customers testing the service | 
Focus groups | NN | Users testing the application | 
Pilot users | NN | Early adopters of the application . service | 

## Slide 9: HOW will the Group be impacted
Group | How is the group Impacted
Groups identified… | <high level bullet points>

## Slide 10: Identify Particulars & Special Tactics for each of the Groups identified
# | <Group Name – One slide for each Group> | Why perform
1 | < Particulars & Special Tactics > | 
2 |  | 
3 |  | 
4 |  | 
5 |  | 
6 |  | 
7 |  | 
8 |  | 
9 |  | 
10 |  | 
Contact: NN

## Slide 11: Instructions – Particulars & Special Tactics
Particulars and Special Tactics are activities, tasks and actions identified for a unique group of people or functional area.
Particulars and Special Tactics are identified to:
  Mitigate anticipated resistance
  Address unique attributes of each group
  Address historical or cultural barriers
  Leverage key influences
  Build awareness and desire to engage
  Provide needed knowledge and skills
Identify WHY this activity is important (Awareness, Desire, Knowledge, Ability, Reinforcement – See Prosci’s® ADKAR model)

## Slide 12: Questions
Thorsten Manthey
thorsten@tmanthey.com
Change Management web page:
http://www.tmanthey.com