## Slide 1: WORKSHOP Establish a Communication and Training Plan
Effective People Change Management using the WHO-HOW-WHAT approach!
April 2019
Public
Thorsten Manthey
Engagement Director, TCS
thorsten@tmanthey.com

## Slide 2: The WHO-HOW-WHAT Approach - What you need for this Workshop
Defining a Communication and Training Plan for your project!
You will need:
A Project (real or imaginary)
Laptop / Tablet
Templates (will be provided to download)
What!?
I have to do something here?
You mean “really” work?
Let’s go!
I am ready!
http://www.tmanthey.com/speaker.html
Templates you need:
or

## Slide 3: Agenda for Workshop
Why & Importance of People Change Management?
A three legged chair…
The Approach (WHO-HOW-WHAT)
Time to get to work…

## Slide 4: Why People Change Management?
Increase Probability of Project Success!
Manage employee Resistance to change
Improve speed of Adoption (how quick)
Increase Utilization (how many)
Optimize Proficiency (how well)
Research from the Best Practices in Change Management 2014 Edition – Prosci® Benchmarking Report

## Slide 5: People - Process - Technology
To be successful the focus the Change Approach must focus on three aspects!
People Change Management
is NOT optional!
PEOPLE
PROCESS
TECHNOLOGY
My Project!

## Slide 6: Process and Technology is not enough
If PEOPLE are not following the new process or not using the new tool very little is changing!
Project Outcomes/Benefits/ROI is NOT realized
Perfectly Designed Process
Perfectly Designed Technology
…is NOT enough.

## Slide 7: The Approach… WHO-HOW-WHAT: Establish a Communication and Training Plan Download the templates: http://www.tmanthey.com/speaker.html

## Slide 8: Overall Approach and Timeline
Usually takes 3-5 weeks* to complete
Start as soon as possible!
The data you collect is a SOLID START to developing an effective C&T plan
Remember, the C&T plan is a living document
*Example timeline; may increase per the complexity and size of the change across the organization
As a facilitator you collect and update the information gathered and distribute prior to the second meeting.
Individual meetings scheduled with each of the affected groups to identify the actions (WHAT).
Week 1
Week 2
Week 3
Week 4
Week 5
WHO
HOW
WHAT
C&T Plan

## Slide 9: A 3 Step Approach: WHO - HOW - WHAT
WHO is impacted? Identify all groups that are being affected in any aspect by this change.
WHO
Initial meeting
2nd validation meeting
STEP 1
HOW are they impacted? What is changing?
What is not changing?
HOW
Initial meeting
2nd validation meeting
STEP 2
WHAT is needed? Identify the “actions” and how much people change management is needed for the impacted groups?
WHAT
Separate meetings with each group
STEP 3
After these three steps have been completed you can populate the Communication & Training (C&T) plan
Communication & Training Plan
Stick to the topic in each meeting!
(WHO-HOW-WHAT)

## Slide 10: Time to get to work… Use the WHO-HOW-WHAT PPT template

## Slide 11: Apply the Approach
Open the PowerPoint template:
  WHO-HOW-WHAT_TEMPLATE.pptx
www.tmanthey.com/speaker.html

## Slide 12: Step 1: WHO is Impacted and Affected?
Identify all groups that are being affected in any aspect by the change
  Users of the new system, tool or processes being implemented
  Data consumers (e.g., reporting teams, finance teams, etc.)
  Managers
  Service Desk / 2nd level support / Technical support
  Developers / Designers
  HR / Finance / Procurement
  External Vendors / Partners
Remember to stick to the agenda - WHO Don’t start identifying HOW or WHAT
Group | Contact | Description | # Members / Information

## Slide 13: Step 1: WHO is Affected - Example
Group | Contact | Description | # Members / Information
Service Desk | NN | Handles first level phone calls and tickets from customers. USA and India. | +90 customer service rep, multiple locations, 7x24x365
2nd level Support | NN | Handles escalated calls from the Service Desk. Two locations in the US | 15 support staff, two main locations, 7:00-21:00 business days
HR | NN | Supporting with the new roles and organizational changes | 5 HR people supporting the IT organization
Procurement | NN | Internal team plus a number of vendors | 2 people in procurement team. 3 major vendors
Finance | NN | Provides input to the new process via an automated feed from finance system | 2 VPs and their groups, total of 9 people
IT Managers | NN | All IT managers within the Infrastructure organization | All line managers 45 managers + their team, total ~800 people
Customers ordering services | NN | Anyone using the process. | USA: 1,500 people India: 200 people
Reporting team | NN | Extracting data from the system creating monthly reports | 6 individuals
Interfacing process teams | NN | Multiple interfacing processes | 5 process managers and 5 process owners
App. Development | NN | The team leader for the application development team X | 1 team lead and 10 people in the team in total
Example

## Slide 14: Step 2: HOW are they Impacted and Affected?
Affected Group | How are the affected? / What information do they need?
Ask the following questions for each of the affected groups identified
  What is changing for this group? What will be different?
  What is not changing for this group? What will be the same?
  What is driving the change, why are we changing?
  What is the Vision for the Enterprise / BU / Group?
  What does success look like for this Enterprise / BU / Group?
  WIIFM? (most likely different for each of the groups)
  Who is going to lose / gain what?
  What happens if we do NOT change?
Remember to stick to the agenda – HOW Don’t start identifying WHAT

## Slide 15: Step 2: HOW are they Impacted and Affected?
Ask the following questions for each of the affected groups identified
  What is changing for this group? What will be different?
  What is not changing for this group? What will be the same?
  What is driving the change, why are we changing?
  What is the Vision for the Enterprise / BU / Group?
  What does success look like for this Enterprise / BU / Group?
  WIIFM? (most likely different for each of the groups)
  Who is going to lose / gain what?
  What happens if we do NOT change?
Remember to stick to the agenda – HOW Don’t start identifying WHAT
Affected Group | How are the affected? / What information do they need?
Service Desk | Emails, calls and chat to the Service Desk about the new tools/system/processes Knowledge about the new/updated/deleted tools/system/processes e.g. how to access, use, convert etc. How and where to escalate and route calls to 2nd level support Need to know when the tool/system/process has been released – Go Live date (staffing etc.) Implementation plans e.g. will there be a Hyper Care, phased roll-out etc. Information about Notifications, Approvals, Status Views, Escalations etc. in the new tool (Service Catalog) New support scripts to be developed / New FAQ and knowledge articles / Update existing information
2nd Level Support | Escalations to the 2nd Level Support about the new tools/system/processes How to escalate and route to external vendor Need to know when the tool/system/process has been released – Go Live date (staffing etc.) Implementation plans e.g. will there be a Hyper Care, phased roll-out etc. Information about Notifications, Approvals, Status Views, Escalations etc. in the new tool (Service Catalog) New support scripts to be developed / New FAQ and knowledge articles / Update existing information
Managers | New roles and organizational changes e.g. new and different skills required for staff Operational procedure changes, sourcing model will change (now outsourced) New / different reports or reporting structures Policy updates e.g. approvals, escalation etc.
Process Users | New tools and procures executing the process New or different skills required for the new role
Reporting team | New user interface when extracting data from the tool/system New data fields and values Mapping of old data to new data etc.
Example

## Slide 16: Step 3: WHAT are the needed Actions?
# | Actions for <Group Name> | Developer | Timing
1 |  |  | 
2 |  |  | 
Separate meeting with each affected group with key stakeholders
  Multiple meeting might be required
  One PPT slide for each group
Capture:
  What activity is needed
  The person / role responsible to develop the material / training, etc.
  The timing (a specific date or, for example, “1 week before go live”)

## Slide 17: Step 3: WHAT are the needed Actions?
# | Actions for Service Desk | Developer | Timing
1 | Live Demonstration of the End-to-end tool/system/process Train the trainer, live training (NN, NN, NN) Record demonstration and place on web page | Process Expert (NN) | 2 weeks before go live, 1 week before training session
2 | Information - Need to know when the tool/system/process has been released – Go Live date Email sent with release information (2 different emails) | Project Manager (NN) | 4 weeks before go live and also just days before Go Live
3 | Training and some hands on exercise on how to use the tool/system/process and how to escalate any issues the user experiences to 2nd level support. Train the trainer, live training (NN, NN, NN must attend) Record session and place on web page | Process Expert (NN) | 2 week before Go Live and just after Go Live (two sessions)
4 | Information session (Live web meeting and Q&A) about Notifications, Approvals, Status Views, Escalations etc. in the tool/system/process Train the trainer, live training will deliver session | Train the Trainer person (NN) | 1 week before Go Live and just after Go Live (two sessions)
5 | Service Desk Activity – Develop new support scripts / New FAQ and knowledge articles / Update information that exist / review & update what information is on the web | Service Desk Manager | Prepare before go live and release at Go Live
6 |  |  | 
Example

## Slide 18: Populate the Communication & Training Plan
WHO
HOW
WHAT
Communication & Training Plan
www.tmanthey.com/speaker.html
You have captured a lot of solid data

## Slide 19: Communication & Training Plan
Filter by TARGET GROUP
Filter by AREA

## Slide 20: Stay within each Step of the approach 1 -> 2 -> 3
It is a very simple approach: WHO – HOW – WHAT, but very effective!
If you stick to the agenda you will have solid data to populate the C&T plan.
It is very easy to get off track by focusing on the “WHAT” too early – DON’T DO IT

## Slide 21: Questions
Thorsten Manthey
Engagement Director, TCS
thorsten@tmanthey.com
Add to your tool box:
WHO-HOW-WHAT templates
Communication & Training Plan template
People Change Management reading list
1-page approach WHO-HOW-WHAT
This presentation
To download templates go to: http://www.tmanthey.com/speaker.html

## Slide 22: Thank You