## Slide 1: STRUCTURED APPROACH - ADKAR
  Phase 1 – Preparing for change
The first phase of the Change Management process is aimed at getting ready. It answers the question: “How much change management is needed for this specific program/project?" The first phase provides the situational awareness that is critical for effective change management
Phase 2 – Managing change
The second phase focuses on creating the plans that are integrated into the project activities - what people typically think of when they talk about change management. There are typically six plans that should be created to help individuals move through the ADKAR® Model
Phase 3 - Reinforcing change
The third phase helps project teams create specific action plans for ensuring that the change is sustained. In this phase, project teams develop measures and mechanisms to see if the change has taken hold, to see if employees are actually doing their jobs the new way and to celebrate success.

## Slide 2: People Change Management Strategy
Developing a People Change Management Strategy – How much People Change Management is needed?
Change Characteristics Assessment - What is the scope of the change (Group, department, division or whole company), # of impacted people - What type of change is it (policy, process, technology, organization, staffing, merger, acquisition etc.) - What is the amount of change (incremental improvements vs. dramatic reengineering)
Organizational Attributes Assessment - What is the value system and culture? What is the leadership style and power distribution? - Capacity for change, is the organization saturated for change or open for change? - Residual effects past changes? - Middle management position (advocates, own agenda, unpredictable or sabotage the change)
Proposed sponsorship model, project team and steering committee - Single sponsor, leadership team, steering committee, executive sponsor, project sponsor - Project team, program manager, executive steering committee, operational committee
Proposed change management team - Structure and size of the team (full time vs. part time)
Risk assessment of the change - High risk, low risk, change resistance, large disruptive change
Recommendations for special tactics - Special tactics for special circumstances, key identified groups requiring special attention

## Slide 3: QUESTIONS
Thorsten Manthey Thorsten.Manthey@tcs.com www.tcs.com @ThorstenManthey
+1 (617) 513 0000
Download DOCUMENTS at: www.tmanthey.com/speaker.html