

**Cabinet Painting Procedure:**

**Day 1:** All doors are removed, numbered, cleaned and bagged. Boxes are scrubbed and left to dry overnight. Doors and drawer fronts are set up on drying racks in the shop overnight to prevent warping.

**Day 2:** Your doors and drawer fronts will take the longest. Depending on the size of your kitchen, I may start the doors first. Once dry, they’re sanded and if there are imperfections, they are filled and left to dry until they can be sanded again.

**Day 3:** Your boxes are dry and ready to be taped, sanded and any blemishes filled and left to dry. In some cases, I am able to clean and prime your boxes with 2 coats of the proper primer on day 3.

**Day 4:** I prime with 2 coats of the appropriate primer for your doors. Primer dries rapidly and I am able to sand and perform the final cleaning. They are left to dry overnight.

**Day 5:** The doors are ready for their first coat of paint. I will typically spray them in the morning then come to your house to roll the boxes. They are then left to dry overnight.

**Day 6:** The doors and drawer fronts get a light sanding and a second coat paint.

**Day 7:** The boxes are lightly sanded and a second coat of paint and left to dry overnight.

**Day 8:** Once dry, the doors can be bagged for reinstallation. If a third coat is needed, all doors, drawer fronts and boxes get another light sanding and painted with a final coat.

\*\*High humidity extends dry times. High heat causes the paint to dry too rapidly. I strictly adhere to manufacturers guidelines on all temperature, humidity and dry times. Completion days are subject to change. I keep an eye on the weather and will discuss what’s appropriate when we schedule. \*\*