Start Here: Your 90-Day Implementation Plan

How to use this toolkit, week by week

Companion template to The AI Governance Implementation Guide, companion to all chapters.

Instructions: replace every [bracketed] item, complete every field, and delete all gray instructional text before finalizing.

## What This Toolkit Contains

Every fill-in document and register referenced in The AI Governance Implementation Guide, ready to adopt. Word documents are policies, charters, forms, and reports. Excel workbooks are living registers with dropdowns and, where useful, formulas already built: the Risk Scoring Worksheet calculates tiers automatically, and the Inventory Register includes a live dashboard. Yellow cells mark exactly where to type. Each file names the guide chapter that explains how to use it.

## Work the Plan, Week by Week

### Weeks 1-2: See What You Have

| File | Guide Reference | What to Do |
| --- | --- | --- |
| AI_Risk_Scoring_Worksheet.xlsx | Ch. 1 and 5 / App. E | Adopt the taxonomy and rubric; score your first known systems. |
| AI_Inventory_Register.xlsx | Ch. 1 / App. F | Run the first census from five sources; log every candidate the day you find it. |

### Weeks 3-4: Establish Authority

| File | Guide Reference | What to Do |
| --- | --- | --- |
| AI_Governance_Committee_Charter_Template.docx | Ch. 2 / App. D | Executive sponsor sends the invite; adopt the charter at meeting one. |
| AI_Governance_Policy_Template.docx | Ch. 2 / App. C | Publish the policy and open the attestation cycle. |
| AI_Project_Intake_Form.docx | Ch. 1 / App. G | Embed in procurement and project approval so nothing new enters ungoverned. |

### Weeks 5-6: Reach the People and Vendors

| File | Guide Reference | What to Do |
| --- | --- | --- |
| AI_Training_Attestation_Tracker.xlsx | Ch. 3 / App. P | Assign role-based training from the inventory's owner fields. |
| AI_Vendor_Risk_Assessment.docx | Ch. 4 / App. H | Assess every AI vendor; verify claims against contract clauses. |
| AI_Vendor_Register.xlsx | Ch. 4 / App. H | Track all vendors with a review cadence matched to risk. |

### Weeks 7-9: Map and Measure

| File | Guide Reference | What to Do |
| --- | --- | --- |
| AI_System_Profile_and_Model_Card.docx | Ch. 5 / App. I | Profile every system; add model cards for High and Critical tiers. |
| Model_Validation_and_Bias_Report_Template.docx | Ch. 6 / App. J | Document validation, fairness, and robustness for high-risk systems. |
| AI_Security_Test_Report_Template.docx | Ch. 7 / App. K | Record adversarial testing, hardening, and guardrail results. |

### Weeks 10-12: Manage and Prepare to Prove It

| File | Guide Reference | What to Do |
| --- | --- | --- |
| Risk_Treatment_and_Residual_Risk_Acceptance.docx | Ch. 8 / App. L | Treat each material risk; capture the signed acceptance. |
| AI_Incident_Response_Playbook.docx | Ch. 2, 9 / App. M | Adopt, then run one tabletop exercise. |
| AI_Decommissioning_Checklist.docx | Ch. 9 / App. N | Use for every retirement before the inventory record changes. |

### Quarter 2: Assure and Mature

| File | Guide Reference | What to Do |
| --- | --- | --- |
| Internal_Audit_Work_Program.docx | Ch. 10 / App. O | Hand to Internal Audit for the first independent cycle. |
| AI_Control_Catalog.xlsx | App. B | Import all 41 controls into your GRC platform; track status to Operating. |
| AI_Maturity_Self_Assessment.xlsx | App. R | Score yourself now; rescore quarterly and work the lowest score first. |

## One Rule Above All

If it is not documented with a timestamp and a name attached, it did not happen, as far as anyone outside your organization is concerned. Every template here exists to make that documentation take minutes instead of meetings.