Shelby County Park District

Board Meeting

Meeting 9/27/2022

Cara Kellersmith\_\_\_\_\_X\_\_\_\_\_ Jessie McCoy\_\_\_\_\_\_\_\_\_\_ Noah Ganson\_\_\_\_\_X\_\_\_\_\_\_\_\_

Others in attendance:

***Old Business***:

**Renner Sanctuary:** The barn construction has begun.

* + - * The last three weeks have brought lots of progress.
        + Dan and Alex dug holes and put up layout
        + Alex and volunteers went out week 2 and dug out holes and put up 10 support posts = they were approved by inspectors
        + Alex and volunteers went out week 3 and backfilled holes, set the remaining 6 posts, and got ground skirt on. These posts were also inspected and approved on Monday.

**Hardin Park**: Maintained / mowed.

**Lockington Dam**: Maintained / mowed

***New Business***:

**Renner Sanctuary:**

* Barn build important dates:
* Saturday October 1st – Alex and Dan are backfilling holes
* Sunday October 2nd – putting up girts (side supports) and chinking out posts for tresses (if time permits)
* TBD – a work day to prep post for tresses if needed
* Saturday October 15th – trusses
* Sunday October 23 – metal roof / siding if time permits

Noah is going to try to find some volunteers to hep with the tresses and the roof.

**Bornhorst Woods:**

Environmental Work Day on Sunday October 16th. We will dig and set posts for new display board, install the plaques, clean and mow trails, and work on the grave yard.

**Other Business**

* We need to get several estimates for door installation to approve at the next meeting.

Next Meeting: September 25th the Lockington Dam at 6:30 pm