PEARL HORIZONS AOAO
2027 COMMUNITY FUMIGATION NOTICE
Important dates and preparation information for residents
	TENTATIVE PROJECT DATES: FEBRUARY 1-11, 2027
Each building will be fumigated on its assigned date. Residents must vacate as directed.


Pearl Horizons is planning a coordinated drywood termite tent fumigation of all six residential buildings, the management office, and the pool house/recreation center. Please review the dates below and begin planning early.
YOUR BUILDING'S TENTATIVE FUMIGATION DATE
	DATE
	AREA

	MONDAY, FEBRUARY 1
	Building 1
98-626 Moanalua Loop

	WEDNESDAY, FEBRUARY 3
	Building 2
98-630 Moanalua Loop

	THURSDAY, FEBRUARY 4
	Building 3 + Management Office + Pool House / Recreation Center
98-634 Moanalua Loop

	MONDAY, FEBRUARY 8
	Building 6
98-660 Moanalua Loop

	WEDNESDAY, FEBRUARY 10
	Building 5
98-640 Moanalua Loop

	THURSDAY, FEBRUARY 11
	Building 4
98-650 Moanalua Loop


PRE-FUMIGATION MEETINGS
Location: Pool House / Recreation Center
	Saturday, January 16, 2027
3:00 PM
Buildings 1 & 2
	Sunday, January 17, 2027
3:00 PM
Buildings 3 & 6

	Monday, January 18, 2027
6:00 PM
Building 5
	Tuesday, January 19, 2027
6:00 PM
Building 4


One resident from every unit must attend one pre-fumigation preparation meeting. The building assignments above are recommended for planning purposes; however, residents may attend any of the four meetings. Fumigation bags, preparation materials, evacuation guidance, and answers to technical questions will be provided.


WHAT EVERY RESIDENT NEEDS TO DO
Attend one preparation meeting. One resident from each unit must attend, but you may attend any meeting listed on page 1.
Read every notice. Building-specific instructions and deadlines will follow.
Prepare your unit early. Do not wait until the final days to bag, remove, open, or arrange items.
Clean and clear your rear lanai. Remove obstructions and items that could interfere with tent placement.
Confirm access. Owners and residents must ensure the unit can be entered when required.
Plan to leave the building. All occupants must vacate according to the contractor's instructions.
Keep restricted areas clear. Observe temporary parking, staging, and equipment-access restrictions.
Wait for official clearance. Do not reenter until the contractor has cleared the building and residents are notified.
IMPORTANT REMINDERS
	The schedule is tentative and remains subject to final contractor confirmation.
Dates may change because of weather, safety conditions, or circumstances outside the Association's control.
Exact evacuation, access, parking, and reentry instructions will be provided in the final notice for your building.


STAY INFORMED
Updates will be distributed through TownSq, the Pearl Horizons website, posted notices, email when available, direct correspondence, and notices delivered to units. Please make sure Management has current owner and resident contact information.
	PREPARE EARLY • WATCH FOR UPDATES • FOLLOW ALL SAFETY INSTRUCTIONS
Thank you for helping Pearl Horizons complete this community-wide project safely and efficiently.


PREPARE NOW
Do not wait until the week of fumigation. Begin planning now by arranging temporary lodging for your family and pets, gathering medications and important documents, and setting aside time to properly prepare your unit. Early preparation will help ensure a smooth and timely fumigation process.
WHAT TO EXPECT ON FUMIGATION DAY
Day 1: One resident must be present for a pre-fumigation walkthrough. The contractor will verify that all required items have been properly bagged and the unit is ready. Once approved, the resident must provide a key, vacate the unit, and temporary secondary locks and warning placards will be installed. These locks prevent anyone from re-entering the unit during fumigation, even with a key.
After every resident has vacated the building, the tents will be installed and Vikane® fumigant will be introduced.
Day 2: The tents will be removed after treatment. Secondary locks and warning placards will remain in place while the building continues through the aeration process.
Day 3: Every unit will be tested with a Spectros® aeration meter to verify that the building is safe for occupancy. Once all units have passed inspection, the temporary locks and placards will be removed.
Residents must not re-enter until Management announces that the building has been cleared and is safe to re-enter. A group text, along with other Association communication methods, will be used to notify residents when re-entry is authorized.
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