If the deliverable is going into the QBR, then don't think of it as a document. Think of it as a QBR Control Framework section.

What you're really delivering is a set of governance requirements that become a standing agenda item reviewed every quarter.

I would add a new QBR section called:

# Data Center Access Governance & Attestation

:::writing{variant="document" id="58241"} Purpose

Establish governance expectations for monthly physical access attestation activities and define performance expectations for access-log delivery, evidence requests, exception management, and escalation.

Control Objectives

• Ensure all physical access events can be reconciled to an approved access request. • Ensure discrepancies are identified, investigated, and resolved within defined timeframes. • Ensure provider performance can be measured and reviewed. • Provide management visibility into unresolved access exceptions.

Provider Deliverables

• Monthly physical access log. • Supporting approval evidence upon request. • Responses to access-related inquiries. • Corrective action updates for identified control failures.

Performance Requirements

| Requirement | Target |
| --- | --- |
| Access Log Delivery | Within 5 business days following month end |
| Initial Data Validation | Within 2 business days of receipt |
| Evidence Request Response | Within 5 business days |
| Exception Follow-Up | Every 5 business days until closure |
| Escalation Threshold | 10 business days without resolution |
| QBR Review | Quarterly |

Report Validation Requirements

Upon receipt of an access report, verify:

• Correct reporting month • Correct reporting year • Correct site/location • Complete access population • Required fields populated • No obvious data-quality issues

Exception Management

Exceptions include:

• Access event without approval evidence • Incomplete access records • Missing access logs • Data-quality defects • Provider SLA misses • Unresolved access discrepancies

All exceptions shall have:

• Assigned owner • Open date • Target resolution date • Current status • Closure evidence

Quarterly Review Metrics

• Number of access events reviewed • Number of exceptions identified • Number of unauthorized access events • Average evidence response time • Outstanding exceptions • SLA compliance rate

Escalation Path

Level 1 – Site Operations Contact

Level 2 – Provider Management

Level 3 – Company Colocation Relationship Management

Level 4 – Senior Management Review

Management Attestation

Management shall review:

• Open exceptions • Provider SLA performance • Unauthorized access findings • Corrective action status

Results shall be documented within the QBR record. :::

### Why this works

This gives your manager exactly what he wants:

- No new standalone procedure

- Lives inside the existing QBR

- Applies to the provider relationship

- Can be presented as an RCA corrective action

But it also quietly establishes:

- SLA requirements

- Validation checks

- Exception tracking

- Escalation rules

- Management review

Which are the important controls auditors actually care about.

The only thing missing would be the step-by-step reconciliation procedure, and frankly you don't need that in the RCA. If someone eventually asks, "How exactly does the analyst perform the attestation?", that's when a one-page SOP can be created without changing the QBR framework.

After reviewing both documents, I would separate the deliverables as follows:

### QBR = Governance

### Attestation Procedure = Execution

### Work Instruction = System Navigation / Evidence Retrieval

Your current drafts are already headed in that direction.

# What Goes Into the QBR

The QBR should contain the governance requirements and metrics, not the process steps.

I would add a standing section:

## Physical Access Attestation Program

### Monthly Review Requirements

- Monthly access log must be requested within 3 business days of month start.

- Monthly attestation must be completed for all designated retrospective-review sites.

- All access events must reconcile to an approved access request.

- Any unmatched access event must be investigated.

- All exceptions must have an owner and target resolution date.

### Provider Performance Requirements

| Metric | Target |
| --- | --- |
| Access Log Delivery | ≤ 5 business days |
| Evidence Response Time | ≤ 5 business days |
| Data Quality Errors | 0 |
| Unresolved Exceptions | 0 |
| Unauthorized Access Events | 0 |

### Data Quality Requirements

Provider reports must contain:

- Correct reporting month

- Correct reporting year

- Correct facility

- Complete access population

- No missing records

### Escalation Thresholds

| Condition | Escalation |
| --- | --- |
| Missing report | 5 business days |
| Missing evidence | 10 business days |
| Data quality issue | Immediate |
| Unauthorized access | Immediate |
| Repeat control failure | QBR review |

### Quarterly Reporting

Report:

- Number of sites reviewed

- Number of access events

- Number of exceptions

- Number of unauthorized access events

- Provider SLA compliance

- Open corrective actions

# What Must Be Added To The Attestation Procedure

This is where I see the biggest opportunity.

The RCA improvements included:

Formalize review procedure, provider SLA, validation checks, follow-up cadence, escalation thresholds, broader coverage, exception handling, ServiceNow reconciliation.

Not all of these are currently captured.

## Missing Control #1

### On-Receipt Validation

Your work instruction says:

validate reporting period and date/year accuracy before use

Good start.

I would expand the procedure:

### Report Validation Checklist

Upon receipt validate:

- Correct month

- Correct year

- Correct facility

- Expected date range

- No obvious gaps

- Report format usable

- Record count reasonable

If validation fails:

- Open exception

- Request corrected report

- Do not begin reconciliation

This directly addresses the issue from the RCA.

## Missing Control #2

### Evidence SLA Tracking

Currently not explicitly tracked.

Add to Attestation Template:

| Evidence Request Date | Provider Response Date | SLA Met |
| --- | --- | --- |

This creates measurable evidence.

## Missing Control #3

### Exception Aging

Current template records exceptions but not aging.

Add:

| Exception ID | Opened | Owner | Age (Days) | Status |

This becomes audit evidence.

## Missing Control #4

### Follow-Up Cadence

Not currently defined.

Add to procedure:

Open exceptions shall be reviewed every 5 business days until closure.

## Missing Control #5

### Escalation Path

Not currently defined.

Add:

Level 1

- Site contact

Level 2

- Colo account manager

Level 3

- Colo management

Level 4

- RBC management review

## Missing Control #6

### Evidence Not Provided

This is one of the RCA lessons.

Add:

Failure to provide requested approval evidence shall be recorded as an attestation exception and remain open until resolved or formally accepted by management.

## Missing Control #7

### ServiceNow Reconciliation Requirement

The template references ServiceNow evidence.

I would make it explicit:

Every access event must reconcile to one of:

- Approved ServiceNow Visitor Access Escort Request

- Approved transitional authorization record

- Documented management-approved exception

Otherwise classify as:

Unmatched Access Event

until resolved.

# One Additional Improvement

I would add a new section to the Monthly Attestation:

## Control Health

| Check | Result |
| --- | --- |
| Log received on time | Y/N |
| Report passed validation | Y/N |
| Reconciliation completed | Y/N |
| Exceptions identified | Y/N |
| SLA met | Y/N |
| Escalation required | Y/N |

This gives you a management dashboard later without reworking the process.

Looking at your RCA corrective actions and the documents you've started, I would estimate the framework is already about 70-80% complete. Most of the remaining work is adding governance controls, exception management, SLA measurement, and escalation handling so the process becomes defensible during audit review.