Divide Independent School District

Request for Proposals RFP 2026-01 for Construction Manager-at-Risk Services

### Contact Information:

Divide ISD (the “District” or “DISD”)

120 Divide School Rd,

Mountain Home, TX 78058

Phone: (830) 640-3322

Email: cyeschke@leakeyisd.net

### Solicitation:

Request for Proposals (RFP) RFP # 2026-01

This solicitation document is a One-Step Request for Proposal pursuant to Texas Government Code Section 2269.253. Because the District is utilizing the One-Step process, the District may request proposed fees and prices for fulfilling the general conditions. However, pursuant to Texas Government Code Section 2269.254, the District shall select the offeror that submits the proposal that offers the best value for the governmental entity based on the selection criteria published herein. The District shall first attempt to negotiate a contract with the selected offeror and if unable to do so, the governmental entity shall end negotiations with that offeror and proceed to negotiate with the next offeror in the order of the selection ranking until a contract is reached or negotiations end. Regardless of potential informal or erroneous references to other solicitation terms such as: “solicitation”, “bid”, “request for competitive sealed proposal”, “RCSP”, etc., this solicitation is the method of procurement identified at this location. Any reference to “Vendor”, “Respondent”, or “Proposer” shall mean and refer to an entity or individual submitting a response to this solicitation.

### Introduction and Background:

Divide Independent School District (herein as “Divide ISD” or the “District”) is seeking a qualified construction firm to serve as its Construction Manager-at-Risk (hereinafter “CMAR”) to represent the District’s interests in the construction of a new approximately 6,360 square foot school facility (hereinafter, the “Project”). The Project will consist of the construction of a stand-alone classroom building containing approximately five (5) classrooms, a Teacher’s Workroom, a lunchroom, a lunch preparation area, and restroom facilities. It includes pre-engineered metal construction. The Project does not include demolition of existing facilities. The District anticipates the removal and replacement of existing portable buildings as part of the overall Project plan. The Project will be approximately located at and around the Divide Independent School District, which has a physical address of 120 Divide School Rd, Mountain Home, Texas 78058. By this Request for Proposals (“RFP”), the Board of Trustees of Divide ISD seeks to obtain information that allows for assessment of the capacity of an established construction firm to provide CMAR services effectively and reliably in relation to the Project. The capabilities of the firm, as well as its integrity, accessibility, and general reputation, are relevant considerations. Preference will be given to firms that can demonstrate experience with comparable construction, including public entity and/or commercial construction utilizing the CMAR delivery method.

Proposal Issue Date: Friday, January 23, 2026, 8:00 a.m. Local Time

Mandatory Pre-Bid Meeting and Facility Walk-Through Tour (Mandatory): 10:00 a.m. – 12:00 p.m., Thursday, January 29, 2026, Local Time. Inability to attend will not disqualify proposer but may limit proposer familiarity with the subject matter when proposing.

Deadline to Submit Questions to the District: 3:00 p.m., Wednesday, February 4, 2026, Local Time.

Proposal Deadline: All proposals shall be received exactly as described herein by: 3:00 p.m., Wednesday, February 11, 2026, Local Time.

Public Unsealing and Announcing: All sealed, timely received proposals shall be publicly opened with the names, fees, and prices read aloud immediately following the Proposal Deadline at 3:01 p.m., Wednesday, February 11, 2026, Local Time at the District Administration Building located at 120 Divide School Rd, Mountain Home, TX 78058.

Ranking of Firms: The scoring committee shall make recommendations, and the Board shall rank the firms at the DISD Board meeting scheduled for 5:00 p.m., Thursday, February 26, 2026 Local Time or the updated, publicly posted time for the meeting if changed.

Notification of Top Ranked Firm/Commencement of Contract Negotiations: Immediately following the Ranking of Firms at the DISD Board meeting scheduled for 5:00 p.m., Thursday, February 26, 2026 Local Time or the updated, publicly posted time for the meeting if changed.

### Instructions to Proposers

Questions & Clarifications: Questions must be directed to cyeschke@leakeyisd.net. Email questions must contain the subject line “CMAR RFP # 2026-01 – Proposer Question” and must be received by the District no later than the Deadline to Submit Questions to the District published herein. No other contact with the District is permissible. Responses to inquiries which directly affect an interpretation or change to this RFP will be issued in writing by the District as a Q&A or addendum and emailed to all parties recorded by the District as interested. All such Q&A or addenda issued by the District prior to the time that proposals are received shall be considered part of the RFP. Only those inquiries to which the District replies by written addenda shall be binding. Oral and other interpretations or clarifications will be without legal effect.

No Electronic Submission: Proposals may not be submitted electronically. Physical proposals must be delivered exactly as described herein. Do not email, fax, send a link, or otherwise attempt to electronically deliver a proposal to the District.

Physically Delivered Proposal Requirements: Sealed proposals must be delivered exactly as described in this provision. Proposals shall include three (3) bound paper copies and one (1) electronic copy on USB Flash Drive. Proposals must be plainly marked on the cover of the envelope with the name of the Proposer, the RFP number, must state “Sealed CMAR Proposal for RFP 2026-1”, and must include the date and time of deadline for submission. Delivered proposals must be received by the District by the deadline published herein and may only be delivered via the United States Postal Service, hand-delivery, or courier to:

### Superintendent Yeschke

Divide ISD

120 Divide School Rd,

Mountain Home, TX 78058

General Submission Requirements: Responses to this RFP should address each of Specific Qualifications/Questionnaire, Questions 1-18, in the same order in which they are set forth below. Responses must include completed copies of Attachments A-E except that Attachment B should be uploaded online as instructed only if applicable. Proposals received after the specified date and time for submission shall not be considered and will be filed unopened. Proposals submitted by facsimile or any other method other than physical delivery (exactly as prescribed herein) through the United States Postal Service, hand-delivery, or courier will not be accepted. It shall be the responsibility of the firm submitting a Response, i.e., the Respondent, to ensure that is has been properly received by the deadline. If the Response is not legible, the District may determine that the submission is non-responsive. All submissions will become the property of the District. All information, documents, or other materials submitted in response to this solicitation are considered non-confidential and non-proprietary and are subject to public disclosure under the Texas Public Information Act (Texas Government Code, Chapter 552) after a contract is awarded. The District strictly complies with all statutes, court orders, and opinions of the Texas Attorney General with respect to disclosure of RFP information.

This RFP does not obligate Divide ISD to award any contract or pay any costs incurred by the Respondent in the preparation and submittal of a Response to the RFP.

Respondents to this RFP shall not contact District staff, Trustees or Administrators in reference to the RFP except via the designated contact method provided for questions and clarifications provided herein.

The Board of Trustees may, but is not required to, interview firms evaluated and recommended by the Divide ISD Administration from those responding to the RFP. The Board will determine the highest ranked CMAR. If in the Board’s discretion one firm is able to demonstrate superior competence over all others, the Board reserves the right to select and rank firms on the Response submitted without conducting interviews.

All responses shall be evaluated and ranked on the criteria identified herein, and final selection will be based upon the proposers demonstrated competence to offer the best value to meet the needs of the District, the quality of the documents provided, and factors that any entity would consider in selecting a CMAR in compliance with Texas Government Code Chapter 2269. Fees may be considered in evaluation of demonstrated competence of responding CMAR firms and should be submitted herein. A scoring committee shall evaluate and score the respondents and recommend scores and rankings to the Board. The Board shall rank and select the top ranked respondent. The District will seek to negotiate a contract with the top-ranked Respondent. If a contract cannot be successfully negotiated with the top-ranked Respondent, District will cease negotiations and may proceed to enter negotiations with the next highest ranked Respondent. The

District anticipates that the contract between the parties will be built on the AIA A133-2017 and A201 as modified by the parties by mutual agreement.

## SCOPE OF SERVICES

The Scope of Services to be performed by the CMAR selected for the Projects includes project, schedule, and budget development, consistent updates of project budgets and schedules, preconstruction planning and management, project procurement and bidding, construction management and oversight, and project completion and closeout to the satisfaction of the Owner.

The CMAR shall work closely with the District and Harmon Taylor Architects (hereinafter, the ‘Architect’) during the design phase and preconstruction phases. The contractor shall help manage and develop project scopes, budgets, plans, and project schedules.

## SCOPE OF PROJECTS

The District seeks the CMAR’s assistance in developing the scope of the Project in conjunction with the District, the Architect, and the District’s consultants. The Project will consist of the construction of a stand-alone classroom building containing approximately five (5) classrooms, a Teacher’s Workroom, a lunchroom, a lunch preparation area, and restroom facilities. It includes pre-engineered metal construction. The Project does not include demolition of existing facilities. The District anticipates the removal and replacement of existing portable buildings as part of the overall Project scope. The total estimated budget for the Project is between $4,200,000.00 and $4,500,000.00. This estimated budget represents the total Project budget for all costs, including construction, soft costs, design professionals, and Owner’s representatives. Following completion of design and drawing preparation, the Project is tentatively expected to begin construction in [July 2026]. The Project is expected to have an approximate 12-to-14-month construction duration. The campus is expected to remain active during construction, and appropriate phasing and coordination plans will need to be considered.

## EVALUATION CRITERIA

Selection of the CMAR will be made pursuant to Section 2269.254 of the Texas Government Code.

| Assessment Criteria | Weight |
| --- | --- |
| Experience managing construction projects similar in size and scope to the subject Projects | 30 points maximum |
| References/Reputation of the Firm | 25 points maximum |
| Ability to Provide Services to the District | 10 points maximum |
| Credentials of Key Personnel | 10 points maximum |
| Financial, Insurance, and Legal Stability of the Firm | 10 points maximum |
| Pricing | 15 points maximum |

Ranking Methodology. The information submitted in response to this RFP shall be organized, assessed, and weighted by the scoring committee as follows:

General Qualifications. The CMAR is expected to perform in conjunction with the District and its retained professionals, initial assessment, cost estimating, and development of preliminary budgets and schedules for the Projects. It is intended that the selected CMAR firm shall be responsible for full design and administration, in conjunction with engineer(s), architect(s), and consultant(s) retained by the District, for the Projects. The CMAR should have extensive experience with planning, procuring, managing, and administering comparable construction, including public entity and/or commercial construction, preferably including experience serving as a CMAR in relation to public works projects for Texas public entities districts.

Time is of the essence. The District intends to rank and select a CMAR and to approve the contract with the selected firm at the Board Meeting scheduled for 5:00 p.m., Thursday, February 26, 2026 Local Time. The CMAR firm who contracts with the District for the services set out herein must be capable of beginning work with the District immediately on the Projects.

Specific Qualifications/Questionnaire & Attachments. All interested and qualified CMARs are invited to submit a statement of their competence and qualifications, consisting of the following. At a minimum, responses to this Request for Proposals (RFP) must contain the following information identified and numbered as found in this Questionnaire:

- Name of Construction Firm

- Business address

- Contact individual’s name, title, direct telephone, and e-mail address

- Type of organization (i.e., partnership, corporation, etc.)

- General statement of qualifications

- History of firm and principals including:

  - Years in business—if less than five (5) years, previous experience of principals is critical

  - Years in business under present name

  - The former names, if any, your organization has operated under

  - Experience of business principals

  - Past relationship with District and scope of engagement

- Key personnel proposed to be assigned to the Projects (include resumes, CVs, or similar detailed statement of credentials)

- Current Workload – provide the following information for the three (3) largest projects you currently have under contract:

  - Project Name

  - Location

  - Owner

  - Architect

  - Current Contract Amount

  - Percent Complete

  - Anticipated Contract Completion Date

- List any professional certifications or licenses held by members of your firm who will provide services for the Projects.

- General experience and expertise with comparable construction, including public entity and/or commercial construction of a similar size and complexity; include a list and brief description of all major projects for which the firm has performed in the last five years. If the construction firm proposed to perform the services, is not a firm with a local office, indicate the means in which it acquired experience in the Divide area and knowledge of local construction practices, codes, procedures, regulations, and soil and environmental conditions. Also indicate the means by which a non-local construction firm will communicate and collaborate with the District, Engineer, Architect and construction consultant(s) in meeting the needs of the District during design and construction given the distance from the CMARs office to the District.

- Include the following information for five (5) recent project references. Please note that the District will likely contact these provided references.

  - Name of project

  - Name of Owner

  - Owner contact

  - Mailing address of Owner

  - Telephone number of Owner contact

  - Description of project

  - Project construction budget

  - Size in square footage of project

  - Date of completion, and note if completion was delayed and by how long

  - Project manager name

- List and explain claims and litigation involving the firm in the last five (5) years, including mediation and arbitration proceedings, including:

  - Whether your organization has ever failed to complete any work awarded to it.

If so, please explain to the extent permitted under law;

  - If there are any judgments, claims, or mediation/arbitration proceedings, or suits outstanding against your organization or its officers? If so, please explain to the extent permitted under law; and

  - If your organization has filed any lawsuits or requested mediation or arbitration with regard to projects within the last five (5) years. If so, please explain to the extent permitted under law.

- Provide a statement of insurance policy types and limits currently held by the CMAR that will or may cover work provided (General Liability, Professional Liability, Umbrella, etc.)

- Provide statement regarding the ability of the firm to provide the following:

  - Bank References

  - Insurance certificates, including Professional Liability Insurance.

  - Audited financial statements

  - Statement of current Bonding Capacity

- Fill out and submit with your proposal the most recent copy of the Conflict-of-Interest Form CIQ, Conflict of Interest Questionnaire, promulgated by the Texas Ethics Commission. Attachment A.

- Review and upload online, as instructed, the most recent copy of the Form 1295, Attachment B, only if applicable. For the purposes of Form 1295, the Contract ID for this procurement is the RFP number assigned to this solicitation, RFP # 2026-01.

- Fill out and submit with your proposal the Felony Conviction Notification, included as Attachment C.

- Fill out and submit with your proposal the TEA Pre-Service Affidavit, included as Attachment D.

- Fill out and submit with your proposal the Proposal Pricing Form, included as Attachment E. Attachment E includes, among other items, a request for a proposed not-to-exceed amount for preconstruction services if the Construction Phase does not commence. This not-to-exceed amount is only applicable if, for any reason, the District does not proceed with the Construction Manger’s Construction Phase services; in all other cases, the Construction Manager’s Fee proposed in Attachment E shall be deemed to include all compensation for preconstruction phase services.

## SCOPE AND DRAWING DOCUMENTS FOR REVIEW

## GENERAL CERTIFICATIONS, TERMS, AND CONDITIONS

The following General Terms and Conditions of this RFP shall be incorporated into the contract with the successful Respondent, which is the “contract” referred to in these Terms and Conditions. The term “Owner” refers to the District.

- Public Information. All documentation and materials requested to be submitted in response to this RFP are the property of Divide ISD and are subject to public disclosure under the Texas Public Information Act, Tex. Gov’t Code, Chapter 552.001 et seq., after a contract is awarded.

Pursuant to Texas Government Code 552, Subchapter J, the proposer agrees to be bound by the following terms if the resulting Contract has a stated expenditure of at least $1,000,000 for the purchase of goods or services by the District or if the Contract results in the expenditure of at least

$1,000,000 in public funds for the purchase of goods or services by the District in a fiscal year of the District. If the District receives a written request for public information related to this Contract that is in the possession or custody of the Contractor and not in the possession or custody of the District, the District shall send, not later than the third business day after the date the District receives the written request, a written request to the Contractor that Contractor provide that information to the District.

The CMAR must:

  - Preserve all contracting information related to the Contract as provided by the records retention requirements applicable to the District for the duration of the Contract;

  - Promptly, within four business days, provide to the District any requested contracting information that is in the custody or possession of the Contractor upon request of the District; and,

  - On completion of the Contract, either:

    - Provide to the District at no cost all contracting information related to the Contract that is in the custody or possession of the Contractor; or

    - Preserve the contracting information related to the Contract as provided by the records retention requirements applicable to the District.

  - The requirements of Subchapter J, Chapter 552, Government Code, may apply to this Contract and the CMAR agrees that the contract can be terminated if the CMAR knowingly or intentionally fails to comply with the requirements of that subchapter.

  - Further, under Texas Government Code Chapter 552.372(c), the District may not accept a bid for or awarding of a contract to an entity that the District has determined has knowingly or intentionally failed in a previous bid or contract to comply with Subchapter J, unless the District determines and documents that the entity has taken adequate steps to ensure future compliance.

  - If a CMAR fails to provide to the District the requested information, Texas Government Code Chapter 552.373 requires the District to notify the CMAR in writing of the failure and allow 10 business days to cure the violation. District may terminate the Contract if CMAR fails to remedy the failure, District determines the failure was knowing and intentional, and steps have not been taken to ensure future compliance.

- Waiver of Claims Regarding RFP Process. BY SUBMISSION OF A PROPOSAL IN RESPONSE TO THE REQUEST FOR PROPOSAL (RFP), RESPONDENT WAIVES ANY CLAIMS IT HAS OR MAY HAVE AGAINST Divide INDEPENDENT SCHOOL DISTRICT, ITS EMPLOYEES, OFFICERS, AGENTS, REPRESENTATIVES AND TRUSTEES, CONNECTED WITH OR ARISING OUT OF THIS REQUEST FOR PROPOSALS, INCLUDING THE ADMINISTRATION OF THE REQUEST FOR PROPOSALS, THE PROPOSAL EVALUATIONS, AND THE SELECTION OF THE RESPONDENT, AND AGAINST THE ARCHITECT, ITS CONSULTANTS, AND THEIR RESPECTIVE EMPLOYEES, OFFICERS, MEMBERS DIRECTORS AND PARTNERS. SUBMISSION OF A PROPOSAL INDICATES THE RESPONDENT’S RECOGNITION THAT SOME SUBJECTIVE JUDGMENTS MUST BE MADE BY Divide INDEPENDENT SCHOOL DISTRICT DURING THE EVALUATION PROCESS, AND RESPONDENT WAIVES ANY CLAIM IT HAS OR MAY HAVE AGAINST ANY OF THE ABOVE-NAMED PERSONS RELATING TO INFORMATION CONTAINED IN THE EVALUATIONS OF PROPOSALS.

- No Contract with Prohibited Entity. Pursuant to Texas Government Code, Chapter 2252, Subchapter F, the District is prohibited from entering a contract with a company that is identified on a list prepared and maintained by the Texas Comptroller or the State Pension Review Board under Texas Government Code Sections 806.051, 807.051, or 2252.153. Pursuant to Section 2270.002 of the Texas Government Code, the District is, or may be, prohibited from entering into a contract with a company for goods or services if that company boycotts Israel or boycotts Israel at any time during the term of the contract. By submitting a Proposal in response to the RFP, the Respondent certifies to the District that it is not a listed company under Texas Government Code Sections 806.051, 807.051, or 2252.153 and that, as applicable, does not boycott Israel, and will not during the term of this contract. Furthermore, Respondent verifies and affirms that it is not a foreign terrorist organization as identified on the list prepared and maintained by the Texas Comptroller of Public Accounts. If CMAR has misrepresented its inclusion on the Comptroller’s list, such omission or misrepresentation will void this Contract. The Respondent hereby voluntarily and knowingly acknowledges and agrees that any contract resulting from its Proposal shall be null and void should facts arise leading the District to determine that the Respondent was a listed company at the time of this procurement or boycotted Israel at the time or procurement, or that Respondent became a listed company or boycotted Israel at any point during the term of the contract.

- Boycotting Energy Companies. Pursuant to Texas Government Code, Chapter 809, the District is prohibited from entering a contract with a company for goods and services if that company boycotts energy companies or will boycott energy companies at any point during the term of the contract. By submitting a Proposal, the Respondent certifies that it does not boycott energy

companies and will not do so during the term of this contract, and Respondent hereby voluntarily and knowingly acknowledges and agrees that any contract resulting from its Proposal shall be null and void should facts arise leading the District to believe that the Respondent boycotted energy companies at the time of this procurement or that it boycotted energy companies at any time during the term of this contract.

- Discrimination Against Firearm Entities. Pursuant to Texas Government Code, Chapter 2274, the District is prohibited from entering into a contract with a company for goods are services if that company discriminates against a firearm entity or a firearm trade association. By submitting a Proposal, the Respondent certifies that it does not discriminate against a firearm entity or a firearm trade association and will not during the term of this contract, and Respondent hereby voluntarily and knowingly acknowledges and agrees that any contract resulting from its Proposal shall be null and void should facts arise leading the District to determine that the Respondent discriminated against a firearm entity or a firearm trade association at the time of this procurement or has done so any time during the term of this contract.

- Certification Regarding Abortion Providers. The Proposer verifies by submission of this proposal that it is not an abortion provider or an affiliate of abortion providers.

- Non-Collusion Certification. By submission of this proposal, the proposer certifies that:

- This proposal has been independently arrived at without collusion with any other entity, bidder, or with any competitor;

- This proposal has not been knowingly disclosed and will not be knowingly disclosed, prior to the opening of bids, or proposals for the Projects, to any other bidder, competitor or potential competitor;

- No attempt has been or will be made to induce any other person, partnership or corporation to modify, submit, or not to submit a bid or proposal; and

- The person signing this bid or proposal certifies that they are duly authorized to execute this proposal/contract on behalf of proposer and they have fully informed themselves regarding the accuracy of the statements contained in this certification, and under the penalties being applicable to the bidder as well as to the person signing in its behalf.

- Authorized Representative. Pursuant to Texas Government Code § 2155.005, by submission of this bid or proposal, proposer certifies under penalty of perjury of the laws of the State of Texas that:

- I am duly authorized to execute this proposal/contract on my own behalf or on behalf of the company, corporation, firm, partnership or individual (proposer/respondent) identified herein;

- In connection with this proposal, neither I nor any representative of proposer has violated any provision of the Texas Free Enterprise and Antitrust Act, Tex. Bus. & Comm. Code Chapter 15;

- In connection with this proposal, neither I nor any representative of the proposer has violated any federal antitrust law; and

- Neither I nor any representative of proposer has directly or indirectly communicated any of the contents of this bid to a competitor of the Company or any other company, corporation, firm, partnership or individual engaged in the same line of business as the Company.

- Applicable Law. Pursuant to Texas Business and Commerce Code § 272, which prohibits a construction contract, or an agreement collateral to or affecting the construction contract, from containing a provision making the contract or agreement, or any conflict arising under the contract or agreement, subject to another state’s law, litigation in the courts of another state, or arbitration in another state. If included in Texas construction contracts, Proposer understands and agrees such provisions are voidable by a party obligated by the contract or agreement to perform the work.

- Critical Infrastructure. Pursuant to Texas Government Code, Chapter 2274, certain public entities are prohibited from entering into a contract or other agreement relating to critical infrastructure that would grant CMAR direct or remote access to or control of critical infrastructure in this state, excluding access specifically allowed by a customer for product warranty and support purposes. CMAR certifies that neither it nor its parent company nor any affiliate of CMAR or its parent company, is (1) owned by or the majority of stock or other ownership interest of the company is held or controlled by individuals who are citizens of China, Iran, North Korea, Russia, or a designated country; (2) a company or other entity, including governmental entity, that is owned or controlled by citizens of or is directly controlled by the government of China, Iran, North Korea, Russia, or a designated country; or (3) headquartered in China, Iran, North Korea, Russia, or a designated country. For purposes of this certification, “critical infrastructure” means “a communication infrastructure system, cybersecurity system, electric grid, hazardous waste treatment system, or water treatment facility.” Proposer certifies by submission of this proposal that it will not grant direct or remote access to or control of critical infrastructure, except for product warranty and support purposes, to prohibited individuals, companies, or entities, including governmental entities, owned, controlled, or headquartered in China, Iran, North Korea, Russia, or a designated country, as determined by the Governor.

- Form CIQ Disclosure. CMAR agrees that it has looked up, read, and understood the current version of Texas Local Government Code Chapter 176 which generally requires disclosures of conflicts of interests by proposer hereunder if proposer is awarded and proposer: (1) has an employment or other business relationship with a local government officer of our local governmental entity, or a family member of the officer, described by Section 176.003(a)(2)(A); (2) has given a local government officer of our local governmental entity, or a family member of the officer, one or more gifts with the aggregate value specified by Section 176.003(a)(2)(B), excluding any gift described by Section 176.003(a-1); (3) has a family relationship with a local government officer of our local governmental entity; or (4) Any other financial, commercial, or familial relationship with our local government that may warrant reporting under this statute. CMAR confirms that it has no reportable conflict of interest or has disclosed those conflicts through the “Conflict of Interest Questionnaire - Form CIQ” attached hereto for completion.

Unless proposer has previously delivered to the Owner a Certificate of Interested Parties Form 1295 relative to the resulting award, if any, Proposer hereby represents and warrants that it is either a publicly traded business entity (as described in Section 2252.908(c)(4), Texas Government Code) or a wholly owned subsidiary of a publicly traded business entity and, therefore, CMAR is not required to deliver such Form related to this Agreement and may write N/A on the related attachment. Otherwise, CMAR agrees to submit a Form 1295 if awarded the Contract.

- Discrimination Prohibited. In accordance with Federal civil rights law, all U.S. Departments, including but not limited to the USDA, USDE, FEMA, are prohibited from discriminating based on race, color, national origin, religion, sex, gender identity (including gender expression), sexual orientation, disability, age, marital status, family/parental status, income derived from a public assistance program, political beliefs, or reprisal or retaliation for prior civil rights activity, in any program or activity conducted or funded by federal funds (not all bases apply to all programs). Proposer certifies that proposer will comply with applicable Non-Discrimination and Equal Opportunity provisions set forth in the District’s policies and other regulations at the District, local, and state level.

- Felony Conviction Notice. Texas Education Code, Section 44.034, states, “a person or business entity that enters into a contract with a school district must give advance notice to the district if the person or an owner or operator of the business entity has been convicted of a felony. The notice must include a general description of the conduct resulting in the conviction of a felony.” Subsection (b) states, “a school district may terminate a contract with a person or business entity if the district determines that the person or business entity failed to give notice as required by Subsection (a) or misrepresented the conduct resulting in the conviction. The district must compensate the person or business entity for services performed before the termination of the contract.” By submitting its proposal, Proposer certifies that either: (1) My firm is a publicly held corporation; therefore, this reporting requirement is not applicable, or; (2) My firm is not owned nor operated by anyone who has been convicted of a felony. Otherwise, notification under this section is required to be included Respondent’s proposal documents. If disclosed, the District may seek additional related documentation and information.

- Certification of Good Standing. By submission of this proposal, Proposer certifies that its entity is in good standing with all government entities and agencies, whether local, state, or federal, that regulate any aspect of Proposer’s field of work or business operations.

- Certification Regarding Debarment. By submission of this proposal, Proposer certifies that neither it nor its principals are presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any Federal department or agency.

- Preclusion of Automatic Renewal. By submission of this proposal, Proposer certifies that its contracts with the District shall not include any automatic renewal clauses and if any such automatic renewal clauses are included, they shall be considered null and void by the Parties.

- Standard of Care. The CMAR shall perform its services as expeditiously as is consistent with such professional skill and care and the orderly progress of the Projects.

- Professional Architectural and Engineering Services (Only if Applicable). Only to the extent that the CMAR provides any professional architectural or engineering services, CMAR shall certify that it has reviewed the standards contained in 19 Texas Administrative Code sections 61.1036 and used the best professional judgment and reasonable care consistent with the practice of Program Management in the State of Texas in executing the construction documents. The CMAR shall also certify that the construction documents conform to the provisions of 19 Texas Administrative Code section 61.1036, except as indicated on the certification. The CMAR’s signature and seal on the construction documents shall certify compliance. The CMAR shall perform a building code search under applicable regulations that may influence the Projects and shall certify that the design has been researched before it is final, as required by 19 Texas Administrative Code section 61.1036. CMAR shall also certify that the facilities have been designed according to the provisions of 19 Texas Administrative Code section 61.1036, based on the educational program, long-range school facility plan, educational specifications, building code specifications, and all documented changes to the Construction Documents provided by the District, as required by 19 Texas Administrative Code, section 61.1036. The CMAR shall complete the Texas Education Agency’s Certification of Project Compliance, located at www.tea.texas.gov/sites/default/files/cert_2004.pdf (or see Texas Education Agency website under Facilities Funding and Standards). In executing the certifications required under the provisions of this Section, the CMAR shall exercise his or her best professional judgment and care consistent with the practice of Program Management in the State of Texas and applicable law. CMAR shall design the Projects in such a manner that the Projects or each part of the Projects is readily accessible to and usable by individuals with disabilities, in compliance with the Americans with Disabilities Act and Section 504 of the Rehabilitation Act, federal regulations interpreting the American with Disabilities Act and Section 504, Texas Government Code Chapter 469, the Texas Accessibility Standards, all applicable requirements or standards of the Texas Department of Licensing and Regulation, and all applicable requirements or standards of the American National Standards Institute. If the Owner is using instruction facilities allotment funds for the Projects which are allotted to the Owner under Subchapter A or Chapter 46 of the Texas Education Code, then the CMAR shall consider, in the design of the Projects, the required safety and security standards developed by the Texas School Safety Center. It shall be the responsibility of the CMAR to address revisions or amendments to applicable codes or standards which become effective prior to the date of Substantial Completion. Revisions or amendments to applicable codes or standards which become effective after the date of Substantial Completion shall be addressed by the CMAR and shall be compensated as a change in service.

- Relationship of the Parties. It is understood and agreed that Respondent is an independent contractor and neither Respondent nor any employees, volunteers, or agents contracted by Respondent shall be deemed for any purposes to be employees, volunteers or agents of the Owner. Respondent shall assume full responsibility for the action of such employees, volunteers, or agents while performing any services incident to this Contract, and shall remain solely responsible for their supervision, daily direction and control, payment of salary (including withholding of income taxes and social security), workers’ compensation, disability benefits and like requirements and obligations.

- Funding. The contract resulting from the proposal, if any, is subject to the budgeting and appropriation of then currently available funds by the governing board of the Owner for the contract’s purpose.

- No Waiver of Immunity. Owner does not waive or relinquish any immunity or defense on behalf of itself, its trustees, officers, employees, and agents because of its execution of a contract pursuant to the RFP and performance of thefunctions or obligations described herein.

- Insurance and Indemnity. Unless otherwise negotiated by the Parties via final contract, the CMAR selected shall maintain general liability and professional liability or errors and omissions insurance in the amount of at least $2 million for each occurrence, and must provide workers’ compensation insurance, as required by the Texas Labor Code. The amount of such professional liability coverage is the District’s preferred amount and may be subject to final negotiation with the selected CMAR at the time of contracting. The District reserves the right to require additional coverage, as needed, depending on the size and scope of a particular project. All insurance costs shall be contemplated within the proposer’s pricing submitted. The proposer shall not later increase their pricing or add a new line-item for insurance because CMAR failed to include those costs in their original proposal pricing. Respondent agrees to indemnify and hold harmless Owner, its trustees and employees against all losses, costs, expenses and liabilities, including but not limited to reasonable attorneys’ and expert fees and court costs, to the extent they arise out of Respondent’s negligent acts or omissions.

- Compliance with Laws and Board Policy. Respondent shall maintain any and all applicable license(s) and certification(s) necessary to perform any services contemplated by this Agreement. Respondent shall observe and comply with all Federal, State, County and local laws and regulations, and Owner’s Board Policies that in any manner affect the provision of Services and performance of all obligations undertaken pursuant to this Agreement. Further, under no circumstances shall Respondent or any of its employees, sub-contractors, representatives or agents bring any illegal drugs, alcohol or tobacco products or any firearms or other dangerous weapons onto the Owner’s property, whether on their person or in their vehicles.

- No Assignment. No assignment of the Contract, or any duty or obligation of performance hereunder, shall be made in whole or in part by either party without the prior written consent of the other party.

- Amendments. The Contract may be amended or modified by, and only by, a written instrument approved by the Owner in accordance with Owner’s Board Policy.

- Dispute Resolution. The parties shall attempt to resolve any dispute between them pursuant to non-binding mediation before a neutral third party before pursuing litigation. No arbitration shall be permitted under the contract.

- Governing Law. This Agreement is made in Texas and shall be construed, interpreted, and governed by Texas law. The parties shall consent to the jurisdiction and venue of the State courts of the County where the Projects are located for any action under this Agreement.

- Conditions Precedent. The District shall have no contractual obligation to any Respondent, nor will any Respondent have any property interest or other right in the contract or work being proposed unless and until the contract is unconditionally executed and delivered by all parties, and all conditions to be fulfilled by the Respondent have been fulfilled by the Respondent.

- Criminal History Checks. Respondent will adhere to and cooperate with the Owner with respect to all applicable criminal history check requirements and restriction for contractors, subcontractors and their respective employees. If applicable to the services, Respondent must certify, on forms provided by the Owner, that for each employee of Respondent who (1) will have direct contact with students (substantial opportunity for verbal or physical interaction with students that is not supervised by a certified educator or other professional District employee), and (2) will have continuing duties related to the performance of the Services, the Respondent has obtained, as required by Texas Education Code Section 22.0834 and Texas Administrative Code Section 153.1101 and 153.1117:

- National criminal history record information from a law enforcement or criminal justice agency for each employee of the Respondent hired before January 1, 2008; and

- National criminal history record information from the Texas Department of Public Safety for each employee of the Respondent hired on or after January 2, 2008.

Respondent will also be required to obtain from each sub-contractor or independent contractor the form of certification relating to the employees of such sub-contractors and independent contractors. All Respondent and sub-contractor forms must be submitted prior to the commencement of work by the Respondent or the applicable sub-contractor/independent contractor, who will have direct contact with students. Covered contractors or subcontractors and employees thereof must not have been convicted of an offense identified in Texas Education Code Section 22.085, or any higher standard established by the Owner.

The criminal history records shall be obtained from the clearinghouse provided by § 411.0845 of the Texas Government Code. The Respondent shall assume all expenses associated with the background checks, and, including upon notification by the Owner, shall immediately remove any employee, agent or other person who was convicted or placed on deferred adjudication community supervision for an offense for which the person is required to register as a sex offender, or who has been convicted of a felony under Title V of the Texas Penal Code if the victim of the offense was under eighteen (18) years of age at the time the offense was committed or of an equivalent offense under federal law, Texas state law, or the laws of another state.

Respondent understands and agrees that any failure to comply with the requirements of this section may be grounds for termination of the contract.

# ATTACHMENT A - RFP 2026-01 - CIQ

|  | CONFLICT OF INTEREST QUESTIONNAIRE For vendor doing business with local governmental entity |  |  | FORM CIQ |
| --- | --- | --- | --- | --- |
| This questionnaire reflects changes made to the law by H.B. 23, 84th Leg., Regular Session. This questionnaire is being filed in accordance with Chapter 176, Local Government Code, by a vendor who has a business relationship as defined by Section 176.001(1-a) with a local governmental entity and the vendor meets requirements under Section 176.006(a). By law this questionnaire must be filed with the records administrator of the local governmental entity not later than the 7th business day after the date the vendor becomes aware of facts that require the statement to be filed. See Section 176.006(a-1), Local Government Code. A vendor commits an offense if the vendor knowingly violates Section 176.006, Local Government Code. An offense under this section is a misdemeanor. |  |  | OFFICE USE ONLY |  |
|  |  |  | Date Received |  |
| 1 | Name of vendor who has a business relationship with local governmental entity. |  |  |  |
| 2 |  |  |  |  |
| Check this box if you are filing an update to a previously filed questionnaire. (The law requires that you file an updated completed questionnaire with the appropriate filing authority not later than the 7th business day after the date on which you became aware that the originally filed questionnaire was incomplete or inaccurate.) |  |  |  |  |
| 3 | Name of local government officer about whom the information is being disclosed. |  |  |  |
| Name of Officer |  |  |  |  |
| 4 | Describe each employment or other business relationship with the local government officer, or a family member of the |  |  |  |
| officer, as described by Section 176.003(a)(2)(A). Also describe any family relationship with the local government officer. Complete subparts A and B for each employment or business relationship described. Attach additional pages to this Form CIQ as necessary. - Is the local government officer or a family member of the officer receiving or likely to receive taxable income, other than investment income, from the vendor? Yes No - Is the vendor receiving or likely to receive taxable income, other than investment income, from or at the direction of the local government officer or a family member of the officer AND the taxable income is not received from the local governmental entity? Yes No |  |  |  |  |
| 5 | Describe each employment or business relationship that the vendor named in Section 1 maintains with a corporation or |  |  |  |
| other business entity with respect to which the local government officer serves as an officer or director, or holds an ownership interest of one percent or more. |  |  |  |  |
| 6 |  |  |  |  |
| Check this box if the vendor has given the local government officer or a family member of the officer one or more gifts as described in Section 176.003(a)(2)(B), excluding gifts described in Section 176.003(a-1). |  |  |  |  |
| 7 |  |  |  |  |
|  | Signature of vendor doing business with the governmental entity | Date |  |  |

## CONFLICT OF INTEREST QUESTIONNAIRE

### For vendor doing business with local governmental entity

A complete copy of Chapter 176 of the Local Government Code may be found at http://www.statutes.legis.state.tx.us/ Docs/LG/htm/LG.176.htm. For easy reference, below are some of the sections cited on this form.

Local Government Code § 176.001(1-a): "Business relationship" means a connection between two or more parties based on commercial activity of one of the parties. The term does not include a connection based on:

  - a transaction that is subject to rate or fee regulation by a federal, state, or local governmental entity or an agency of a federal, state, or local governmental entity;

  - a transaction conducted at a price and subject to terms available to the public; or

  - a purchase or lease of goods or services from a person that is chartered by a state or federal agency and that is subject to regular examination by, and reporting to, that agency.

Local Government Code § 176.003(a)(2)(A) and (B):

    - A local government officer shall file a conflicts disclosure statement with respect to a vendor if:

***

      - the vendor:

        - has an employment or other business relationship with the local government officer or a family member of the officer that results in the officer or family member receiving taxable income, other than investment income, that exceeds $2,500 during the 12-month period preceding the date that the officer becomes aware that

          - a contract between the local governmental entity and vendor has been executed; or

          - the local governmental entity is considering entering into a contract with the vendor;

        - has given to the local government officer or a family member of the officer one or more gifts that have an aggregate value of more than $100 in the 12-month period preceding the date the officer becomes aware that:

          - a contract between the local governmental entity and vendor has been executed; or

          - the local governmental entity is considering entering into a contract with the vendor.

Local Government Code § 176.006(a) and (a-1)

- A vendor shall file a completed conflict of interest questionnaire if the vendor has a business relationship with a local governmental entity and:

  - has an employment or other business relationship with a local government officer of that local governmental entity, or a family member of the officer, described by Section 176.003(a)(2)(A);

  - has given a local government officer of that local governmental entity, or a family member of the officer, one or more gifts with the aggregate value specified by Section 176.003(a)(2)(B), excluding any gift described by Section 176.003(a-1); or

  - has a family relationship with a local government officer of that local governmental entity.

(a-1) The completed conflict of interest questionnaire must be filed with the appropriate records administrator not later than the seventh business day after the later of:

- the date that the vendor:

  - begins discussions or negotiations to enter into a contract with the local governmental entity; or

  - submits to the local governmental entity an application, response to a request for proposals or bids, correspondence, or another writing related to a potential contract with the local governmental entity; or

- the date the vendor becomes aware:

  - of an employment or other business relationship with a local government officer, or a family member of the officer, described by Subsection (a);

  - that the vendor has given one or more gifts described by Subsection (a); or

  - of a family relationship with a local government officer.

Must file online at www.ethics.state.tx.us/File

ATTACHMENT B - RFP 2026-01 - FORM 1295 SAMPLE

|  | CERTIFICATE OF INTERESTED PARTIES |  |  | FORM 1295 |  |
| --- | --- | --- | --- | --- | --- |
| Complete Nos. 1 - 4 and 6 if there are interested parties. Complete Nos. 1, 2, 3, 5, and 6 if there are no interested parties. |  |  |  | OFFICE USE ONLY |  |
| 1 Name of business entity filing form, and the city, state and country of the business entity's place of business. |  |  |  |  |  |
| 2 Name of governmental entity or state agency that is a party to the contract for which the form is being filed. |  |  |  |  |  |
| 3 Provide the identification number used by the governmental entity or state agency to track or identify the contract, and provide a description of the services, goods, or other property to be provided under the contract. |  |  |  |  |  |
| 4 | Name of Interested Party | City, State, Country (place of business) | Nature of Interest (check applicable) |  |  |
|  |  |  | Controlling |  | Intermediary |
| 5 | Check only if there is NO Interested Party. |  |  |  |  |
| 6 UNSWORN DECLARATION My name is , and my date of birth is . My address is , , , , . (street) (city) (state) (zip code) (country) I declare under penalty of perjury that the foregoing is true and correct. Executed in County, State of , on the day of , 20 . (month) (year) Signature of authorized agent of contracting business entity (Declarant) |  |  |  |  |  |
| ADD ADDITIONAL PAGES AS NECESSARY |  |  |  |  |  |

ATTACHMENT C - RFP 2026-01 FELONY CONVICTION NOTIFICATION

# ATTACHMENT C - FELONY CONVICTION NOTIFICATION

Texas Education Code Section 44.034, Notification of Criminal History, Subsection (a) states “a person or business entity that enters into a contract with a school district must give advance notice to the district if the person or an owner or operator of the business entity has been convicted of a felony. The notice must include a general description of the conduct resulting in the conviction of a felony.”

Subsection (b) states “a school district may terminate a contract with a person or business entity if the district determines that the person or business entity failed to give notice as required by Subsection (a) or misrepresented the conduct resulting in the conviction. The district must compensate the person or business entity for services performed before the termination of the contract.”

This notice is not required of a Publicly held Corporation.

I, the undersigned agent for the firm named below, certify that the information concerning notification of felony convictions has been reviewed by me and the following information furnished is true to the best of my knowledge.

Vendor’s Entity Name:

Authorized Company Official’s Name (Printed):

- □	My firm is a publicly held corporation; therefore, this reporting requirement is not applicable:

Signature of Company Official:

- □	My firm is not owned nor operated by anyone who has been convicted of a felony.

Signature of Company Official:

c. My firm is owned or operated by the following individual(s) who has/have been convicted of a felony (attach additional pages if necessary):

Name of Felon(s):

Details of Conviction(s):

Signature of Company Official:

Felony Conviction Notification Form

# ATTACHMENT E - RFP 2026-01 - PROPOSAL COST FORM

ATTACHMENT E – PROPOSAL COST FORM

Proposer Name:

Address:			 Phone:

Email:

Having examined RFP Construction Manager-At-Risk, the following is the proposed Construction Manager’s Fee:

A-1.  CONSTRUCTION MANAGER’S FEE

For home office overhead, profit, and all preconstruction and construction services, list your proposed Construction Manager’s Fee as a percentage of the Cost of The Work.

For clarity, the Construction Manager’s Fee will a percentage of the Cost of the Work and will not be calculated as a percentage of the Contract Sum, the Guaranteed Maximum Price or the Construction Budget. No Construction Manager’s Fee shall be paid on the Construction Contingency or Allowance until funds are allocated from the contingency or Allowance to the Cost of the Work

### Respondent proposes the following percentage to be multiplied by the Cost of the Work to arrive at the Construction Manager’s Fee.

Percent ( 	%)

A-2.	NOT	TO	EXCEED	PRICE	FOR	PRE-CONSTRUCTION	SERVICES	IF CONSTRUCTION PHASE DOES NOT COMMENCE

All costs for pre-construction phase services including cost estimating, scheduling, building systems, and material cost analysis are included in the Construction Manager’s Fee proposal in Item A-1, above. However, if the construction phase services do not commence for any reason, payment to the Construction Manager for preconstruction services shall be the necessary and reasonable costs of such services, not to exceed the lump sum proposed below.

Note: To avoid misunderstanding this Pre-Construction Services Fee Proposal will ONLY be relevant if, for any reason, the District does not proceed with the Construction Manager’s Construction Phase services, in all other cases the Construction Manager’s Fee proposed in Item A-1 will be deemed to include all compensation for Preconstruction Phase Services.

Respondent proposes the following not to exceed amount to be paid to the Construction Manager if the Construction Phase of the Project does not commence for any reason:

Dollars $

(Amount in figures)

If the amount is “zero”, enter “0”; do not enter “no bid.”

A-3.	INSURANCE OR BONDING FEES (INCLUDING SDI), IF ANY.

The Owner recognizes that Proposers’ insurance and bond premiums should be passed through at cost as a Cost of the Work and the Owner encourages the same. However, if Proposer intends to assert a percentage fee, markup, or any sort of separate charge for insurance or bonding costs, premiums, or fees, other than passing those amounts through as a Cost of the Work, Proposer must list those fee intentions here for Owner’s consideration. This includes but is not limited to costs for a CMAR to obtain Subcontractor Default Insurance (“SDI”), Payment Bonds, Performance Bonds, Liability Insurance, or any other insurance or bonding considered under the applicable contract. The Proposers submission herein does not obligate the Owner to compensate CMAR accordingly. It is to put the Owner on notice of CMAR’s intent to propose such fees.

FAILURE TO PROPOSE THE REQUESTED FEES WILL PRECLUDE THE ASSERTION OF FEES AT A LATER DATE. IF THE FEES VARY BY INSURANCE/BONDING TYPE, LIST EACH FEE AND WITH WHICH INSURANCE/BONDING CATEGORY(IES) IT IS ASSOCIATED:

| Insurance/Bonding Category | Description of Fee Structure (% of Cost or Work, Fixed Fee, Markup, Etc.) | Proposed Fee Amount |
| --- | --- | --- |
| EXAMPLE ONLY: “SDI” INSERT RESPONSES BELOW | EXAMPLE ONLY: “% OF COST OF WORK” INSERT RESPONSES BELOW | EXAMPLE ONLY: “.5% OF COST OF WORK” INSERT RESPONSES BELOW |