## Slide 1: Project name
Example Training Strategy
November 2016

## Slide 2: Table of Contents
Illustrative Strategy for [Project Name] Organizational Readiness | Slides 3-8
Strategy for [Project Name] Organizational Readiness at Alpha | Slides 9-12
Detailed Strategy for Training | Slides 13-44

## Slide 3: Illustrative Strategy for [Project Name] Organizational Readiness

## Slide 4: Key Ingredients of a Robust Implementation
A successful implementation of [Project Name] initiatives relies on the management of the most critical adoption challenges
Awareness
What is the new [Project Name] process and why is it important?
1
2
Desire
How does the new [Project Name] process positively impact me?
Knowledge
Do I know what is expected of me in the new [Project Name] process?
3
Reinforcement
Am I meeting the [Project Name] requirements consistently over time?
5
4
Ability
Do I have the right knowledge, skills, and abilities to execute against what is expected of me in the [Project Name] process?
Transition to new initiatives

## Slide 5: Organizational Readiness Activities to Support Go-Live
  Organizational readiness activities occur through integrated team leads of: Change Management, Communications, and Training; Change Management outputs serve as inputs for the Training and Communications Strategies
  Conduct analysis to understand current state talent and compensation processes and technology at facility
  Identify changes to work activities, which will drive training and communications requirements
Change Impact Assessment
  Define the key groups impacted
  Schedule and conduct key stakeholder interviews
  Document considerations specific to each group, and determine engagement tactics
  Finalize Stakeholder Assessment as an input into the change, communication, and training plans
Stakeholder Assessment
  Identify, educate and engage Site Executive Sponsor
  Identify, educate and engage the Site Liaison/s
  Identify, educate and engage broader Site Leadership
  Socialize Organizational Readiness Strategy with Site Leadership
Leadership Alignment
  Deploy Site change readiness surveys in order to identify:
    Employee resistance
    Cultural barriers to change
    Levels of understanding
Change Readiness Assessment
  Develop communications strategy incorporating facility’s cultural 'norms'
  Develop Communication Plan, including vehicles, timing, audiences, key messaging, success measures etc.
  Develop and deploy communications and gather feedback
  Develop training strategy incorporating facility’s training 'norms'
  Conduct training needs assessment
  Design and develop training materials
  Deliver training and conduct training evaluation and remediation
Change Management Activities
  Communications
  Training
Change Management Outputs = Inputs for Training and Communications

## Slide 6: Organizational Readiness Illustrative Timeline
The following outlines the illustrative timeline for Change Management, Training and Communications activities in a typical [Project Name] engagement
-10 | -9 | -8 | -7 | -6 | -5 | -4 | -3 | -2 | -1 | +1
Go-Live
Change Management Strategy
Change Readiness Strategy
Leadership Alignment
Stakeholder Assessment
Communications Strategy
Knowledge & Capability Transfer
Ongoing Leadership Engagement
Stakeholder Engagement Strategy
Execute & Update Stakeholder Engagement Strategy
Initial Change Readiness Assessment
Final Change Readiness Assessment
Change Impact Assessment
Update Change Strategy
Deploy Communications & Gather Feedback
Develop Communications
Communications Plan
Training Delivery
Training Evaluation & Remediation
Training Design
Training Needs Assessment
Training Development
Mid-Point Change Readiness Assessment
Training Strategy

## Slide 7: Organizational Readiness – Post Go-Live Deployment
The following outlines the illustrative timeline for Change Management, Training and Communications activities in a typical [Project Name] engagement post go-live
Organizational Readiness- Post Go-Live Implementation
FY (X) |  |  |  |  |  |  |  |  |  |  |  |  | FY (X+1) |  | 
-1 | +1 | +2 | +3 | +4 | +5 | +6 | +7 | +8 | +9 | +10 | +11 | +12 | +1 | +2 | +3
Milestone 1 Comms.
Milestone 1 Training
Go-Live
[Milestone 2] Comms.
[Milestone 2] Training
Milestone 3 Comms.
Milestone 3 Training
Milestone 4 Comms.
[Milestone 5] Comms.
Launch of Milestone 1 Activities
Launch of [Milestone 2] Check-In Activities
Launch of Milestone 3 Activities
Talent Reviews & [Milestone 5] Planning
Milestone 4 Training
[Milestone 5] Training
Milestone 4 Reviews
Ongoing Stakeholder Engagement
Quarterly Change Effectiveness Measurement & Strategy Refresh
Quarterly Change Effectiveness Measurement & Strategy Refresh
Quarterly Change Effectiveness Measurement & Strategy Refresh
Quarterly Change Effectiveness Measurement & Strategy Refresh
Quarterly Change Effectiveness Measurement & Strategy Refresh
Stakeholder engagement throughout implementation
Communications deployment to support process launch
Training deployment to prepare stakeholders for process launch
Process Launch

## Slide 8: Illustrative Approach to Training
Phase |  |  |  |  | 
Timeline |  |  |  |  | 
Description | Onboard Site Training Coordinator Conduct Training Needs Assessment Audience Analysis Infrastructure Analysis Skill Gap Analysis Update Training Strategy Determine Training Environment Define Training Success Measures | Establish Learning Curriculum Conduct Role-to-Position Mapping Develop Course Outlines Design Training Comms Plan Determine Training Environment Requirements Onboard Training Developers Develop Plan and Expectations for Super-Users Draft Training Schedule & Logistics Plan Determine Training Continuation Approach | Develop Training Courseware Review and Approve Training Courseware Update Training Schedule and Logistics Plan Develop Training Communications Select and Prepare Trainers and Super-Users Set Up Training Environment, and Content Repositories, and LMS | Conduct Trainer Teach Backs Facilitate Super-User Coaching Execute Training Schedule & Logistics Plan Deploy Training Comms Execute Training Environment Updates/Refreshes as needed Prepare and Distribute Training Courseware Deliver ILT Training Distribute QRGs/Job Aids Track and Report on Training Registration and Attendance | Conduct Post-Training Assessments, Course Evaluations, Surveys, and Interviews Consolidate “Lessons Learned” Initiate Training Continuation Optimize Training Materials Modify for New Hires/Transfers Update Training for System Upgrades & Enhancements Begin Transition and Training Activities for Next Wave
Output | Audience, Infrastructure and Skill Gap Analysis Updated Training Strategy | Role-to-Position Mapping Learning Curriculum Training Course Outlines Training Communications Plan Training Continuation Plan | Training Courseware Training Schedule & Logistics Plan Training Communications | End-User Training Complete LMS Reports | Lessons Learned Report New Hire Training Program Revised Training Materials (as needed)
Dependency | Stakeholder Analysis Change Impact Analysis Process Documentation | Stakeholder Analysis Needs Assessment | Needs Assessment Learning Curriculum Course Outlines Training Communications Plan | Training Courseware Training Schedule & Logistics Plan Training Communications | Training Continuation Plan Training Assessments & Evaluations
-9 to -7 Months
-7 to -6 Months
-6 to -2 Months
-3 Months to Go-Live
-1 to +1 Month
DEFINE
ASSESS
PLAN
DEVELOP & DELIVER
MEASURE
We follow an integrated 5-phased approach to training strategy execution:

## Slide 9: Strategy for [Project Name] Organizational Readiness at Alpha

## Slide 10
Organizational Readiness Timeline for Alpha
Our expedited approach to Organization Readiness at Alpha positions us to meet the April go-live target
Year |  |  |  |  |  | 
Month 1 | Month 2 | Month 3 | Month 4 | Month 5 | Month 6 | Month 7
Change Management Strategy
Change Readiness Strategy
Leadership Alignment
Stakeholder Assessment
Communications Strategy
Knowledge & Capability Transfer
Ongoing Leadership Engagement
Stakeholder Engagement Strategy
Execute & Update Stakeholder Engagement Strategy
Initial Change Readiness Assessment
Final Change Readiness Assessment
Change Impact Assessment
Update Change Strategy
Deploy Initial Program Communications & Gather Feedback
Go-Live & Support Communications
Develop Communications
Communications Plan
Training Strategy & Plan
Training Delivery
Training Evaluation & Remediation
Training Design
Training Needs Assessment
Go-Live
ALPHA & REMEDIATION
TEST & PILOT
BUILD
Training Development

## Slide 11: Approach to Training at Alpha
Alpha Considerations
-5 Months
-5 to -4 Months
-4 to -2 Months
-2 Months to Go-Live
-1 to +1 Month
Alpha
Typical
Training Needs Assessment will leverage draft, rather than final, Stakeholder Analysis and Change Impact Analysis
Audience and Skill-Gap Analysis will be conducted at a high-level
Training design and curriculum focuses on major changes in processes and technology
Fewer number of roles targeted in role-based
Design may incorporate more Job Aids/QRGs than ILTs or CBLs
Prioritize development of process and technology training over skills-based training
Training developed in order of rollout – full annual training suite will not be available by Go-Live
Training review cycle will be continuous for reviewers
May continue to leverage existing brand and not launch an exhaustive specific branding initiative
Training delivery and reporting will use LMS in lieu of new LMS
Pace of training communications will be more rapid
Longer-term adoption metrics will not be the focus of measurement and lessons learned
-9 to -7 Months
-7 to -6 Months
-6 to -2 Months
-3 Months to Go-Live
-1 to +1 Month
Timeline to
Go-Live
Phase |  |  |  |  | 
Alpha Considerations
DEFINE
ASSESS
PLAN
DEVELOP & DELIVER
MEASURE
Our condensed and expedited approach to Training at Alpha factors in key considerations for each phase

## Slide 12: Training & Change Management Rollout Schedule
Training & Change Management Delivery will be ongoing during the first year of the annual performance cycle for each wave. Communications will precede training delivery, with an objective to socialize and prepare end-users for the new processes
 | Year |  |  | Year 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 2 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 3 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 4 |  |  |  | 
Implementation | O | N | D | J | F | M | A | M | J |  | J | A | S |  | O | N | D | J | F | M |  | A | M | J | J | A | S |  | O | N | D | J | F | M |  | A | M | J | J | A | S |  | O | N | D | J | F | M | A | M
Alpha |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 3]
[Milestone 3]
[Milestone 3]
[Milestone 3]
[Milestone 4]
[Milestone 4]
[Milestone 4]
[Milestone 4]
[Milestone 5]
[Milestone 5]
[Milestone 5]
[Milestone 5]
[Milestone 3]
[Milestone 3]
[Milestone 4]
[Milestone 4]
[Milestone 4]
[Milestone 5]
[Milestone 5]
[Milestone 5]
[Milestone 3]
[Milestone 2]
[Milestone 2]
[Milestone 5]
[Milestone 5]
[Milestone 2]
[Milestone 4]
[Milestone 4]
[Milestone 3]
[Milestone 3]
[Milestone 2]
Training & Change Management Delivery
Process Initiation

## Slide 13: Detailed Strategy for Training

## Slide 14: Training Objectives and Guiding Principles
  The following objectives and principles will be used to guide the development and delivery of process and technology training to all End-Users* for [Project Name]. End-Users include Team Members, Direct Managers, Leadership, as well as support functions such as [Workstream Leads] and COEs.
Objectives
Provide End-Users the training needed to quickly become proficient with changes to [Project Name] processes and technology
Preparation
Maximize the readiness of End-Users and minimize disruption to ensure business continuity throughout the transition
Readiness
Provide support to End-Users prior to, during, and post implementation
Support
Ready [Organization Name] with the ability to train End-Users on an ongoing basis and establish a sustainable support model beyond go-live
Continuity
Guiding Principles
Be timely, relevant and concise
Deliver just-in-time training at initial rollout and during annual process, and provide “just enough” information for the task at hand
Timely
Leverage existing [Initiative or Project Name] training processes and resources
Adapt
Design to equip employees with the knowledge needed for their role
Relevant
Align with broader transformative Organizational Readiness approach
Integrate
Ensure consistency between business processes and training content
Align
Employ a blended learning approach to leverage efficiency and maximize content retention
Reinforce

## Slide 15: Training Assumptions
Training will be resourced, developed and delivered using the following assumptions:
Resource Assumptions
Facilities will assign a resource to help coordinate and support the training effort Project Leadership and [Organization Name] Subject Matter Experts will be available to assist with the development, review, and delivery of training to End-Users Training Environment requirements will be supported by [Organization Name] IS, as needed Trainers and Super-Users will be identified and onboarded in a timely manner and according to project timelines
Delivery Assumptions
[Organization Name] will provide all necessary facilities and equipment to deliver training, including: training rooms, hardware, network access, audio-visual equipment, and classrooms if not available at facilities. Employees will be permitted and required to complete assigned training Training completion will be required post deployment
Development Assumptions
A current System Cloud instance, process workflows, and other project documentation will be made available for training development Training will be developed in the order it is delivered and is dependent on the completion of each module of Prototype design The most critical processes and commonly used transactions will be documented and made available for each key user group Trainings will teach the best practice way of performing a transaction in the system Training will focus on the future state of [Project Name] business processes Training courseware will be leveraged for new hire/transfer onboarding in the future post Go-Live

## Slide 16: Training Critical Success Factors
Successful delivery of Training is dependent on the following critical success factors for project and facility resources, tools, and expectations.
Design of each process is complete, and documentation is available by the end of each module of Prototype phase to provide sufficient time for incorporation into the training materials Any changes to process, policy, and technology design are properly tracked and communicated
Adequate training resources at the facilities are set up and equipment tested prior to training
Adherence to timelines (such as material review timelines) essential to timely delivery of training courseware
Training is delivered with sufficient time for managers/leaders to plan for performance evaluation and Milestone 1 transition
Site leadership, managers, and employees are held accountable for training participation. Management must encourage and enable employees to complete all training activities as scheduled
Post-implementation, [Organization Name] resources should be available to provide on-going support, including training materials maintenance and additional training delivery if required

## Slide 17: Training Roles and Responsibilities
Training Role | Training Responsibilities | Group
Project Leadership | Provide guidance on training scope, business processes and design | PMO, Sponsors
Content Owners | Provide the business process knowledge and design information Review and approve training content Own process related content | [Contract/Consulting Partners] Functional Team, COE
Training Leads | Manage overall training timeline Design training to meet End-User needs Manage training development and training deliverables quality Manage coordination with overall change and communications | [Contract/Consulting Partners] Training Lead, [Organization Name] Training Lead
Training Developers | Develop training content, materials, and collateral Develop simulations, exercises and QRGs | [Contract/Consulting Partners] USI
[Initiative or Project Name] Training Team | Manage training administration and logistics Manage content storage and class registration Manage course assignments and LMS | [Initiative or Project Name] Training Lead, [Initiative or Project Name] Training Coordinator
Site Training Coordinator | Coordinate training administration and logistics at the facility Manage facility LMS requirements | Site LMS Administrator
Trainers | Participate in trainer enrollment and preparation activities Deliver training to End-Users, including pre- and post- go-live training Participate in training program evaluation processes | TBD
Super-Users | Assist in deployment and End-User training activities Serve as the first level of End-User support during and post go-live | Site Peer Influencers
Communications | Review training content and provide branding guidance | TBD
The following roles will be involved in the planning, design, development and delivery of Training:

## Slide 18: Approach to Training at Alpha
Alpha Considerations
-5 Months
-5 to -4 Months
-4 to -2 Months
-2 Months to Go-Live
-1 to +1 Month
Alpha
Typical
Training Needs Assessment will leverage draft, rather than final, Stakeholder Analysis and Change Impact Analysis
Audience and Skill-Gap Analysis will be conducted at a high-level
Training design and curriculum focuses on major changes in processes and technology
Fewer number of roles targeted in role-based
Design may incorporate more Job Aids/QRGs than ILTs or CBLs
Prioritize development of process and technology training over skills-based training
Training developed in order of rollout – full annual training suite will not be available by Go-Live
Training review cycle will be continuous for reviewers
May continue to leverage existing brand and not launch an exhaustive specific branding initiative
Training delivery and reporting will use LMS in lieu of new LMS
Pace of training communications will be more rapid
Longer-term adoption metrics will not be the focus of measurement and lessons learned
-9 to -7 Months
-7 to -6 Months
-6 to -2 Months
-3 Months to Go-Live
-1 to +1 Month
Timeline to
Go-Live
Phase |  |  |  |  | 
Alpha Considerations
DEFINE
ASSESS
PLAN
DEVELOP & DELIVER
MEASURE
Our condensed and expedited approach to Training at Alpha factors in key considerations for each phase

## Slide 19: 1. Assess
Site Responsibility Considerations
A Site Training Coordinator will be identified and will help to coordinate Infrastructure Analysis and facility interviews, if applicable Regional and Site Education and Department Leads’ and other identified key stakeholders’ participate in facility Training Needs Assessment interviews, as needed
Input Tools/Templates
Component Tasks
Onboard Site Training Coordinator Conduct Training Needs Assessment Audience Analysis Infrastructure Analysis Skill Gap Analysis Update Training Strategy Determine Training Environment Define Training Success Measures
Purpose
Inventory all impacted users, understand current skills, and determine training needs by each audience group Identify the facility training resources available, and leverage existing [Initiative or Project Name] methods and tools used previously Align training plan and approach based on Needs Assessment results
Outcomes
Understanding of the best approach for enrolling training participants and reporting training results Understanding the physical space, resources and/or restraints for training scheduling and planning purposes Updated training strategy and plan based on assessment findings and recommendations
Output Tools/Templates
Stakeholder Analysis
Change Impact Analysis
Process Documentation
Skill Gap Analysis
Audience Analysis
Infrastructure Analysis
Updated Training
Strategy
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 20: Conduct Training Needs Assessment: Audience Analysis
During the Needs Assessment, the various audiences identified in the Stakeholder Analysis will be analyzed to determine how content and training vehicle requirements will need to differ. Analysis will be conducted using previous [Initiative or Project Name] documentation and stakeholder interviews, if necessary.
Group* | Audience Examples
Project Leadership | Executives, [Initiative or Project Name] Steering Committee, [Organization Name] Executive Leadership, IS Leadership, Leadership
Team | Project Team, Project Management
COE | Talent COE, Compensation COE
Site Leadership | Regional and Site Leadership, Presidents and CFOs
Site | Site Directors, Managers and Sr. Leaders
Shared Services | Contact Center
IS and IT Staff | IS, IT and Security Managers and Analysts
Site Clinical Staff | Physicians, Nurses, Clinical Support Staff
Site Non Clinical Staff | Dietary, Environmental Services, Site Operations, Marketing and Communications
The following are examples of key stakeholder groups that the project team will engage with:
Examples of Audience Skills / Characteristics
Numbers and functions of employees Computer and teleconferencing skills / access Languages spoken / read Previous experiences with training Learning styles Executive-level learning requirements
Examples of Audience Training Impacts
Shift work / availability Competing initiatives Black-out periods (seasonal)
* A final decision is pending on the inclusion of Per Diem employees in processes
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 21: Conduct Training Needs Assessment: Infrastructure Analysis
Local facility infrastructure and resources will also be assessed to understand the options available for training and any gaps. This will be done in coordination with IT and the [Initiative or Project Name] Training Lead, and may leverage previous Infrastructure Analysis performed as part of the [Initiative or Project Name] rollout.
    Areas of Infrastructure Analysis Include:
Number of training rooms per site
Training equipment available
Technical infrastructure
Past training deployment strategies
Space considerations
Training IT support available
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 22: Conduct Training Needs Assessment: Skill Gap Analysis
End-Users | Training Skill Gap Summary
Managers | Managers will need to be familiar with new screens, new terminology, new naming conventions, and new policies and will require communication or training Managers will need to understand new concepts and processes for [Milestone 2] and [Milestone 3] will require training. Managers will need to understand the new or different information in the Employee Profile and viewing Org Charts so will need training Managers need to understand sequence, mechanics, dynamic, and various tools that can be used for workflow approvals and will require training.
Executives | Business Executives view consolidated and need to know how to access and run reports. Business Executives will need to make decisions that involve positions and need to understand the importance of Compensation Management and terminology so will require some light training or knowledge transfer.
Employees | Employees will have new or different self-service options such as entering their [Milestone 1], viewing competencies, so will need training
Finally, using the Change Impact Analysis and Process Documentation, a Skill Gap Analysis will be conducted to identify the high-level gaps in End-User knowledge and skills required for the future state, including:
High-level changes in business processes
Transition of manual to automated processes
SAMPLE
Changes in responsibilities (additions, changes, deletions)
Transition from legacy to future-state applications

## Slide 23: 2. Plan
Site Responsibility Considerations
Site Organizational Readiness Liaison and Site Training Coordinator may be asked to provide subject matter expertise on occasion
Input Tools/Templates
Component Tasks | 
Establish Learning Curriculum Conduct Role-to-Position Mapping Develop Course Outlines Design Training Communications Plan Determine Training Environment requirements | Onboard Training Developers Develop Plan and Expectations for Super-Users Draft Training Schedule and Logistics Plan Determine Training Continuation Approach
Purpose
To create a blueprint that defines the consistent approach to development of a training curriculum, courses and materials Identify and approve all templates for Training Courseware to be used during the “Develop” phase
Outcomes
A thorough course curriculum is designed to give each End-User training role the knowledge, skills and tools needed at each step in the [Project Name] Process Training Developers are prepared with the information, tools and access needed to develop courseware A tactical plan is in place to develop all training courseware and communications, and to prepare for delivery of training
Output Tools/Templates
Stakeholder Analysis
Role-to-Position Mapping
Learning Curriculum
Course Outlines
Training Communications Plan
Training Continuation Plan
Skill Gap Analysis
Audience Analysis
Infrastructure Analysis
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 24: Establish Learning Curriculum
Based on the Stakeholder Analysis, Needs Assessment, and the Role-to-Position Mapping, the training team will develop a Learning Curriculum to train End-Users according to the business process roles assigned to them. The curriculum structure will build knowledge and skills from awareness and preparation to role-specific training.
Business Process Overview
Role-Based
Training
(Role 1)
Role-Based
Training
(Role 2)
Role-Based
Training
(Role 3)
Role-Based
Training
(Role 4)
System Cloud
Navigation
System Cloud
Concepts
Overview
Basic PC /
Web Skills
Prerequisite Education
What is changing and why? Prerequisite preparation
Level 1 Education
Business processes and organization changes
Level 2 Education
Introduction to basic navigation and System Cloud concepts
Level 3 Education
Role-based concepts and hands-on system exercises
Task Level
Training
(Task 1)
Task Level
Training
(Task 2)
Task Level
Training
(Task 3)
Task Level
Training
(Task4)
Level 4 Education
Post-training references (e.g. Job Aids, QRGS, User Guides, Videos)
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 25: Establish Learning Curriculum: Training Delivery Methods
Delivery Method | Description | Will Be Used For:
Instructor-Led Training (ILT) | Classroom-based training that requires detailed documentation , instructor presentations and (ideally) live demonstrations and exercises in a Training Environment. Leverage Train-the-Trainer to increase reach | Medium to high impact content Tool and process familiarization Step by step instructions Assessment and course evaluation
Presentations and Demos | Demonstrations consist of large audience overviews May be used to provide an overview of new processes with the wider population and lay the foundation for in-depth training | Medium to low impact content Used for easy to comprehend material Can be live or may be virtual as in a webinar
Computer-Based Learning (CBL) | Content is deployed on-line and accessed by a learner on a computer; usually contains an assessment CBL courses are ideal for content where the complexity is simple, easy to comprehend, lends itself to self-study | Medium to low impact content and large user population Use in conjunction with LMS for tracking and assessments
User Guides, Job Aids, and Quick Reference Guides, Videos | Concise just-in-time learnings that provide insight into the module a user is currently in Pushed out and emphasized in alignment with high traffic to a module | Low impact content and large user population Support material for all types of delivery and post production support
On-Site Support (Super-Users) | End-Users are coached post-activation by Super-Users providing onsite support Users learn additional tips and tricks from these experts | High impact changes and small user populations For system and process variations that are not covered in course material
When developing the Learning Curriculum, [Organization Name] will leverage the following training delivery methods to create blended-learning tracks based on each business process role’s training needs and requirements.
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 26: Conduct Role-to-Position Mapping
After developing the Learning Curriculum, Role-to-Position Mapping of individuals at each facility will occur using their existing positions in [System Name]. Each position will be mapped to a corresponding business process role for [Project Name]. The purpose of this exercise is to ensure that every individual receives the correct training.
Compensation Business Process Roles
Workstream COE Executive Workstream COE Workstream Committee CFO Shared Services Site Workstream [Workstream]SME IS Employee
[Project Name] Business Process Roles
Employee Direct Manager* Workstream SME IS Workstream COE Shared Services Site Executives
System Positions
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 27: Develop Course Outlines
Course Outline: System Cloud Basic Navigation
After the Learning Curriculum is finalized, course outlines will be developed. Course outlines are a key input to the development of Training Courseware and will help guide Training Developers. There are five areas to focus on for each of the courses.
1. Course Name:
Each course may have multiple modules
5. Course Description Outlines key information about content of each module
4. Objectives
Outlines key learning outcomes for the course
3. End-Users
List of End-Users who will participate in training course as (based on Role-to-Position Mapping)
2. Course Hours
Approximate # of hours it will take to complete module
SAMPLE
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 28: Design Training Communications Plan
The Training and Communications Teams will partner closely to ensure coordinated communication. Training communications will be a part of the broader Communication Plan and will include the following types of messaging:
Initial high-level Training Schedule along with rollout schedule
Description of who is required to take which training courses
Finalized Training Schedule
Procedure and deadlines for enrolling in classes
Description of who is required to take which training courses
Procedures for enrolling in classes, stressing deadlines
Description of who is required to take which training courses
Pre-Training Communications Kick-off
Send Initial Training Announcement
Announce Training Schedule and Registration
Send Reminder Registration Announcement
Class confirmations
Instructions for completing the course
Request to respond to a final survey about their experience
Provide survey immediately after class and 30 days later
Send Individual Confirmation
E-mails
Send Request for Feedback
Communication materials to introduce key concepts (why, what, how, etc.)
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 29: Determine Training Environment Requirements
A dedicated Training Environment may be needed for hands-on training. Requirements and a plan to set up the Training Environment will developed with the Functional and Technical Teams.
Sample Requirements
  The Training Environment simulates the System Cloud instance that End-Users will use to perform transactions in their new business roles
  The Training Environment provides a safe place to experiment, make mistakes, and learn
Purpose
Who will be able to provision new/additional user accounts/roles as needed?
Who is responsible for maintaining/scheduling the refresh for the Training Environment?
Key Considerations
Dedicated Training Environment
Ability to revert the instance back to a state where all data is ready for the next training session
Continuous system availability and support during the training period
Enough staged data to demonstrate the training concepts
Enough historical data to support and demonstrate full functionality of the design
Sample Requirements
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 30: Develop Training Schedule and Logistics Plan
Based on the Infrastructure Analysis and the Learning Curriculum, a Logistics Plan will be developed to outline the specific details regarding schedule, preparation, enrollment, reporting, and rollout for training. This should be created well in advance of training delivery, with scheduling occurring 6 months prior to Go-Live.
Logistics Plan
Components
LMS Enrollments
LMS will be [Organization Name]’s system for enrollment, completion and assessment reporting
.
Audience Considerations
A list of considerations to keep in mind when planning logistics (e.g. clinical staff training should be scheduled at the beginning or end of a shift)
Course Scheduling
Class schedule dates and times based on the course duration, number of offerings, delivery method, and the End-User audiences
Site Resources
As a result of Site Infrastructure analysis, plans to coordinate facility resources required for each instructor-led training will be tracked
Course Delivery Materials
Plan and responsibilities for printing and distribution of course materials (if applicable)
Learning Track Hours
Required hours based on each End-Users learning track, to aid with scheduling
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 31: Determine Training Continuation Approach
[Organization Name] will define a Training Continuation Process to ensure updates are obtained, approved, and incorporated into the End-User training courseware. The process will also specify who at [Organization Name] owns the End-User training program and how the program will be transitioned after Go-Live.
People
Create plan to leverage the Super-User network on an ongoing basis Identify individuals who will be responsible for the ongoing updates to training collateral
Technology
Identify responsible party for sustaining training infrastructure
Process
Develop a training program for new hires, transfers, and promotions Determine if any refresher courses are required Create a ongoing schedule for assessing new training needs based on any upgrades and enhancements to the system Determine metrics to be measured for sustainment
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 32: 3. Develop
Site Responsibility Considerations
Site Training Coordinator will be responsible administering LMS Site Training Coordinator will need to assist in identifying a qualified candidate pool from which to select Super-Users Site Organizational Readiness Liaison and Site Training Coordinator may be asked to provide subject matter expertise for training materials on occasion
Input Tools/Templates
Component Tasks
Develop Training Courseware Review and Approve Training Courseware Update Training Schedule and Logistics Plan Develop Training Communications Select and Prepare Trainers and Super-Users Set up Training Environment, and content repositories, and LMS
Purpose
To construct the training courseware using the Learning Curriculum as a guide Includes ILT, CBL, QRGs, Job Aids, Train-the-Trainer Workshops, and Demos To coordinate all training logistics, scheduling and environment set-up
Outcomes
All training materials and courseware developed, reviewed, approved and ready for training for delivery Training logistics organized and ready for training deployment
Output Tools/Templates
Training Schedule & Logistics
SAMPLE
Training
Courseware
SAMPLE
Learning Curriculum
SAMPLE
Course Outlines
SAMPLE
Training Communications Plan
SAMPLE
Training Communications
SAMPLE
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 33: Develop Training Courseware
[Organization Name] has purchased User Productivity Kit (UPK), as well as Captivate for courseware development. Method of choice for courseware development will depend on the intended training delivery method.
Delivery Method | Proposed Development Tool
Instructor-Led Training (ILT) | MS PowerPoint LMS/Instructional Video’s MS Word (for Exercise Guides, if applicable)
Presentations and Demos | PowerPoint Instructional Video’s
Computer-Based Learning (CBL) | Articulate 360 Captivate
User Guides, Job Aids, and Quick Reference Guides, Instructional Videos | Instructional Video’s MS Word Course Authoring Tool/s
On-Site Support (Super-Users) | Peer Training
The [Initiative or Project Name] Training Style Guide* will be used as the standard for Training Development. This addresses writing style, wording, logo usage, templates to use and branding to be used to for training courseware
* Pending branding decision
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 34: Review and Approve Training Courseware
A standard process will be used to develop training content, and will provide opportunities for input and review by the functional teams, SMEs, Project Leadership, Change Management, and Corporate Communications. Adequate time should be allowed for all reviews to take place.
Peer Review
(Training Team)
Finalize Content for Distribution
SME Review
(SME, COE and/or Project Team)
Change Management Review
Corporate Communications Review
Incorporate Edits / Feedback
“Golden Review” and Sign Off
(PMO)
Initial Development
(Training Developers)
Feedback
4 Weeks
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 35: Select and Prepare Super-Users
Ideal attributes of a super user |  | 
Visible, credible Ability to inspire and motivate others Positive role model passionate about their function Willing learner | Active listener Possesses a strong, informal network of peers Approachable, outgoing and enthusiastic Strong communicator | Strong technology and time management skills Strong computer skills Problem solver that adapts to change
What is a super user? |  | Who are Super-Users?
Serve as a resource and first line of contact for End-Users Answer “How Do I” questions related to business processes, transactions, procedures, and System Cloud functionality Act as the point of contact between production support and End-Users Identify, track, and monitor areas of concern and provide feedback to production support Communicate resolutions to End-Users Provide support to End-Users during new functionality rollout |  | Formal leaders who represent a department, unit, or business within the organization, or informal leaders with influence among their peers Advocates of the Project with influence that should be enlisted early and often Resources that have served in a SME capacity for the [Initiative or Project Name] or projects A knowledgeable and willing change agent; they have both aptitude and attitude
Super-Users will be used as advocates for [Project Name] and will serve as local facility resources in a “Subject Matter Expert” capacity for the new process, policies, and technology that will be delivered. Super-User recommendations will be solicited from the Site Executive Sponsor and the [Organization Name] Organizational Readiness Liaison, with a target of 5-10% of End-Users to be Super-Users.
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 36: 4. Deliver
Site Responsibility Considerations
Site Training Coordinator will help coordinate the distribution of all training communications at the Site and will work with Training Lead on logistics for live training sessions Super-Users are responsible for their support schedule and ensuring their duties are not in conflict with their work obligations
Input Tools/Templates
Component Tasks
Conduct Trainer Teach Backs Facilitate Super-User Coaching Execute Training Schedule & Logistics Plan Deploy Training Comms Execute Training Environment updates/refreshes as needed Prepare and Distribute Training Materials Deliver ILT Training Distribute QRGs/Job Aids Track and Report on Training Registration and Attendance
Purpose
To deliver End-User training and to onboard trainers and Super-Users To execute the training logistics plan To report on training progress and troubleshoot any issues that arise To monitor training completion
Outcomes
Managers and employees are engaged, understand the changes to key [Project Name] processes, and have the right knowledge, skills, and abilities to execute their role in the [Project Name] process Critical level of training completion achieved for Go-Live
Output Tools/Templates
Training Schedule & Logistics
SAMPLE
Training
Courseware
SAMPLE
Training Communications
SAMPLE
LMS Reports
SAMPLE
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 37: Facilitate Train-the-Trainer and Super-User Coaching
For Instructor-Led Trainings, a Train-the-Trainer approach will be used to ensure that trainers are familiar with training content and prepared to manage a classroom. Train-the-Trainer will be conducted approximately 2 months before Go-Live.
Trainers receive training on [Project Name] and training fundamentals
  Classroom management
  Presentation skills
  Specific course content review
  Training strategy
  The adult learning principles and styles
Trainers teach back session to Project Team
Trainers train Super-Users and End Users
Trainers
Super-Users
Super-Users attend Training conducted by Trainers
Super-Users are trained on business processes and technology and are prepared to support facility End-Users
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 38: Track and Report on Training Registration and Attendance
[Organization Name] will use the LMS Learning Management System (LMS) for tracking and reporting on training registration and course completion.
Site Training Coordinator working in conjunction with [Initiative or Project Name] Training Team to create required learning roles by assigning courses and enrolling employees in the appropriate learning track
Role Creation
End-users log into LMS to register for required courses in their learning track
Scheduling & Registration
Used to deploy and link to all Computer Based Learning and Just-in-Time Training content such as Job Aids, QRGS, Instructional Videos, etc. and [Initiative or Project Name] Training Teams coordinate uploading of content.
Courseware Library
  [Initiative or Project Name] Training Team provides reports for tracking course registration and completion to the Project Team
Tracking and Reporting
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 39: Training Delivery Rollout Schedule
Training Delivery will be ongoing during the first year of the annual performance cycle for each wave. Training will be delivered early enough for End-Users to react and adapt to the new process and expectations.
 | Year |  |  | Year 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 2 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 3 |  |  |  |  |  |  |  |  |  |  |  |  |  | Year 4 |  |  |  | 
Implementation | O | N | D | J | F | M | A | M | J |  | J | A | S |  | O | N | D | J | F | M |  | A | M | J | J | A | S |  | O | N | D | J | F | M |  | A | M | J | J | A | S |  | O | N | D | J | F | M | A | M
Alpha |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Wave 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[Milestone 1]
[3]
[3]
[3]
[3]
[4]
[4]
[4]
[4]
[5]
[5]
[5]
[5]
[3]
[3]
[4]
[4]
[4]
[5]
[5]
[5]
[3]
[2]
[2]
[5]
[5]
[2]
[4]
[4]
[3]
[3]
[2]
Training & Comms Delivery
Process Initiation

## Slide 40: 5. Measure
Site Responsibility Considerations
Site Training Coordinator will need to ensure any required training evaluation links are available on the facility training computers
Input Tools/Templates
Component Tasks
Post-Training Assessments, Course Evaluations, Surveys and Interviews Consolidate and present “Lessons Learned” Initiate Training Continuation Optimize training materials Modify for new hires/transfers Update training for system upgrades and enhancements Begin Transition and Training Activities for Next Wave
Purpose
To measure the efficiency of the training program and content To identify opportunities to improve [Project Name] training and modify future training rollouts To provide an input into further process adoption strategies
Outcomes
Training Lessons Learned Report shared with and Site Leadership Feedback incorporated into future training delivery Adoption of [Project Name] principles and capabilities post Go-Live is measured
Output Tools/Templates
Revised Training
Courseware
SAMPLE
Training Assessments & Evaluations
Training Continuation Plan
Training Lessons Learned Report
New Hire Training
Program
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE
SAMPLE
SAMPLE
SAMPLE
SAMPLE

## Slide 41: Conduct Post-Training Course Evaluations, Assessments, Surveys and Interviews
Objective qualitative and quantitative methods will be used to assess the level of impact and adoption that Training has on the organization. Feedback from these tools will be used to modify training delivery and to develop lessons learned to improve future training rollouts.
Input | Description | Type | Evaluator
Support Calls | The sharp increase in volumes of issues logged with the support center may be a early indicator of training compliance or incompleteness. Frequent and repeating types of issues logged with the Support Center may identify areas of incomplete knowledge transfer | Qualitative and Quantitative | [Workstream] & Training Team
Course Assessments | Measure participant understanding of content using multiple choice and fill in the blank questions. Assessment are conducted and results are reported to Workstream. | Quantitative | LMS
Stakeholder Interviews | Interview key training stakeholders including Site Leadership, Managers, Site Training Coordinator, and Organizational Readiness Liaison on feedback and general adoption post-training | Qualitative | Training Leads
Course Evaluations | Course Evaluations measure the effectiveness of the instructor and the course content. Qualitative questions surrounding instructor feedback and course feedback help to measure what is working well and what needs improvement | Qualitative & Quantitative | Training Leads
LMS Statistics | Activity and participation statistics are tracked via LMS. Course attendance numbers indicate how broadly information is being distributed. Decreasing numbers may indicate negative perceptions of the training | Quantitative | Training Leads
System Cloud Reporting | System System Cloud reports on percentage performance reviews and/or [Milestone 1] initiated, frequency of visits prior to submission, duration of time spent until completion and overall completion stats by department may indicate team compliance and additional elbow support or communications needs | Quantitative | Training Leads
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 42: Consolidate Lessons Learned
Evaluation Level |  | What is Measured | Collection Methods | When
1 | Reaction | What the End-Users thought and felt about the training | Participation Evaluation Verbal Reaction | Immediately after training
2 | Learning | The resulting increase in knowledge or capability | Assessments before and after the training Observation % Increases in support calls | Prior to, and/or, soon after training
3 | Behavior | The extent to which End-Users apply the learning back on the job How do participants change their behaviors | Surveys Focus groups and one-on-one interviews with End-Users and managers System Cloud Reporting | 2-3 months after training
4 | Results | Do End-Users apply what they have learned over time? The effect of End-Users’ improved performance on the business | Observation System Cloud Reporting Employee Engagement Survey | 6+ months after training
Using the Kirkpatrick Method of Evaluation and leveraging inputs from post-training course evaluations, assessments, surveys and interviews, a Lessons Learned Report will be created to help optimize training. This report will be presented to key Project and Site Leadership.
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE

## Slide 43: Initiate Training Continuation
Based on Lessons Learned and the Training Continuation Plan, post Go-Live training requirements will be addressed to include New Hires/Transfers and to continue to optimize understanding and adoption of the new [Project Name] process.
New Users
Upgrades & Enhancements
Optimize Training
Modify training for new employee onboarding and ongoing education of all system users
  Update training based on Lessons Learned, Evaluations, Assessments and other feedback
  Super-Users provide long-term support
  Update Training materials for any system enhancements and upgrades
  Update of system workflows as technology and roles change
  Provide long-term support
  Updating train environment and staged data based on new content
ASSESS
PLAN
DEVELOP
DELIVER
MEASURE