## Slide 1: Delivering a Planning Services Engagement
Software Assurance Planning Services
Notes: Software Assurance Planning Services provide on-site expertise to help customers plan their next Microsoft technologies deployment. Deployment planning consultants help customers evaluate how best to deploy an array of Microsoft solutions on-premises, in the cloud, or in hybrid environments.
This presentation will provide an overview of the engagement delivery process for Microsoft Partners and consultants interested in bringing this unique Software Assurance benefit to customers.
Other presentations in this series focus more specifically on the Planning Services program introduction and polices.

## Slide 2: Agenda
Engagement Phases, Timeline, & Setup
Engagement Delivery
Engagement Closure
Resources
Notes: Over the next 20 minutes or so, we’ll examine the phases, timeline, and setup for a Planning Services engagement, the specific delivery components, and final wrap-up and customer deliverables.

## Slide 3: Engagement Phases, Timeline, & Setup
Notes: Let’s begin with a look at the engagement phases, timeline, and setup.

## Slide 4
A Planning Services delivery is generally divided into 3 phases:
  Sales & Pre-Engagement
  Engagement Delivery
  Closure
Notes: A Planning Services delivery is typically divided into three phases: sales and pre-engagement, the engagement itself, and closure. Keep in mind, as each offering includes different engagement types, there may be slight differences from one engagement to the next.

## Slide 5: Sales and Pre-Engagement
Discover customer challenges and business drivers
Get buy-in and sign-off on the engagement
Define customer needs
Customize the engagement based on customer needs
Notes: During the sales and pre-engagement phase, you will share sales materials, solicit information about the customer’s environment, negotiate the scope and duration of the engagement, and build out either a Statement of Work or Work Order. It’s important to use this phase to ensure you’re meeting with the right on-site business and technical decision makers. It’s also important to secure access to any resources you’ll need to make your assessment, meeting rooms to work from, or to sort through any additional requirements associated with delivering a supplemental lab-based proof of concept.

## Slide 6: Engagement Timeline – Services Sales Phase
Activity | Description | Responsible Party | Timeline
Conducting the pre-scoping call | The purpose of this internal only (not with customer) call is to Assist the Account Manager / Services Executive in selling the service to the customer To answer questions To review the scope To discuss which customer resources will be needed for the scoping call. | Account Manager (AM) and/or Services Sales Executive (SE) | T-x
Conducting the scoping call | During this call, which is conducted with the customer contact and the appropriate customer technical resources: The scope of the engagement is set The customer expectations are set The necessary customer resource and time commitment is communicated. Activate, create, and assign voucher | Account Manager and/or Services Sales Executive | T-x
Finalizing the work orders | The scoping data is incorporated into the customer work order, and the contract is finalized. This process may involve the participation of the Account Manager / Services Executive. Reserve voucher | Project or Engagement Manager | T-x
Notes: The recommended workflow for the sales phase includes a Microsoft/Partner-only pre-scoping call, followed by a scoping call with the actual customer. The pre-scoping call is your opportunity to assist the Account Manager or Services Executive in selling the service to the customer. It is also the time to review the potential scope and answer any questions your internal team members may have.
Once your team is prepared, it will be time to hold a formal scoping call with the customer. During this call, you will work with the customer to determine the actual scope and properly set your customer’s expectations about the proposed engagement and required customer resources.

## Slide 7: Recommended Engagement Setup
Work with the customer to:
  Define and refine the scope to meet their needs
  Identify the most appropriate Planning Services engagement type
  Formalize the Work Order (WO)
After WO is signed, the Project or Engagement Manager:
  Selects a consultant to deliver the engagement
  Sends the Kick-off email to the customer (with Pre-Engagement Questionnaire and Preliminary Agenda)
    Kick-off e-mail sent – T-3 weeks
    Questionnaire/Agenda due from customer – T-2 weeks
Notes: After the scoping call is complete, you will be able to formalize a work order based on the appropriate Planning Services engagement for your customer’s needs. Some Planning Services offerings include an optional Work Order template you can use to setup the engagement. Please refer to each individual Planning Services engagement’s materials and guide(s).
Once the work order is signed, you will assign a consultant and send a kick-off email to the customer. If the selected engagement type requires a pre-engagement questionnaire, send it to the customer three weeks ahead of the engagement to provide your consultant with ample time to incorporate the customer’s feedback into the master agenda.
This questionnaire will help the delivery consultant:
  Closely align the delivery to the customer’s specific interests
  Start your presentation and discovery portion of the engagement
  Complete the mandatory deliverables at the end of the engagement

## Slide 8: Engagement Timeline – Pre-Engagement
Activity | Description | Role | Timeline
Confirm preliminary agenda, consultant, and supporting team | After a location and tentative dates for the engagement have been determined, identify your team members and begin the process of aligning resources for the project. | Project or Engagement Manager | T-x
Finalizing the start date with customer and delivery team | The Project or Engagement Manager will work with your primary customer contact and possibly an Account Manager or Solution Engineer to negotiate a project start date. | Project or Engagement Manager | T-3 weeks
Kick-off email w/pre-engagement questionnaire | The Project or Engagement Manager sends email to the customer with the contact information for the delivery consultant. If your engagement requires a pre-engagement questionnaire template, include a copy of it with the kick-off email with a preliminary agenda. The pre-engagement questionnaire should be completed and returned to you 2 weeks before the engagement starts. The questionnaire will enable you to customize the delivery to meet the specific interests and needs of the customer organization. If the customer needs to adjust the agenda their feedback should be returned with their completed pre-engagement questionnaire. | Project or Engagement Manager | T-3 weeks
Customer returns pre-engagement questionnaire and agenda | The customer needs to complete and return the pre-engagement questionnaire and agenda so the delivery consultant can integrate their feedback from the pre-engagement form into the master agenda. | Customer | T-2 weeks
Pre-Engagement Customer Conference Call | The purpose of the conference call is to assist the delivery consultant with filling out the pre-engagement questionnaire (if applicable), discover any topics not yet covered, and finalize the delivery agenda with the customer. | Project or Engagement Manager | T-1.5 weeks
Notes:   In addition to the pre-engagement questionnaire, you will use this phase to finalize a start date and solicit feedback regarding the customer’s goals, business requirements, and existing environment. The customer should also determine if they need adjustments to the agenda and return any changes along with the completed pre-engagement questionnaire.
This information will be used throughout the engagement beginning at the pre-engagement customer conference call and for all subsequent customer engagement activities.

## Slide 9: Pre-Engagement Conference Call
All Planning Services engagements should start with a Pre-Engagement Conference Call
The purpose of the conference call is to:
Introduce team members
Review the goals of the engagement
Assist the delivery consultant with the pre-engagement questionnaire
Finalize the agenda for the engagement
Cover engagement logistics
Allow the customer to schedule proper resources
Notes: Before you begin the engagement, you should hold a Pre-Engagement Conference Call with the customer. This call serves as a supplement to the pre-engagement questionnaire and helps address any unanswered questions. It also helps ensure you are meeting with the right people, confirms any assumptions regarding which approach best aligns with the customer’s business goals and requirements, and addresses any onsite engagement logistics including meetings, access, permissions, and so forth.

## Slide 10: Engagement Delivery
Get attendance from the right roles
Value customer time and focus the sessions on customer need and interest
Understand the customer challenges and business drivers—don’t proceed with assumptions
Sessions are interactive – use whiteboard to explain how concepts fit into environment
Notes: You are now ready for the engagement phase. During this phase, you will work on-site with the customer. You’ll meet with business and technical decision makers, assess their environment, and document your findings and recommendations.
For some planning services offerings, you will also have the option of delivering a plan-reinforcing, lab-based Proof of Concept or initiate a subscription-based online pilot (for example, Office 365 or Windows Azure). Use this time to ask the customer questions, assess the customer’s environment, present optional product capability-focused workshops, and document information for inclusion in your primary customer deliverable.
Each Planning Services engagement type should feature a program or technical delivery guide. Refer to this documentation for more information to ascertain what Microsoft considers to be in-scope, which activities are supported, and whether the engagement features any unique delivery requirements.

## Slide 11: Closure
Complete deliverables & present findings/ recommendations
Leave the customer with clearly-identified and actionable next steps
Redeem voucher(s) and upload deliverables on time to receive payment
Notes: In the closure phase, you will provide the customer with your final deliverable which will always be some form of planning documentation outlining how to deploy, upgrade, or migrate to the latest version of a Planning Services featured product. Use this phase and accompanying deliverable template to present a recap of the customer’s unique business goals and requirements along with your own findings and next-step recommendations.
Your recommendations should include an outline of recommended follow-on deployment-related services outside the scope of a Planning Services engagement (e.g. offerings such as performing the actual deployment, or perhaps more intermediate services such as conducting a pilot, or providing remediation services). At the end of the engagement, you will need to redeem the customer’s voucher and invoice Microsoft with a copy of this deliverable to get paid.

## Slide 12: Engagement Delivery
Notes: Let’s take a closer look at the delivery phase.

## Slide 13
Every engagement should begin with a kickoff meeting to:
  Introduce the customer/partner teams
  Set expectations
  Confirm project scope and agenda
  Allow for questions and answers
Notes: Your engagement should always begin with a kick-off meeting. This is the time to become better acquainted with the customer and partner teams. In this meeting, you’ll establish a set of delivery expectations, reiterate the scope of the project, and begin executing the agreed-upon agenda.

## Slide 14: Technical Delivery
Delivery of the technical aspects will vary widely between engagements
Each engagement has delivery materials to help you
Your delivery MUST support the following two tenants:
    Primary purpose is to help customers create a deployment, upgrade, or migration plan
    Outcome is a plan containing findings and recommendations
Notes: Microsoft understands that deliveries will vary widely between engagements. For this reason, each engagement includes a set of delivery materials available to help you. Additional technical content may also be found outside of the Planning Services site (for example, Ignite, TechNet, etc.) For specific details, consult the delivery guidance materials for your engagement.
The two most important things to remember is that the delivery must help customers create a deployment, upgrade, or migration plan, and the outcome of the engagement must contain findings and recommendations to help the customer accomplish this objective.

## Slide 15: Materials and Templates
Partners may use Microsoft-provided or otherwise functionally equivalent materials/methodology to deliver engagements
Microsoft materials vary by engagement and fall into several general categories:
Delivery guidance, e.g., a delivery guide
Delivery materials, e.g., slide decks, sample agenda
Labs
Required deliverables
Sales materials, e.g., a sales presentation, e-mail templates, sample work order
Templates, e.g., pre-engagement questionnaire, sample agenda/schedule
Notes: Once you understand the scope of the engagement, select the engagement materials appropriate for your delivery. These may include a delivery guide, labs, sales resources, and templates. You are also free to use your own functionally equivalent materials and methodology.

## Slide 16: Customizing Delivery Materials
You will encounter clients who do not align perfectly with the Planning Services engagements
You may customize the Planning Services engagement to add value to the client as long as it stays within the overall scope
Notes: If your customer’s needs do not align perfectly with an engagement, you may customize the engagement to add additional value—provided you stay within the overall scope of what is supported within an engagement. For example, your customer may already possess significant knowledge of technologies involved and will not need to review in-depth presentations of technical slide decks.
Another customer might want to use their days to address a specific agenda which directly coincides with the products and topics covered during a standard engagement. Such customizations are permitted provided they directly support the creation and presentation of a Planning Services outcome (that is, a plan to deploy, upgrade, or migrate to the latest versions of Planning Services offering-supported products).
View the Policy session of this training series to learn more about what is considered to be within the acceptable scope of a Planning Services engagement.

## Slide 17: Delivery Tips
Sample agendas and schedules
Discussions, whiteboard diagramming, and demos
Appropriate examples of other engagements
Best practices
Current environment documentation
Notes: Here are a few tips to help you deliver more successful engagements:
Some engagements include sample agendas or schedules. Begin with this sample agenda as the default delivery schedule, and then customize as appropriate.
Planning Services deliveries should be as interactive as possible. Customer feedback has shown that the ability to speak freely with an expert and ask questions is one of the largest values of Planning Services. Whenever possible, emphasize customer discussions, whiteboard diagramming, and even demonstrations.
Record and leverage best practices as they come up.
If you can do so legally and ethically, share examples of what you’ve done at other customer sites.
And finally, always document the customer’s current environment in the delivery template before you begin the engagement. In many cases, you can simply copy relevant information from the pre-engagement questionnaire into the template. Continue to make notes in the template as you are presenting, or during breaks. Make use of available time throughout the engagement delivery to complete the template.

## Slide 18: Delivery Tips: PowerPoint
Presentation order/structure
Speaker notes
Plan for flexibility
Notes: In many cases, you may want to leverage the PowerPoint resources in the engagement materials. Here are a few things to remember when working with the PowerPoint materials:
  Generally the order and structure of the modules are designed to help you address customer technology issues in a logical order. This should be your default presentation, while remaining aware of each customer’s needs. While the structure is significant, modules or topics within modules may need to be hidden, reduced, moved, or eliminated to map to the customer interests and the agenda topics.
  The PowerPoint presentations may include speaker notes to help you prepare and deliver each slide. Do not simply read the slides. Switch to the Notes Page view to read the notes before you deliver the presentation. You may also want to print the notes pages as a quick reference guide.
  And finally, plan for presentation flexibility. Don’t delete slides that you don’t plan to present. If you hide them or move them to the appendix, you retain the ability to address unplanned topics. Using the PowerPoint slide navigation capabilities, you can jump quickly to hidden or appendix slides and continue the conversation. If you provide a copy to the customer, be sure to remove unused slides.

## Slide 19: Engagement Closure
Notes: Now it’s time to discuss the closure phase and associated wrap-up activities.

## Slide 20
All engagements should end with a presentation of findings and recommendations
Notes: As mentioned, all Planning Services engagements should conclude with a presentation of your findings and recommendations to the customer. You can use the presentation templates provided with your engagement as a starting point.

## Slide 21: Final Presentation of Planning Deliverable
Wrap-up presentation should include the following:
Summary of what you did during the engagement
Summary of what you found during the engagement:
  Problem and Solution Statement Recap
  Notable Current State Items Found
  Requirements
  Assumptions
  Constraints
  Issues / Risks
Summary of recommendations
Clear and actionable NEXT STEPS
Notes:   Your final presentation should include a summary of the services you performed, what you found, and any subsequent recommendations. If your engagement includes writing a solution concept, then you should present a high level diagram of the concept and be prepared to discuss the details.
  You can use the pre-defined template from your engagement or you can create your own. If you are using your own deliverable template, then you must ensure that all sections and content from the pre-defined program template are represented in your deliverable.
  Finally, you always should end the presentation with CLEARLY ACTIONABLE next steps. These are often the perfect lead-in to follow-on work, providing a qualified opportunity to introduce the customer to your custom offerings.

## Slide 22: Additional Engagement Wrap-Up Activities
Activity | Item | Description | Mandatory
Deliver to customer | Final customer deliverable | The content of the customer deliverable is the result of the pre-engagement questionnaire (if applicable) and all activities during the engagement. | Yes
Deliver to customer | Delivery Evaluation Form | This will provide valuable data for the Partner to tailor future deliveries and feedback for the delivery consultant to perfect their delivery style. | No
Deliver to customer | Slide decks (if applicable) | Some programs allow the slides that are used for the presentations to be left with the customer. Check with your individual program for details. | No
Get Paid | Planning Services Completion Report / Final customer deliverable | The customer deliverable is the proof of delivery of an engagement. This customer deliverable must be uploaded into VVR as part of the redemption and payment process | Yes
Get Paid | Voucher steps to redeem/get-paid | The Partner redeems the voucher at the end of the engagement by submitting the deliverables through the Voucher Validation and Redemption (VVR) Tool | Yes
Customer Survey | Third-party survey | This customer survey is optional and allows the customer to provide feedback on Packaged Services as part of their SA benefit. | No
Notes: In addition to the final presentation, you may wish to include other wrap-up activities in your engagement. There is an evaluation form that can help you gather valuable feedback for future deliveries. Your engagement may also provide for slide content to be given directly to the customer.
To get paid for your delivery, you must upload the customer deliverable to the Voucher Validation and Redemption Tool. You may then redeem your voucher for payment.
An invitation to submit a Customer Survey regarding Planning Services is then sent to the Planning Services Contact. This survey is sent by a third party and the Partner does not see it – nor is it required as a program deliverable.

## Slide 23: Resources
Notes: Now that you have a basic understanding of the Planning Services delivery process, here are some resources to help you learn about and deliver Planning Services engagements on your own.

## Slide 24: Resources
Training/Guidance, Tools and Sites | Description
SA Planning Services Partner Portal | PS programs portal including information on the value of the benefit, “how-to” resources for selling and delivering by PS type, required deliverables, process templates and resources.
Required Deliverables by PS Type | Access the Required Deliverable templates by PS type, and the link to the Completion Report.
Planning Services Completion Report | Link to InfoPath Form; one of the 2 required deliverables.
Planning Services: Voucher Life Cycle Videos | Short 5-part series of videos demonstrating the end-to-end voucher life cycle steps including Creating, Reserving and Redeeming PS vouchers, and creating a payment request.
Voucher Validation & Redemption (VVR) Tool | Partner-facing internal tool used by Planning Services’ partners to reserve and redeem vouchers.
Frequently Asked Questions | List of the top Frequently Asked Questions about the Software Assurance Planning Services
Contact Us | Contact the help aliases for each of the Planning Services.
Notes: These are just some of the valuable resources available on the Planning Services Partner Portal. For full access to these links, please download the complete presentation file. If you have questions specific to a particular Planning Services offering, click the “Contact Us” link to access the email help alias for each PS type.

## Slide 25: Thank you
Notes: Thank you for taking the time to view this presentation. We trust it was valuable to you and invite you to view the other two presentations in this series—Planning Services Program Introduction and Program Policies. We wish you the best in delivering Microsoft Software Assurance Planning Services to your customers.