BICBS AGM and Members Metting, 11th of November 2025 in Mackenzie Hall

Present – Management Committee – Adam Sinfield (Company Secretary), Lise Brekmoe, Tom Starr, Andy Plummer (Treasurer), David Rodney, Alison Crawshaw

In the meeting – 78 shareholders

Online – 11 shareholders

Apologies – Henry Morland (Chair)

| 1. | AGM |  |
| --- | --- | --- |
|  | Apologies for absence – Henry (Chair) unable to be with us tonight, so Adam will take over the facilitation of the meeting. Carol Knight thanked everyone for taking part in the making of the calendar - Liz Keest, Di Orchard, Phil Hewitt. Saturday the 13th of Dec is ‘Rock for the Brock’ so all please attend. The BBC and ITV are interested in covering the story and if a interview or photo sessions is organised it is hoped that the Shareholders will come down for the filming. Chair’s Annual Report – This covers the report in the financial year 2024-2025, which saw the purchase of the pub in December 2025. We now have 466 members of the BICBS. Recently we are aware that we haven’t been very good at communicating with you but we have been busy behind the scenes. Particularly Tom on the building project, and Lise and Ali on grant funding. We are now in the phase two of the project noted in the business plan. Management Committee updates Current members of the management committee are: Henry Morland (Chair) Adam Sinfield (Company Secretary) Andy Plummer (Treasurer) Lise Brekmoe David Rodney Ali Crawshaw is leaving the committee Lyn Skuse is joining the committee. Financial Report Andy Plummer introduced the BICBS 2024-2025 accounts (covering 19th April 2024 to 31st March 2025). See Appendix One. The income and expenditure surplus for the 2024-2025 period was £22,763 The total raised via events and fundraising was £19,549 and the first share launch raised £388,00. Loans from shareholders equalled £12,500. Expenditure was £10,118 The total cost of purchasing the pub was £411,497 Lucy Robinson, accountant, checked the accounts as an independent auditor, and confirmed the accounts as a true representation of the BICBS’s financial situation. Questions – Q1. Is Lucy Robinson a shareholder and is this conflict of interest? A1. Lucy is a shareholder. We have no legal obligation to have the external audit of the accounts but Lucy acted as an independent review of the accounts. This does not present a conflict of interest, indeed as a shareholder it is in her vested interest that the accounts are correct. Q2. Can the accounts be distributed ahead for the next AGM? A2. Yes, they will The BICBS wishes to have a resolution to ‘Disapply the Requirement to Appoint a Qualified Auditor’. At the meeting of the members on 26 February 2025, the Management Team were authorised to appoint a qualified auditor subject to the rules of the society. A formal resolution is required to confirm the subsequent action of the management team in respect of FCA (Financial Conduct Authority) requirements. Under FCA rules a Community Benefit Society with charitable status is not required to appoint a qualified auditor if : · Total assets are less than £5.1 million; and · Turnover is less than £250,000. The Brockweir Inn Community Benefit Society Limited Accounts to 31 March 2025 satisfy the above criteria. Resolution 1 Therefore it is resolved that Brockweir Inn Community Benefit Society Limited disapplies the requirement to appoint a qualified auditor for the accounting period ending on 31 March 2025 The meeting voted unanimously in favour – Resolution 1 passed Resolution 2 The membership accepts approval of the 2024-2025 accounts. The meeting voted unanimously in favour – Resolution 2 passed Reporting on events in the 2025-2026 financial year, the second share offer in June 2025 raised £41,550 through 83 shareholders. Q3. Are the second shareholders new shareholders? A3. There were 68 new shareholders, and 15 people who had bought share previously. |  |
| 2. | Members Update |  |
|  | Progress on Building Tom Starr highlighted what had happen in the last 6-12months to now. A planning determination date was due on the 12th of December 2025. If that is a positive decision, we will start building work in January 2026. It is expected that it will take 6 months to complete the work. The budget for this work is estimated to be £60,000 and at the end we will have a ‘spit and sawdust’ pub, which is open to the public on a limited basis. A lot of people have been involved in developing the survey’s and plans and so far, all have offered their services free of charge. We are moving into specialist supplier surveys and design going forward. As we are moving into the construction and planning phase we have been introduced to Robert Kimber, builder, who is supporting the building project work. It is intended that the building work will start with: - Installing drainage - Completing ground floor floors - Installing temp toilets - Installing a working bar and cellar - Installing wood burning stove - Electric, fixture and fittings for ground floor Q4. The prediction that it opens Summer 2026 – do you have the money to do that? A4. With the fundraising money and the second share offer money we almost have enough to complete it. But it will be a difficult budget to work with. Q5. Hugley positive that you have a date for opening for phase one. Where is the project plan for this phase and what are the pre-conditions? We need to be able to track where we are at regular intervals to ensure that we are keeping on track. A5. We believe this is deliverable and there is enough reports and feedback to support this. We will update shareholders as the project progresses. Q6a. What are the critical steps in the timeline A6. Drainage and electrics. We have surveys and professional working on those elements of the project. Public health engineers have been feeding back on the plans. With the electrical everything is being future proofed . We have designs and costing being developed to enable this. Bar set-up and cellar set-up. Q6b. Are there any elements in there that are not in our control? A6b. Our plans are designed that there are no difficulties with planning. Q7. Have you worked around the drainage issues? A7. Yes. We are putting in a design that has an attenuations system and rainwater system. Q8. Will the pub be open at the beginning or the end of the summer? A8. We hope it will be early summer but we don’t want to set a date yet. At our next update we will have more confidence in giving more detail on the date. Q9. What is the cost of this work? A9. £60,000 Q10. Do we have the money? A10. No we estimated we have £15,000 to find Q11. What is the value of the work we want to be done pro bono? A11. The contractors will be paid for and the materials will priced, tendered and it will be costed. There are elements of the work which may be pro bono e.g. using a digger that is owned locally. The infrastructure is being paid for. Peripheral work may be pro bono. Q11b. If the work is done pro-bone what about professional indemnity? A11b The core infrastructure work will be paid for and therefore professional indemnity will be in place.. Q12 Previously we were opening Christmas, what was the hold up? A12 Listed building consents and planning has taken extra time and we need to defer things to get this planning in place. Q13. We want to know the challenges you are facing – don’t worry about giving us bad news – we want to help you achieve it. How much more help can you get from this room and how much more can you tell us to keep us informed? A13. We haven’t hidden anything, we are telling you everything but we do need to have more and better communications. Q14. Will there be regular updates on a regular basis in the future? A14. We are putting things in place to do that. Q15. Is the delay in starting due to planning control? A15. Partly. The money from the second share offer only came in last Thursday. It is a combination of both planning and finance. Planning want us to spend a lot of money of surveys, so we have asked that certain surveys are held over until those areas that they relate to are close to starting in the building project. Q16. Is the drainage dependant on planning and out of our control? A16. As a piece of the work it is a typical piece of building work. If we don’t; plan it properly then there will be hold-ups. Drainage is under the remit of building control. Q17. Is money is the biggest constraint? A17. We have a plan how to ensure it is not Q18. You are not telling us where the specific money is being spent on. Keep us in the loop. A18. We are giving you a good level of knowledge, the overview and that’s where we are at this stage. Q19. We need a breakdown of the costing and a critical path. A19 Yes we can get that sorted. Grant Applications by Lise Brekmoe Most of the grants require planning to be in place. We will apply for the Common Ground Award which offers max. of £10,000. It needs to be submitted by end Nov and decision in Jan 2026. We would be using the Community Room installation in this application. Awards for All offers a max of £20,000 with a Dec 2025 deadline. They make a decision on application within 16 weeks. Severn Trent funding also remains a possibility. This offers a max of £50,0000 and has a Feb 2026 deadline. We are ruled out of a lot of grants as they are aimed at areas of deprivation. Q20. Are you planning to apply for the maximum amount of the grants? A20. We try to make sure we are applying for the top end of what is allocated. We always have to ensure that we meet the funders priorities. Historic England The ‘Reimagining Brockweir’ project was a very exciting project that was funded by a grant of £12,000 from Historic England. It started with an exhibition where 185 people attended, then there were three workshops, which created tiles to go into the pub. The final exhibition is on the 22nd and 23rd of November. Vacancies by Ali Crawshaw Now we are in this next phase of the project we need certain roles filled to help BICBS run effectively. They are non-committee roles. We need someone with skills and experience in media. We need several people to run the Fundraising Overview Team. Details of the roles are included on the first newsletter, at the door of the hall as you leave. Feedback from shareholders suggested that a newsletter was created with updates on the projects and we have the first one ready to hand out tonight. Any Other Business Rock for the Brock is on the 13th of December – tickets are available now. Thank you and goodbye to Ali. |  |