Minutes

Meeting- March 3, 2025

The meeting was called to Order by Chairperson Roy Smuda at 7 pm.  All in attendance recited the Pledge of Allegiance.

Visitors-

Scott College – to update township on plans to add additional campsites on Ridge Campground property.

Engineers Report -

Engineer Glitzer was unable to attend meeting but sent the following items to be updated

DCED MTF Lower Ridge Road Grant

Application approved for $228,159 grant, which requires $97,783 Township match.  Application was for work between Chess Club Rd culvert up to the next culvert.  Waiting for grant agreement to be executed before moving forward with getting project moving.

Dorman Road Culvert

Construction starting this week, project staked out. Dirtworks asking if any pre-construction meeting needed. Engineer to attend meeting scheduled on ¾ at 4:30 along with all supervisors

FEMA Landslide

Waiting for the ok to get the geotechnical work coordinated.  The township has still not gotten anything.  Secretary to ask Engineer to follow up.

Shy Beaver WWTF Chapter 94 Report - Due March 31, 2025, GHD working on draft

2024 Grant Applications - Awaiting grant award decision for Sewage Facilities Planning and Backhoe purchase

Development Checklists/Flow Charts

Huntingdon County Planning Department has a template.  Secretary to contact them to see if we could use that to build on.

Review of Ordinances and follow up discussion/workshop – Secretary to schedule a workshop to discuss ordinances concerning both Solar projects and Recreational Ordinances.

Review and Approval of Minutes –

Minutes read by Secretary.  Motion to approve made by Richard Buseck and seconded by John Husick.

Finances

Check Disbursements -	Reviewed by Supervisors.  Motion to approve made by John Husick and seconded by Roy Smuda.

Deposit Listing

Balance Sheet

Profit/Loss Statement

Sewer Balances

Correspondence

None

Business

Election -  Supervisor Buseck is up for election in May.  He needs to follow up with Board of Elections to get on the ballet.

Audit – Multiple Audits in progress.  Annual Municipal Audit and also Annual Workers Compensation Audit.

Permitting Process – A brief discussion was held regarding process and what best practices are.  Secretary reaching out to both the Planning Commission and PSATS to see what help/guidance can be provided.

Reed sewer disconnect – No payment or contact received to date on delinquent payment.  Supervisors discussed how to go about disconnecting and notifying customer.  Township will contact Fisher Excavating about doing the physical work.  5 days prior to disconnect, a township official accompanied by the Constable will post a letter on property notifying them of the total amount to be received to avoid disconnect and also date of disconnection.

Speed Signs – Supervisor Smuda noted multiple signs that need to be replaced because of fading.  He will work with maintenance employee to get signs replaced once returned to work.

Return to work – Secretary will issue a 4/15 return to work letter for maintenance employees.

Vacuum trailer – Supervisor Buseck waiting on pricing.

Executive Session – not necessary

Meeting adjourned 8:30 pm

Sincerely yours

Susan F Shontz

Secretary/Treasurer