Attached is the OFFICIAL Schedule that can be used and pushed out to the Woodridge membership. 

Project Schedule: 

July 20 to July 31 - Demolition and Prep and Cobble Rock Install
August 3 to August 14 - Planting and Drip
August 17 to August 21 - Mulch and Final completion 

August 30th: DEADLINE for Rebate


Meeting windows with interested homeowners for Design will take place:

July 20th and July 29th from 10:30 to 12:30 

Please let the owners know this is when I will be onsite to do the designs for the turf areas. If any owners are interested in meeting with me, please let me know so I can visit them first. 

Sincerely, 

Ryan Hoover
Manager/Co-Owner
Heritage Landscape Services, Inc. 
Contact Ryan vis email at rhoover@heritagelandscape.com

