Attached is the OFFICIAL Schedule that can be used and pushed out to the Woodridge membership.

Project Schedule:

July 20 to July 31 - Demolition and Prep and Cobble Rock Install

August 3 to August 14 - Planting and Drip

August 17 to August 21 - Mulch and Final completion

August 30th: DEADLINE for Rebate

Meeting windows with interested homeowners for Design will take place:

July 20th and July 29th from 10:30 to 12:30

Please let the owners know this is when I will be onsite to do the designs for the turf areas. If any owners are interested in meeting with me, please let me know so I can visit them first.

Sincerely,

Ryan Hoover

Manager/Co-Owner

Heritage Landscape Services, Inc.

Contact Ryan vis email at rhoover@heritagelandscape.com