April 10, 2023

In Attendance: Tom Howrigan, David Persons, Ron Bocash and Brian Dubie

Road Foreman: Maurice Jettie

Town Clerk: Absent

Town Administrator: Cathy Ainsworth

Secretary: Melissa Manson

Visitors:  NWATV, David Howrigan, Peggy Howrigan, Jason Day, Julie Wolcott, Greta Brunswick, Tyler Billingsley, Austin Goodhue

- Tyler Billingsley was present to do the bid opening for North Road. 6 bids received and stated to be complete by Tyler. Goodhue Excavation $429,363. Jeff Corey $413,500. St. Onge $693,360. Masai Trucking $619,000. Pigeon Bros $435,878.50. RMB Excavation $434,763.

David made a motion to enter executive session to discuss the bids. Ron seconded. All in favor.

On exit, David made a motion to accept the bid from Jeff Corey. Ron second. All in favor.

- Contract was signed. Tyler will finalize the contract and send copies to all as soon as Jeff Corey signs it.

- Greta and Julie came to discuss the LVRT parking opportunity at the Community Center. VTRANS wants to designate parking at the Community Center. VTRANS will install signage only for parking. Any trailside amenities would be the Town’s responsibility. Trailers need to be prohibited, due to the size of the lot. Town will continue to maintain the parking lot. Town property insurance covers the parking lots of the buildings owned by the Town.  AOT requesting approval for the Community Center to be “interim parking”. No time limit on interim unless the town wants to put a limit. Greta advises that there is a grant available for a scoping study to create a long-term plan.

Brian made a motion to approve interim parking spaces to include signage on town property. Ron seconded. All in favor.

- Julie is interested in the Common School Discussion committee and has a few other people interested.

- Maurice says chloride is up to $1.15/gal from $1.06 last year. The other company that sells it is $1.21/gal.  Ok to purchase.

- Cathy says she and Moe have discussed paving and Chester Arthur will be the focus with any paving grants and our $150K annual allocation.

- Jason Day, David Howrigan, Peg Howrigan came to discuss the proposed wind project on Menard Road. Jason provided photos and an overview of the proposed project, with comparisons to other small wind turbines. The map he presented had possible revisions to the original project, which they hoped would find approval from the Town for a Certificate of Public Good. He said the revisions would make the turbines less visible from the pond, in response to the Town’s legal opinion, and community feedback, regarding Town Plan compliance. Brian says the primary concern is the visual impact and Jason and David Howrigan say they are willing to move the turbines to reduce visibility. David Persons asks for them to present a more defined plan, that incorporates the proposed changes, and to include view sheds. Jason asks for clarification of where the view should be taken, suggesting the use of drones- if the Turbines were not seen from the pond would that work? Tom stated that views from the camps around the pond should be included. Jason asks if the Town would consider a mediator to help negotiate. Cathy said people go to camp to feel “away” and separate from industry, which is why the visual impact from their camps is important to them.

- Cathy reviews the zoning bylaw update process.

- Cathy says the plans have been received for the Paradee Bridge. Bridge replacement by VTrans is planned for 2025.

- Cathy reports that a “draw-down” of money owed from FEMA was received in the amount of $393,572.87 and was paid toward the Juaire Rd. bridge project’s Grant Anticipation Loan. The loan balance is now $206,247.18. An additional payment of $266,763.64 is expected from FEMA, once they complete their review of all of the closeout documents. This expected money will pay off the loan and replenish the capital fund by about $60k.

- Lawyer is drawing up easements for this year’s North Road culvert replacement project.

- Weight permits signed.

- Riley Road issue may come back up this spring- Cathy suggests the Selectboard discuss class 4 road options at an upcoming next meeting.

- Bridge 51 and Common School discussions tabled to next meeting. Ask Julie to propose a committee. Cathy to prepare a task list for what a common school committee would do, which would include developing a practical analysis of costs vs benefit.

Brian made a motion to approve the minutes of 3/27 with the amendment that Ron was not in attendance. Ron seconded. All in favor.

Brian made a motion to approve the warrants. Ron seconded. All in favor.

Brian made a motion to enter Executive Session to discuss a legal matter.  Ron seconded. All in favor. Brian made a motion to exit Executive Session. Ron seconded. All in favor. No action taken.

Ron made a motion to adjourn. Brian seconded. All in favor.