April 24, 2023

In Attendance: Tom Howrigan, Gavin Ryan, David Persons, Ron Bocash and Brian Dubie

Road Foreman: Maurice Jettie

Town Clerk: Linda Hodet

Town Administrator: Cathy Ainsworth

Secretary: Melissa Manson

Visitors:  NWATV, Don Magnan, Ryley Magnan

- Don and Ryley Magnan came to report their progress on the Water District 1 meter replacement project and pre-engineering of a water cover funded by the Fairfield ARPA money. They had some issues with the meter project, due to the age of some buildings. It took much longer than expected but all is working well now. The pre-engineering study report is complete, finding that it would be $330K to replace the cover with a concrete structure. They did some repair on the wood one and this year’s sanitary survey had no issues. Trying to connect with Emily Klofft, NRPC, look at potential grant funding for full engineering and construction. Don said thank you for the financial backing with ARPA funds and that they worked with Cathy provide financial accounting of the projects.

- Maurice said they replaced a culvert on Barry Road. Need to replace one on Lapland Rd.

- Moe will have bids for sand by the next meeting.

- Moe says Jeff Corey expects to start the North Road culvert project the last week of July. Cathy says that’s when the culvert will be ready.

- Cathy to contact AOT Dist 8 to find out when Rt. 36 will be closed for the bridge replacement in the village.

- Cathy says the parking lot painting will happen this spring.

- A water softener is recommended for the garage to solve the spotting on the trucks. Quote from Chevalier is $2500. Get a quote from Culligan for next meeting.

Brian made a motion to enter executive session regarding a contract issue with roads. Ron seconded. All in favor.

- Linda is looking for clarification on the Emergency Management Director versus Coordinator. It’s currently Cathy and Jonathan.

Gavin made a motion to appoint Cathy as both director and coordinator and to accept the municipal assessment of $2371. Tom  seconded. All in favor.

- Linda shared the timeline for the reappraisal. The booklets will be mailed directly to each household on May 19. Pre-grievances are scheduled June 6-8, with grievances 6/19-6/21

- Delinquent taxes are currently at $17,830

- Linda asks if the Soule Cemetery plots are currently $500. SB asks to compare and average with other local cemeteries.

- Cathy says we need to sign the 2024 Municipal Roads Grants-in-aid. Signed.

- ARPA reporting is completed.

- The energy audit for the Common School is scheduled for Thursday if anyone wants to attend.

- Photocopy lease is up soon. Look at options to upgrade.

- First quarter budget status review is on target.

- AM Peisch has not finalized the audit yet. About a month behind usual schedule. Cathy to check and see if it’s time to bid a new audit. It’s every 3 years.

- Cathy says we need to discuss a tax anticipation loan at the next meeting.

Gavin made a motion to approve the minutes. Ron seconded. All in favor.

Gavin made a motion to approve the warrants. David seconded. All in favor.

- Cathy says the warrants should include a final billing for the Pavilion project.

- Gavin was approached by Bill Morey who suggested we do a hydro project on the dam in East Fairfield. Maybe the grant writer could look for money?

- Brian asks if we want to throw up Riley Road (off Duffy Hill Rd.). Cathy to ask Sheldon if they have made any plan about this and talk with Randy Reed for a status update on the conditions of the road.

- We should follow up on the Common School after the Energy Audit is completed, and see what Julie proposes to do with volunteers on this issue.

Gavin made a motion to adjourn. David seconded. All in favor.