August 14, 2023

In Attendance: Tom Howrigan, Gavin Ryan, David Persons, Ron Bocash and Brian Dubie

Road Foreman: Maurice Jettie

Town Clerk: Absent

Town Administrator: Cathy Ainsworth

Secretary: Melissa Manson

Visitors:  NWATV, Savanna Crossman, Peter Burns, Sarah Allerton, Susan Magnan

- Savanna Crossman proposed that the SB consider having the Town of Fairfield rejoin the St. Albans Rec Dept discount rates. She talked to Kelly Viens who told her the commitment may be at least $16K per year to get Fairfield residents the discounted rate for rec programs. She said last year 195 residents paid St. Albans Rec $32K. Savanna asked whether this request could go on the ballot. Need 5% of voters to get any item on the ballot. The SB noted that, when a similar arrangement was made in the past with St. Albans City, it was expensive for the Fairfield, costs increased, and it was determined to not be fiscally smart to continue. Cathy will talk with Kelly Viens in St. Albans to get numbers for further discussion.

- Moe said the North Road culvert has been delayed due to rain. Expect it to reopen tomorrow. Updated SB on availability of a truck trade-in that the SB has not yet committed to. This truck has an extended wheel base and a side dump. It would be kept very busy all winter. Cathy to bring numbers to next meeting and we can make a decision. Moe to verify when the truck would be available and what happens if it’s not equipped prior to winter.

- Moe says Magnans want to put a “sleeve” under Chester Arthur Rd. Essentially, a culvert needs to be installed. After discussion, the SB determined that the Magnans should fill out a contract similar to those with the utility companies needs to be signed. Includes one year of liability. Timing is essential as it needs to be completed prior to paving.

- Grant for Pumpkin Village Rd requires that the work be completed by October 30. Scheduled for late September with the blasters. Could do all the stone lining and ditching in September and just leave the blasting for the end. Confirm that it will be completed in time.

- Issue with Paradee Bridge, especially with increased traffic. Some grates on the deck have been broken. Some replaced. Bridge is scheduled for replacement in 2025. May need to make the decision to close it until then. Moe will call the State to see if they have a bridge deck we can borrow until the bridge is replaced.

- Cathy has requested hydrological studies for Chester Arthur and St. Rocks bridges for anticipated replacement. No word yet.

- Susan Magnan, Sarah Allerton and Peter Burns came to discuss the draft Memorandum of Understanding between the library and the Town. MOU mostly covers who is responsible for what and who pays for what. After discussion, SB asked for verbiage to be added saying the document would be reviewed every 2-3 years. Revised MOU would be ready for approval of the SB at the next meeting.

Ron Bocash made a motion to approve the minutes. David Persons seconded. All in favor.

- Budget status to be reviewed at the next meeting.

- Need to set the tax rate. Cathy explained how the rate is set by the State for education portion. We only have control of the town portion of the rate.

Tom Howrigan made a motion to set the municipal tax rate at .4613 and accept the State Education Tax Rate of $1.0604.  Brian Dubie seconded. All in favor.

Brian Dubie made a motion to approve the warrants. Ron seconded.

- David asks why we are paying for stone for the North Road culvert. Was stone included in the bid? Don’t pay until we check the bid.

Brian amends the motion to approve the warrants to include not paying for stone until the bid is checked to ensure it doesn’t include stone. Ron seconds. All in favor.

Brian makes a motion to enter executive session to discuss a real estate issue. Ron seconds. All in favor.

Brian makes a motion to exit executive session. Ron seconds. All in favor. Discussion only. No decisions made.

David makes a motion to enter executive session to discuss a personnel issue. Ron seconds. All in favor.

David makes a motion to exit executive session. Ron seconds. All in favor. Discussion only. No decisions made.

Brian made a motion to adjourn. Ron seconded. All in favor.