SECTION 01 2100 - ALLOWANCES

GENERAL

RELATED DOCUMENTS

Drawings and general provisions of the Contract, including General and Supplementary Conditions and other Division 01 Specification Sections, apply to this Section.

SUMMARY

Section includes administrative and procedural requirements governing allowances.

Types of allowances include the following:

Lump-sum allowances.

Unit-cost allowances.

Related Requirements:

Section 01 2200 "Unit Prices" for procedures for using unit prices, including adjustment of quantity allowances when applicable.

Section 01 2600 "Contract Modification Procedures" for procedures for submitting and handling Change Orders.

DEFINITIONS

Allowance: A quantity of work or dollar amount included in the Contract, established in lieu of additional requirements, used to defer selection of actual materials and equipment to a later date when direction will be provided to Contractor. If necessary, additional requirements will be issued by Change Order.

SELECTION AND PURCHASE

At the earliest practical date after award of the Contract, advise Architect of the date when final selection, or purchase and delivery, of each product or system described by an allowance must be completed by the Owner to avoid delaying the Work.

At Architect's request, obtain proposals for each allowance for use in making final selections. Include recommendations that are relevant to performing the Work.

Purchase products and systems selected by Architect from the designated supplier.

ACTION SUBMITTALS

Submit proposals for purchase of products or systems included in allowances in the form specified for Change Orders.

INFORMATIONAL SUBMITTALS

Submit invoices or delivery slips to show actual quantities of materials delivered to the site for use in fulfillment of each allowance.

Submit time sheets and other documentation to show labor time and cost for installation of allowance items that include installation as part of the allowance.

Coordinate and process submittals for allowance items in same manner as for other portions of the Work.

LUMP-SUM ALLOWANCES

Allowance shall include cost to Contractor of specific products and materials ordered by Owner or selected by Architect under allowance and shall include freight and delivery to Project site.

Unless otherwise indicated, Contractor's costs for receiving and handling at Project site, labor, installation, overhead and profit, and similar costs related to products and materials ordered by Owner or selected by Architect under allowance shall be included as part of the Contract Sum and not part of the allowance.

Unused Materials: Return unused materials purchased under an allowance to manufacturer or supplier for credit to Owner, after installation has been completed and accepted.

If requested by Architect, retain and prepare unused material for storage by Owner. Deliver unused material to Owner's storage space as directed.

UNIT-COST ALLOWANCES

Allowance shall include cost to Contractor of specific products and materials ordered by Owner or selected by Architect under allowance and shall include [taxes, ]freight[,] and delivery to Project site.

Unless otherwise indicated, Contractor's costs for receiving and handling at Project site, labor, installation, overhead and profit, and similar costs related to products and materials ordered by Owner or selected by Architect under allowance shall be included as part of the Contract Sum and not part of the allowance.

Unused Materials: Return unused materials purchased under an allowance to manufacturer or supplier for credit to Owner, after installation has been completed and accepted.

If requested by Architect, retain and prepare unused material for storage by Owner. Deliver unused material to Owner's storage space as directed.

PRODUCTS (Not Used)

EXECUTION

EXAMINATION

Examine products covered by an allowance promptly on delivery for damage or defects. Return damaged or defective products to manufacturer for replacement.

PREPARATION

Coordinate materials and their installation for each allowance with related materials and installations to ensure that each allowance item is completely integrated and interfaced with related work.

SCHEDULE OF ALLOWANCES

Allowance No. 1: Lump-Sum Allowance: Include the sum of $5,000.00 for the patching and repair of drywall existing penetrations/openings above the ceiling at walls indicated on architectural drawings.

This allowance includes material, receiving, handling, and installation costs, and Contractor overhead and profit.

Contractor to provide square foot unit cost to be applied to repair work indicated in this allowance.  This unit cost will be utilized in charged costs.  Remaining (if any) allowance at the end of the project to be returned in the form of a credit change to the contract.

Allowance No. 2: Lump-Sum Allowance: Include the sum of $5,000.00 for the removal and rerouting of existing electrical conduit and circuit wiring required for the installation of new ductwork.

This allowance includes material, receiving, handling, and installation costs, and Contractor overhead and profit.

Contractor to provide linear foot unit cost to be applied to repair work indicated in this allowance.  This unit cost will be utilized in charged costs.  Remaining (if any) allowance at the end of the project to be returned in the form of a credit change to the contract.

END OF SECTION 01 2100