SPRUCE HILLS CONDOMINIUM ASSOCIATION

PO Box 414

Glen Gardner, NJ.  08826

Tel: 908-537-7515

Email: pmanager@sprucehills.org

HOA Open Meeting Minutes December 3, 2025

In Attendance:

Property Administrator: Terri Slagle 1515

Property Assitant: May Mastapeter

Board Members:

- President: Lucia Mastapeter 1109

- Vice President: John Brown 1701

- Treasurer: Jason Yard 1304

- Secretary: Gina Ambrosio 2014- (Zoom)

- Trustee: Carrie Spilatro 1608- (Zoom)

Unit Owners

| In Person | Unit | Zoom |
| --- | --- | --- |
| M. Abdaliah Tannya Abdallah Jim Trudel | 1802 1802 509 | Jeff Stieh 614 Jess Patane 1801 Carrie Spilatro 1608/410 Gina Ambrosio 2014 Marilyn 212 Rebecca 503 Jen 1104 William Palaferro Unit 815 Matt D 503 Lynn 1912 Karen 603 Maryann Zahorchak 1713 Joe D 406 Laura 1416 Rosennies 1804 Michael Ladolcetta 1211/1213 Samantha R. 1516 Vassili 105 Justin’s iPhone 607 |

Welcome and Call Meeting to Order at 7:05pm

- Bills list approved

- October minutes approved

- Approval of 2026 Fines and Fees

Status of Septic System

- They blew out lines and cleaning beds in the leach fields. They hadn’t been done in 40 years.  There was 40 years of sludge. There has been a noticeable improvement in the catch basket since pipe replacement and hand delivered letters to all residents.

Water Main Break

- Cedar Ridge fixed.  The approximate cost was 13,000.  Water and gas lines were nearby, unable to dig; Had to bring a vacuum hose, we lost 50K gallons of water.  We will be inquiring with the borough for a credit.

Audit Status

- Ongoing. QuickBooks was not reconciled going back to 2 prev. property managers. The accounting firm is making progress but it’s tedious. Will still seek loan to complete construction in the remaining buildings.

Loan Status

- Pending completion of audit.

HOA fees

- Will be increased January 2026 to $315 monthly

Construction

- Going as planned. KP12 is resuming construction on 12/2 with building 2 then building 7 to follow (permits were previously obtained).  We are hoping to get the loan to complete construction faster.  This will help keep down building costs and get us out of unwarrantable status.  We won’t know loan details, term and interest until audit is completed.

General Updates

- Reminder Pictures with Santa 12/07 cost $10.

- Pardini responded to attorney letter; hopefully resolution for units 503/504 and 413/414

- There will be new unit owner forms sent out to all in 2026

- Implementing a new pay system

- The issue of speeding was brought up in open discussion as well.

- Resolution to Cap Rentals- meeting with attorney, waiting for attorney to schedule. Mentioned again it will require a community wide vote with 2/3 in favor.