# Appendix A: One-Page Business Case — Template

Use this one-page business case template to clearly define a problem, outline options, and present a concise, financially sound solution. Keep it short and data-driven so leadership can approve quickly.

## 1. Problem Statement

State the problem in one sentence. Name who hurts and how.
Example: “Same-day cutoffs slip in the Midwest, we miss our promise, and buy air.”

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 2. Current Impact

Show the current impact in dollars and service (lines per week, overtime, rework, chargebacks, OTIF misses, cost to serve).
Example: “1,200 lines per week late, 32 labor hours of rework, 7% OTIF miss, $14,000/month in expedited freight.”

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 3. Risk of Doing Nothing

Define what happens if no action is taken. Highlight churn, competitive disadvantage, or exposure.
Example: “Competitor offers 4 PM cutoff, we lose 15% of rush orders quarterly.”

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 4. Options

List potential options with timing, cost, and risk.
Example:
A) Move 40 A SKUs to golden zone (2 days of labor, no capex)
B) Add 60 ft of takeaway conveyor ($40K, 4-week lead)
C) Add AMRs for tote runs ($180K, 10-week lead)
D) Eco-conveyor upgrade ($50K capex, -15% energy use)

Note dependencies and possible risks for each option.

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 5. Expected Results

Define metrics that matter:
• Lines per labor hour ↑
• Feet per line ↓
• Accuracy ↑
• OTIF ↑
Example: “Lines per labor hour up 15%, OTIF to 96%.”

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 6. Economics

Show cost, run rate, monthly savings, and payback.
Formula: Capex ÷ monthly savings = months to payback.
(Paybacks under 12 months are usually self-funding.)

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 7. Ownership and Timing

Name who owns it, when it starts, and when to decide.
Example: “Ops Manager starts Monday; pilot ends Friday 14th.”

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## 8. Presentation Plan

Describe how you'll present this for decision — meeting, Slack post, or short video walkthrough.

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

## Pitfalls to Avoid

• Vague dollars or soft math
• Vanity metrics not tied to service or cost
• Rough estimates without validation
If you can’t name the waste and the payback on a whiteboard, you’re not ready.

## How to Measure Success

• Decision made within one review cycle
• Payback verified post-implementation
• One key metric (OTIF, pick rate, or cost/line) improves within 30 days

## Field Tip

A strong business case doesn’t sell a project; it earns trust. Speak in dollars and downtime, not buzzwords.