Town of Greenfield Monthly Board Meeting

July 13, 2026 - 7:00 P.M. -  Greenfield Town Hall, Tunnel City

Board Members Present:   Chairman Dave Pierce, Supervisor Don Hall, Supervisor Scott Berg, Treasurer Melissa Jacob, Clerk Deb Stott. Seven township residents were in attendance.

Call to Order/Pledge:  Chairman Pierce called the meeting to order. The pledge was recited.

Clerk’s Report:

Clerk Stott read the June 2026 meeting minutes.  A motion was made by Supervisor Berg to accept the minutes as read.  Supervisor Hall seconded.  Motion passed 3-0.

Treasurer’s/Financial Report

Treasurer Jacob read the June 2026 financial report containing bank balances and interest earned on all five bank accounts with CCF. We had income from garbage and recycling, hall rent, MFL, 2% fire dues, and proceeds from the two liquor licenses for the racetrack.   Treasurer Jacob explained that funds needed to be moved to pay some major road bills so we moved the following amounts from each of these accounts into checking: $511,181.69 from Roads, $122,765.60 out of Vehicle Replacement, $99,086.69 from Contigency, and $17,227.31 from Iron Oak Account.   Treasurer Jacob mentioned the sparking Alliant Energy line that occurred on Hwy 21 after an April ice storm resulted in a fire call getting billed to the Township for $154.  It looks like Alliant will not pay.   It was noted that if something like this ever happens, it’s best to just call Alliant rather than Monroe County who automatically dispatches Oakdale Fire.  Supervisor Hall made a motion to receive and file the treasurer’s report.  Supervisor Berg seconded.  Motion passed 3-0.

Road Report Update

ARIP Project/Edgewater Road-Fireworks Avenue

Chairman Pierce proposed that an extension of the ARIP intersection of Edgewater Road and County E  be done to utilize all available ARIP funding from the DOT.  Supervisor Hall made a motion to extend Edgewater Road and County E intersection approximately 700 feet to the west.  Supervisor Berg seconded.  Motion passed 3-0.  The last engineering bill for the project just came in so Deb will submit all the engineering, Lepke, Scott Construction and Central Culvert bills to Svet (engineer) for DOT reimbursement this week.  We have asked for 8-10% reimbursement from the County to cover the portion of the extension that the township paid on County E. Dave Ohnstad, Highway Commissioner, is putting in a request to the County for around $6,800.

Elder Road:  Elgin Avenue to Egret Avenue

This road is done and $319,002.27 in funding from the Ho Chunk is expected to be received sometime in August once approved by the Bureau of Indian Affairs (BIA).

Ho Chunk Road Eligibility Map for Funding

We are in need of a map listing which roads are eligible/qualify for Ho Chunk funding in our township.  Dave said when we receive one from them, we will check to see if the Ritter Road (Flaghill Avenue) is on it.  Cody mentioned that he would like to take a drive with Steve Christopherson from Ho Chunk to discuss future potential road funding.  Cody said by doing so it will help him determine where he can best utilize his time on projects.  Dave will reach out to Steve to see if he can arrange such a meeting.

Culvert Aid											Page 2

Chairman Pierce will be submitting for half of the culvert Mathy put in on Elder.  The County will reimburse us for half the cost of $9909.64 so we’re looking at around $4,900.

Patrolman’s Report

Cody said he’s been busy doing touch-up mowing and doing some patching where needed.  He mentioned we need to get some gravel quotes for Flagstaff Road (racetrack road) because it has a poor base but will wait until we receive some of our road reimbursements from DOT and Ho Chunk.  He said there was some hot mix leftover from Elder and also ended up putting in a box culvert by Robert Frost’s. He said a 24” culvert for Delta is needed below John Henry’s place.  Resident Fred stated his disapproval of fixing the racetrack road and feels the township should focus more on roads more heavily used by residents. Cody stated that Flaghill Avenue is our next worst road (Ritter Road) and we plan to use future supplemental or discretionary LRIP funds to cover half that project which will be around $777,000.

Iron Oak Report

Operations Manager, Jason Urban, stated that they received an email from the Ryan Group that the State DOR is reviewing the appraisal.  Things have been on hold due to new staff coming on board at the DOR.  A July 21 meeting is scheduled to re-visit the issue.  The sand mine tours are taking place this weekend, July 18, from 11am-1pm and he said one bus should be enough based on the RSVP’S.  Jason said sand to Newtown out west has slowed down and new orders are going out East, but it takes cars longer to get back from the East.

Chairman’s Report

Dave mentioned that Richard Lovelass sent the town a letter expressing his concern about people speeding on Flag Avenue (road on sound end of sand mine) and wants some improved signage put up, mainly because he has an autistic grandson.  Mr. Lovelass also has concerns about gun shooting going on by his neighbors and Chairman Pierce said he will refer him to the County Humane and DNR offices to handle since it involves cats.

Citizens Input

Paul Stott asked about Flatrock Ave. regarding the tear up by the moving company.  Dave said Imlach movers is still denying responsibility and we plan to move on and just take the loss.

Adjournment

Supervisor Hall made a motion to adjourn the meeting. Supervisor Berg seconded.  Meeting adjourned at 7:57 p.m.

Upcoming Dates

Partisan Primary Election  - Tue., August 11, 2026  7 a.m. to 8 p.m. Greenfield Town Hall

Wisconsin Towns Assn Meeting – Thurs., August 20 at Rivers Edge in Ontario, sponsored by Town of Sheldon 6 p.m.

Open Dump Day – Sat., October 3, 2026  8 a.m. to 2 p.m. – Town of Greenfield Recycling Center

General Election – Tue., November 3, 2026  7 a.m. to 8 p.m. Greenfield Town Hall

Hall Rentals:

August 22, 2026 – Megan Franklin (tentative)

August 29, 2026 – Brandi Larson