MINUTES

Westport County Water District

Meeting of the Board of Directors

August 8, 2020

Meeting convened at 10:05 AM at the Westport Hotel

1.	Roll Call—Present

Board Members: David Brothers, Lee Tepper, Ann Woodhead, Val Hale

Staff: 	 Administrator Kayla Cooper, Chief Operator John Morrill

Consultant:  	Sarah Bradley

Public:  	Rock Bush, Carla Thomas

2. 	Consent Agenda—Approval of Minutes

A.  Minutes of July 11, 2020, were approved.

B.  Correspondence

Bill and Julie Brazill reported that their water usage was unusually high 			for reasons unknown. Mr. Morrill will investigate.

3. 	Public Comment--none

4. 	Staff Reports

A.  Administrator Kayla Cooper

1)  Accounts

Main account:  $49,117.

Water Capital:     5,747.

Sewer Capital:     5,829.

2)  As directed at the July 11 meeting, Ms. Cooper designated $10,000 				from the Main Account to be divided between the Capital 					Accounts, out of which the District paid $9000 to Granite 					Construction for the sewer lids, etc., that Granite supplied to the 				District.

NOTE: The Board asked Ms. Cooper to find out whether we need 				completely separate accounts for Capital funds, or if we can simply 			designate these funds by naming them in the bookkeeping 					program.

B.  Operator John Morrill  (see attached). Important points:

1)  Monthly sampling and reports are up to date.

2)  Spraying has been completed.

3)  Water service for Gerald Masolini’s property was hooked up as of

July 15.  Mr. Masolini must obtain an LCP (Local Coastal Permit) 				from the County before he can have sewer service. Ms. Huff will 				assist Ms. Cooper to inform Mr. Masolini what is required.

4)  David Wilson is weed-eating in the areas not accessible by tractor, and 				Jeff Mathias will begin mowing in the second week of September.

5)  Capacity testing of the well has resumed. Mr. Morrill will run the well 				for 4 days to measure the recovery rate.

6)  Mr. Morrill ordered a new chlorine meter. Cost estimate: under $500.

7)  Mr. Morrill is predicting that the aeration pump at the sewer ponds is

the most vulnerable of the various pumps.  If it fails, replacement

will cost roughly $7000.

5. 	Old Business

A. District Website—Content

1) The Board agreed that agendas and minutes for all meetings should be 				posted on the site, but that it is not necessary to post the Operator’s 			Reports.

2.  Consumer Confidence Reports

3.  District contact information

4.  Miscellaneous information, e.g., the fact that the District does not have 				a moratorium on new hook-ups.

B. Possible change of election years

Ms. Bradley strongly recommends that the District shift to even years 			to avoid the cost of special elections. She will assist Ms. Cooper in 				obtaining information about the process of shifting District elections.

C. Watershed survey—pending

D. Grant status

Ms. Bradley reported that there is SWRCB money available for grants for 			capital improvement. She recommends that the District consider 				contacting Beebe, a consulting firm that could do an estimate for a new 			treatment plan for the well.

E.  Status of Bylaws and Policy review—on hold

The Board will look at the Bylaws and Policy documents of other similar 			districts as possible templates for the WCWD.

6. 	New Business

A. Brown Act training for the Board.

Each Board Member is required to complete Brown Act training once per 			term. Ms. Cooper will send out a link for on-line training.

B. Shut-down and restart policies for water and sewer—current understanding

1) There is some confusion re District policies in this regard. The Board’s 				current understanding is that the rate payers are essentially paying 				for the infrastructure rather than the water per se.

2) For health and safety considerations, The District does not cut off water 			for non-payment of bills, though use might be limited.

3) Rate payers can be charged 50% of a year’s fees to turn off service, and 			the same amount for restoration of service.

NOTE:  These issues need to be clarified at further meetings.

C. Policy on water loss from broken pipes, etc., on individual properties: To be 			considered at next meeting.

At this point the Board went into Executive Session to consider a wage increase for Ms. Cooper.  The Board unanimously agreed to raise Ms. Cooper’s hourly wage from $20/hour to $25/hour, in recognition of her time with the District, and the high quality of her work.  Note: The Board agreed to discuss a possible wage increase for David Wilson at later date.

7.	The meeting was adjourned at 12:15 p.m.

Next regular Board of Directors meeting:  10:00 AM, September 12, 2020, at the 	Westport Hotel.

Respectfully submitted,

Ann Woodhead

Board Member and Secretary

September 6, 2020