Authority Board

Minutes of Regular Board Meeting, October 18, 2018

Meeting called to order by Chairperson Stephan at 815 am at the Beaver Creek Township Hall

Roll Call: Present: Stephan, Dedenbach, Taylor, Wakeley, and Koutnik Absent: None

Guest: Kim VanNuck, Larry Fox, Steven Grinnell, Paul Tatro, Greg Meihn

Approval of agenda

Motion by Koutnik, second by Dedenbach, CARRIED to approve the minutes of the September 20, 2018. Yeas; All Nays: None

Larry Fox gave the board a construction up date, all 3 contracts are approximately 95% complete with the expected completion date of the end of November. Motion by Dedenbach, second by Koutnik, CARRIED to approve change order contract #2 in the amount of 27,004.20 Roll Call Vote. All Yeas Motion by Wakeley, second by Dedenbach, CARRIED to approve change order contract #1 in the amount of $21,521.70. Roll Call Vote. All Yeas Motion by Dedenbach, second by Koutnik, CARRIED to approve change order contract #4 in the amount of $2,532.00 and $1,871.60 Roll Call Vote. All Yeas

Larry Fox presented a sample of a Cross Connection Ordinance which involves regulates water pipe connection to assure poor water quality from entering the system. Motion by Dedenbach, second by Taylor, CARRIED to approve the Cross-Connection Ordinance # 9999 Yeas: All Nays: None.

The board discussed the current cash flow issue and that the project was close to completions so that the customers could now be billed the connection fee provided for in the budget. Motion by Dedenbach, second by Taylor CARRIED to have attorney Greg Meihn put a letter together to be sent to the customers. Yeas: All Nays: None

Larry Fox reviewed the current rate structure and rate revision suggestions to allow for more consistent monthly billings, Motion by Dedenbach, second by Koutnik, CARRIED to approve a new rate revision presented for future billings. Yeas: All Nays: None

Motion by Wakeley, second by Dedenbach, CARRIED to approve the payment of current invoices. Roll Call vote all Yeas

Motion by Wakeley, second by Koutnik, CARRIED to accept the resignation of Chairperson Stephan. Yeas: All Nays: None

Motion by Koutnik, second by Wakeley, CARRIED to approve the appointment of Marc Dedenbach as the new chairperson. Yeas: All Nays: None

Adjournment: 9:49 am

Respectfully submitted

Paul Tatro						Joe Wakeley

Business Manager					Secretary