- CANYONVILLE CITY COUNCIL

MEETING MINUTES

REGULAR SESSION 7:00 P.M.

MONDAY JANUARY 19, 2021

REGULAR SESSION

- CALL TO ORDER AND PLEDGE OF ALLEGIANCE:

Council President Coleman called the meeting to order at 7:00 p.m. and all joined in the Pledge of Allegiance.

II.	ROLL CALL:

COUNCIL PRESENT:	 Councilors Coleman, Johannessen,  Barton, and Freeman.

COUNCIL ABSENT:   Mayor Young, Councilor Young and Councilor Woods.

STAFF PRESENT:	 Administrator/Recorder Evans Finance and Deputy Recorder Bennett.

STAFF ABSENT:	 None.

III.	AGENDA REVIEW AND/OR ADDITIONS:

- Approval of minutes for November 16, 2020.

Councilor Barton moved, and Councilor Freeman seconded a motion to approve the minutes for November 16, 2020.  Councilors Coleman, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

IV.	COUNCIL BUSINESS:

- Change Order Number 18 for the Sewer Plant Upgrade.

It is anticipated that the contractor will complete the new sewer plant around mid-February.  To date the City has only approved a total of $94,428.00 worth of change orders for this project.  The remaining contingency for this project is currently $405,688.00.  Rural Development requires the City to spend all of the City’s share and the loan amount prior to utilizing grant money.  If we do not spend the remaining amount of the contingency the grant will be reduced by the amount of unspent funds.  So far, we have earmarked $138,208.00 of the contingency for the additional cost of the Vactor truck.  However, that still leaves $267,480.00 to be spent.

Rob Siegrist and the city engineer have put together change order number 18 in the amount of $31,205.19 for additional spare parts and equipment to have on hand for emergencies.  These items cannot be obtained locally and are critical to the function of the sewer plant.

Councilor Barton moved, and Councilor Johannessen seconded a motion to authorize change order number 18 utilizing contingency money to obtain spare parts and equipment for the sewer plant.  Councilors Coleman, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

- Change Order Number 19 for the Sewer Plant Upgrade.

Change Order number 19 consists of four minor changes that needed to be done to the MBT cell once it was installed and operational.  The changes consisted of the following:

Description:									Cost:

Add plug to existing hydrostatic relief valve that continued to lead		$   730.00

Add a drain line to flocculation tank						$   760.00

Relocate exhaust fan in filter building					$   310.00

Additional conductors between the MBR panel and the Memory		$4,094.00

( For the old system and the new system)					________

Total Change Order							$5,894.00

The City really does not have any choice but to approve this change order.  These items are all required to make the unit operate correctly.

Councilor Barton moved, and Councilor Freeman seconded a motion to authorize change order number 19 utilizing contingency money in the amount of $5,894.00. Councilors Coleman, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

- Purchase of used utility truck.

Our 2000 Chevy utility truck needs major repairs which would cost more than the truck is worth so

we have been looking for a utility truck for the Street Department.  Administrator Evans has been searching Craigslist and dealers to locate a used utility truck.  We were able to locate a 2010 Chevrolet Chevy Silverado 3500 with only 43,000 miles, and looks like new, out of California.  Most of the trucks in that price range have been around the same age as this truck but have 100,000 miles or more on them.

Administrator Evans spoke with Mayor Young regarding this truck and he confirmed that it was a good deal.  The City had to act quickly in order to get this vehicle.  Mayor Young suggested she contact each Councilor to see if they had any objections. Since all the Councilors agreed we went ahead and purchased the vehicle.  We now need to have the Council officially ratify the purchase.

Councilor Johannessen moved, and Councilor Barton seconded a motion to ratify the City Administrator and Mayor’s decision to purchase the 2010 Chevrolet Chevy Silverado 3500. Councilors Coleman, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

V.	REPORTS:

1.    Sheriff’s Office Report.

None.

- Administrator’s Report.

Good news the CARES Grant deadline has been extended to June 30, 2021.  We still have approximately $14,000.00 left to spend.  The following projects have been paid out of the CARES Grant:

- Park Hand Dryers:

  - Estimated construction cost				$1,920.00

  - Repair damage to wires going to bathrooms		$   950.00

- COVID 19:

  - Assistance to Forest Glen Retirement Center with

Covid patience					$7,000.00

- Security cameras for City Hall:

  - With purchase of new drive-up payment box, we

purchased 3 security cameras for drop box & parking lot		$4,297.10

  - The City also paid for 4 cameras for the north and west side

of the building	(not out of Covid 19 funds)			$3,068.00

- Library fans:

  - Installed 2 fans in the library estimated to cost			$1,053.00

- City Hall Remodel:

  - A slight remodel in hopes to create more lobby space for

customers.  Removed part of the counters and replacing with

a stand-alone desk.  The project is estimated to cost about -		$3,000.00

If we can increase lobby size to allow 2 people to social distance it

will qualify for the CARES Grant.

- City Hall and Library:

  - Scrubbers have been installed in the City Hall and Library heating

units.

VI.	ANNOUNCEMENTS:

Planning Commission Meeting - Wednesday, February 10, 2021

Council Meeting –Monday February 16, 2021.

VII.	ADJOURNMENT:

Council President Coleman adjourned the meeting at 7:23 p.m.

ATTEST:

Judy Coleman, Council President

Janelle Evans, City Administrator/Recorder