- CANYONVILLE CITY COUNCIL

MEETING MINUTES

REGULAR SESSION 7:00 P.M.

MONDAY SEPTEMBER 21, 2020

REGULAR SESSION

- CALL TO ORDER AND PLEDGE OF ALLEGIANCE:

Mayor Young called the meeting to order at 7:00 p.m. and all joined in the Pledge of Allegiance and prayer.

II.	ROLL CALL:

COUNCIL PRESENT:	 Mayor Young, Councilors Coleman, Johannessen,  Barton, Freeman, and Woods.

COUNCIL ABSENT:   Young.

STAFF PRESENT:	 Administrator/Recorder Evans Finance and Deputy Recorder Bennett.

STAFF ABSENT:	 None.

III.      AGENDA REVIEW AND/OR ADDITIONS:

Administrator Evans requested to have the Quote for Reynolds water line repair to be added under Council business as number three.

IV.	CONSENT CALENDAR:

- Approval of minutes for August 17, 2020 and September 1, 2020

Councilor Barton moved, and Councilor Freeman seconded a motion to approve the minutes for August 17, 2020 and September 1, 2020.  Mayor Young, Councilors Coleman, Woods, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

V.	COUNCIL BUSINESS:

- A Public Hearing on a Supplemental Budget to include Funding from the CARES Act.

7:13 p.m.  Mayor Young opened the public hearing for approving a supplemental budget to include funding from the CARES act.

There was no public present and no comments.

7:14 p.m.  Mayor Young closed the public hearing for approving a supplemental budget to include funding from the CARES act.

- Adopt Resolution No. 680 Appropriating for Unanticipated Grant Funds.

The City of Canyonville has been awarded a reimbursement grant up to $58,056.82 through the Coronavirus Aid Relief and Economic Security Act (CARES).  At the time, the 2020-2021 Budget was prepared this grant was not anticipated.  In order to receive the money and expend it budget law ORS 294.417 (3) allows an adjustment to the budget through an abbreviated process if the fund expenditures are less than 10% of the total fund.  The abbreviated version requires the City to publish a notice of a hearing on the supplemental budget in the newspaper at least five days prior to the meeting.  Notice was published in the News Review on September 9,2020.  Council may approve the supplemental budget without convening the budget committee since the adjustment is less than 10%.

The adoption of Resolution No. 680 will add line item 01-10-64160 Cares Act grant expense to the General Fund expenditures and line item 01-00-49630 Cares Act grant revenue to the grant revenue to the General Fund revenues.

Councilor Barton moved, and Councilor Wood seconded a motion to adopt Resolution No. 680 authorizing the supplemental budget changes of $58,056.82 to include the CARES act grant revenue and expenditures in the General Fund. Mayor Young, Councilors Coleman, Woods, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

- Quote for Reynolds Water Line Repair.

At a special meeting held on August 17, 2020 Council adopted a resolution declaring the Reynolds water line project an emergency and exempted the project from the public bid process.  However, even though it was exempt from the public bid process we will needed to have engineered plans and drawings completed by the City Engineer so that we could obtain an educated quote from Gosselin.  After the plans were completed the engineer’s estimate for the construction costs were reduced to $110,000.00.

This is really good news for the City that is Gosselin’s quote for the project is $72,590.00.  This will reduce the total project cost from the estimated $176,000.00 to approximately $126,000.00.

Councilor Barton moved, and Councilor Johannessen seconded a motion to accept Gosselin’s bid for $72,590.00 and authorize the Mayor and City Administrator to sign the contract and appropriate paperwork for the project. Mayor Young, Councilors Coleman, Woods, Freeman, Johannessen and Barton voted “yes”.  No “nays”.  The motion carried.

VI.	REPORTS:

1.    Sheriff’s Office Report.

This month there were 259 calls for service, 28 reports, 50 traffic stops, 6 citations, 7 security checks and 16 arrests.

- Administrator Report.

Mayor Young had to sign a time extension change order for the removal of lead paint.  Extension was for 49 days.

Forest Glen and Steve Royle complaints have been cleared up and completed.

So far, we have 6 applications for the CARE act grant money for a total of $6,400.00.

The Mayor and City Administrator authorized the use of Pioneer Park for one day to a group wishing to provide assistance to fire evacuees.

A group of people have asked if they can convert one of the tennis courts into a pickle ball court.  They will do the required stripping for the sport.

VII.	ANNOUNCEMENTS:

Planning Commission Meeting - Wednesday, October 14, 2020

Council Meeting –Monday October 19, 2020.

VIII.	ADJOURNMENT:

Mayor Young adjourned the meeting at 7:45 p.m.

ATTEST:

Jake Young, Mayor

Janelle Evans, City Administrator/Recorder