August 2026 HOA DCC Updates for 8–25-26



Old Business:
Gaffer Landscaping Steps and Retaining Wall (UPDATE: Retaining wall/Steps approved 5-28): 
~ Had meeting at Town Hall with Pam, Gaffer and Top Notch
~ ILP and DCC Approval don’t match up he had to choose one.  
~ Chose DCC Submission, Town Amended approval and gave 30 days
~ DCC Fined Gaffer $500 for installation not per approval.
~ Fine Paid and 30 day extension approved for Gaffer to get work done (by 9-15)

Grieshop 360 Lane 282 (Update: Contractor Change. )
~ David Ringer is lead on this one.  Several back and forth and tremendous amount of time spent on this getting owner and contractor to provide appropriate information for review.  
~ Ringer and I met with Homeowner who requested guidance on moving forward.
~ Gave several options for moving ahead and recommendations on process, timing and information flow.
~ Received word Property Owner has dismissed previous contractor and is moving forward with on who’s done this work before.
~ Engineering being done at this time and will resubmit this fall/winter for work in ’27

Wappes Flag Submission: 
~ Pole installed  

Sieger (255 Lane 270) Unauthorized Work (Update):
~ Owner has decided to do more work and contractor has ordered survey to comply with setbacks.
~ DNR have given their direction on this project.
~ Awaiting updated drawings and information before approval for changed scope of work.


New Business:

Mowing Complaint:
~ Received complaint from Brenda Sowers and told her to send to HOA Board member 
~ Reminder that Mowing is not a DCC complaint issue….its a Board issue for Covenant/Maintenance violations
~ Ringer let property owner know about it from email chain I saw.

DNR Meeting at Town Hall:
~ Met with Scott Dean and Pam Howard at Town Hall 7-28.  Reviewed exactly what they regulate and when they have to provide approvals
~ They will only regulate any work done below Legal Lake Level (not waterline).  
~ Includes digging for retaining walls, etc.
~ LLL is 8.83. any work done at that or lower elevation must be DNR approved.  
~ Link to LLL is https://waterdata.usgs.gov/monitoring-location/USGS-04177700/#dataTypeId=continuous-00065-0&period=P7D&showFieldMeasurements=true
~ As of Sunday Lake is at 8.48’.  (8.83-8.48‎ = 0.35 x 12 is 4.2” lower than legal lake level.  Makes waterline further out than LLL.  This is why we don’t use waterline for setbacks!

Hofer Build (lot 127):
~ Email sent to Contractor regarding maintaining street cleanliness while excavating is going on.  Clods were in street.
~ Was cleaned up next morning.

Dowdy Build (lot 142):
~ Had Town Police Officer (Dick Lineberry) go with me to site due to open burning.
~ Framing started without dumpster on site.  Gave til noon.  Dumpster arrived at 11:30.
~ Email sent to contractor on these issues.  Next offense will be fined.

Holtz Retaining Wall Request (lot 174):
~ Received request late afternoon 8-21 for retaining wall improvement with urgency to do work this week.
~ Sent off to DCC for quick review.
~ DCC felt Overwhelming that measurements were not sufficient to allow approval until proper site info is received.
~ Notified owner on 8-22.



General Notes:
Reminder to ALL HOA Members:  No request even considered without all 3 pieces of literature emailed to us.  
~ Architectural Request Form
~ Architectural Standards Form signed by lot owner AND contractor performing work
~ Lot plan with requested work or samples of materials if just exterior decor.
~ Most Approvals are valid for 60 days if no ILP required.  1 Year if ILP is required. 
Use email of cbcc.hoa.dcc@gmail.com whenever possible.   Phone calls are immediately referred to email. 


