VILLAGE OF MORGANZA
Minutes of Public Meeting
September 9, 2025
4:30 P.M. 

MORGANZA TOWN HALL - 112 SOUTH LA 3050 MORGANZA, LOUISIANA, 70759
Call to order

Meeting called to order at 4:30 P.M. by Mayor Clarence Wells 

Present:  Julie Langlois Elton Savoy, Paul Wells
Absent:  None
Prayer led by Elton Savoy

Pledge of Allegiance led by Paul Wells
Adopt Minutes

Motion by Julie Langlois, seconded by Elton Savoy
Resolved, Minutes of August 12, 2025
Update on Projects

Gas system project: we are still waiting to receive approval for the Village to incur pre-construction costs, once approved we will move forward with the environmental phase
Sewer system project: has been awarded to Sugarland Constructors; submittals for the generators, lagoon curtain, and aerators have been approved, we are waiting for delivery; the contractor has been provided with a list of repairs to be completed in the collection system

Water system Project: the bids received were higher than expected, we will seek more funding and explore options to reduce costs before accepting bids again
Monthly Bank Statements

The Clerk presented the monthly bank statements and Profit and Loss Statements
Mayor’s Report

Mayor Wells discussed possible grant opportunities in the near future
Town Manager Report
Town Manager stated that he will continue to work with the engineers and contractors moving forward with the projects; the parish is waiting for a culvert to come in to repair damage on the corner of Plauche street and Martin street
Adjournment

Motion by Elton Savoy, seconded by Paul Wells     
Resolved, to adjourn the meeting at 5:15 P.M.
By our signatures, we hereby attest a true and approved minutes of the Village of Morganza Council
 







_________________________________









C. Wells, Mayor

ATTEST:
________________________________

Krista Major, Municipal Clerk
