BEECH CREEK WATER AUTHORITY MEETING

March 3, 2025

Meeting was called to order at 7:00pm by Chairman Kenneth Packer

Attendees: Randy Peters, Joe Walker, Craig Lindsey, Melvin Coakley, Alan Uhler, Dan Yeaney, other attendees were Terry McCloskey, Kristen and Jake Meyers

Minutes: The February meeting minutes were approved on a motion by Joe Walker, seconded by Melvin Coakley, all in favor

Financial Statement: Craig Lindsey made a motion to approve the financial statement, Melvin Coakley seconded the motion, all in favor

Citizens:

- Citizens were here to discuss the Franklin Drive project with Engineer

Engineer:

- Alan stated he is still waiting for DEP to review the design for Franklin St.

- Residents were here to discuss cost to them. Alan stated the amount in the letter was an estimate because we won’t know till the bids come in. Jake Meyers stated he didn’t want to sign a contract that states $5000-6000, and it could end up being $10,000. Alan stated he understood what he was saying. The letter states they need to have it turned in with the tap on fee by March 15, however, Jake said he won’t sign it until he knows the real cost.

- Terry McCloskey asked if we contacted Piedmont’s about the line that maybe they would be interested in hooking on. No one has contacted them. Alan will look for their address through the Assessment Office.

- Terry asked when they can expect the project to be completed. Alan stated the fall but hopefully sooner if DEP sends approval.

Old Business:

- Nothing to discuss

New Business:

- Secretary stated the Audit was completed if anyone wants to review it.

Correspondence:

- Nothing

Bills: Melvin Coakley made a motion to pay the bills, Craig Lindsey seconded the motion, all in favor

Meeting adjourned to Sewer 7:50 pm on a motion by Melvin Coakley, second by Dan Yeaney, all in favor

Respectfully Submitted

Roni Roan, Secretary