BEECH CREEK WATER AUTHORITY MEETING

September 8, 2025

Meeting was called to order at 7:00pm by Chairman Kenneth Packer

Attendees: Randy Peters, Joe Walker, Craig Lindsey, Melvin Coakley, Alan Uhler, Dan Yeaney

Secretary opened the bids on the F20 truck they were as follows

Jim Lindsey $5251.00

Brad Coakley $1250.00

Ken Hoover $500.00

A motion by Joe Walker to accept Jim Lindsey’s bid, seconded by Melvin Coakley, all in favor.

Minutes: The August meeting minutes were approved on a motion by Melvin Coakley, seconded by Dan Yeaney, all in favor

Financial Statement: Joe Walker made a motion to approve the financial statement, Dan Yeaney seconded the motion, all in favor

Citizens:

Joe Walker stated Daryl Geyer called him asking if it would be a problem for the FC to fill the truck up after they wash the parking lot at the Legion as a training session. It would be about 3000 gallons. He just wanted to make sure it wouldn’t cause any issues. Authority was ok with doing this.

Engineer:

- Alan Uhler stated there will be a meeting on Wednesday or Thursday with him, the contractors, Luke and Randy, and Matt Miliron.

- Alan stated the contractor had planned on starting this week but ran into stone on the job they are doing, and it is slowing them down. They will start the building by the end of the week or beginning of next week.

- Alan stated he needs to get approval for the pump skid. It is a prefabricated system with 2 pumps on it. They will slide it into place and hook up wiring then it will be ready to go. Clinton Control is looking for a way to tie everything together. Total price of this is $38,800 for the entire system. Craig Lindsey made a motion to approve the pump skid, Dan Yeaney seconded the motion, all in favor.

- Alan stated he has another municipality he is working with that is getting rid of Iperl meters as they switched. Alan said the meters are not very old and they are selling them to unload them. After discussion Melvin Coakley made a motion to purchase all the meters for $1000 if they accept that offer, Craig Lindsey seconded the motion all in favor. Alan will contact them and see if they are interested in that offer.

- Craig Lindsey stated he had a call from a Franklin Dr resident asking if there was a final price for the residence to pay. Alan stated is total $6000, $1000 for application and $5000 for the connection. Craig said she also asked if the contractor would do their personal work. Alan stated the contractor will, but that price is on the resident not the Authority. Residents have received a letter stating they will need to pay half when the project starts.

- The easement is signed.

Old Business:

- Nothing

New Business:

- Randy Peters stated they had a water break and had issues with not having enough light to get it fixed. He asked if they could purchase lights to help in the event it happens again. Craig Lindsey made a motion to purchase the lights, Melvin Coakley seconded the motion, all in favor.

- Secretary stated LB Water rep Dave Sollar’s came to let us know that Autoread (software for meter reading) is discontinued and a new software can replace it. He stated we can still use Autoread but the price for our renewal will be $4700 and the new software will cost $4000 a year. Joe Walker made a motion to approve the switch, Melvin Coakley seconded the motion, all in favor.

Correspondence:

- Nothing

Bills: Melvin Coakley made a motion to pay the bills, Craig Lindsey seconded the motion, all in favor

Meeting adjourned to Sewer at 7:35 pm on a motion by Dan Yeaney, second by Melvin Coakley, all in favor

Respectfully Submitted

Roni Roan, Secretary