BEECH CREEK WATER AUTHORITY MEETING

August 4, 2025

Meeting was called to order at 7:00pm by Chairman Kenneth Packer

Attendees: Randy Peters, Joe Walker, Craig Lindsey, Melvin Coakley, Alan Uhler, Dan Yeaney

Minutes: The July meeting minutes were approved on a motion by Craig Lindsey, seconded by Dan Yeaney, all in favor

Financial Statement: Joe Walker made a motion to approve the financial statement, Melvin Coakley seconded the motion, all in favor

Citizens:

None in attendance

Engineer:

- Alan Uhler stated the contract was signed for CnR to start the Franklin Street project. He also has the permit for the boost station from Liberty Township.

- Secretary paid West Penn Power to set the pole. He stated he hopes they can do it soon. Alan presented the Easement for Chad and Jamie Phillips. After reviewing the contract Craig Lindsey made a motion to accept it as written, Melvin Coakley seconded the motion, all in favor. Alan stated we will need to give a check to Chad and Jamie for legal expenses.

- Alan, Randy, Luke, and Ken Packer had a meeting with CnR to discuss the project. Kelton, from CnR stated he will get the submittals to Alan. He stated the project will start early September and will take a month or so to complete. He subcontracted the booster building out but will make sure it is to our expectations. Alan stated he mentioned to Kelton about residents wanting him to do their line but explained that is between the resident and the company that the Authority has nothing in once it is on their property.

- Alan stated he will draft a letter to the residents explaining the project and other information.

- The final contract date is December 14th. He will also meet with Liberty Township’s Roadmaster to let them know about the project and keep them informed.

- Randy Peters stated he had questions about them disconnecting their well. We told them they had to disconnect outside the house, but some want to still use the well for watering their lawn and will need it connected to booster pump they already have. After discussion Dan Yeaney made a motion to allow them to keep the well operational for outside use only per the Rules and Regulations pending an inspection by Authority employee’s approval, Melvin Coakley seconded the motion, all in favor.

- Joe Walker questioned if Alan had heard anything from Hogan’s Heroes about the letter sent. Alan stated he talked to their secretary but other than that nothing.

- Matt Miliron will be taking care of the grant portion of the project. He will meet with Alan and Roni at 9:00 on Aug 5 to discuss what he will need.

- Alan stated we will need to invoice the residents for the $5000 for the line.

- Secretary stated she received an email from 2 residents they cannot afford $500 a month, Authority approved $200 - $300 a month and they need to try to pay more if they can.

- Alan stated that he, Randy, and Luke went to PS Hazelton to look at their booster pump. After looking at it they all felt it would be a good fit for our project.

- Alan stated he thinks the Authority should look into purchasing an automated alarm system for the tanks to notify Randy and Luke if the tank starts dropping water. Currently they do not have any kind of alarm system Randy does it by hand. Alan believes that Clinton Controls can quote a price for short term system and a long term system. Craig Lindsey stated to get a quote for both for next meeting.

Old Business:

- Nothing

New Business:

- Randy Peters stated that the Legion is now connected to a new line and fire line.

- Craig Lindsey stated he would like to get a price on the water line on Wynn Ave. He is bringing it up at council meeting that Wynn needs paved but feels a new waterline should be put in first.

- Joe Walker stated he feels that Authority should just donate what water the ballfields, and restroom uses as it isn’t much and it is for the community. Joe made a motion to approve it for a donation, Dan Yeaney seconded the motion. All in favor.

- Melvin Coakley stated he asked at a Council meeting about the F250 truck that is just sitting out there not being used. He wanted to know if we should sell it. After discussion Melvin made a motion to put the truck out for bid and will open them at September meeting, Craig Lindsey seconded the motion, all in favor. Secretary will advertise the truck.

Correspondence:

- Nothing

Bills: Craig Lindsey made a motion to pay the bills, Joe Walker seconded the motion, all in favor

Meeting to Sewer at 7:59 pm on a motion by Dan Yeaney, second by Melvin Coakley, all in favor

Respectfully Submitted

Roni Roan, Secretary