BEECH CREEK WATER AUTHORITY MEETING

December 1, 2025

Meeting was called to order at 7:00pm by Chairman Kenneth Packer

Attendees: Randy Peters, Melvin Coakley, Alan Uhler, Dan Yeaney, absent was Joe Walker and Craig Lindsey

Minutes: The November meeting minutes were approved on a motion by Melvin Coakley, seconded by Dan Yeaney, all in favor

Financial Statement: Dan Yeaney made a motion to approve the financial statement, Melvin Coakley seconded the motion, all in favor

Citizens:

None in attendance

Engineer:

- Alan Uhler stated that the deadline for the Franklin Drive project is December 12th. Authority can impose a $500 a day penalty for not completing it by then. Authority needs to think about how they want to do in the event it is not finished. Alan warned that there are only 2 companies that do the boring, so we need to consider that since we have other projects. They did bring pipes in and will be moving equipment later this week.

- Electric was scheduled for Tuesday but with the weather they may put it off a day or so.

- Alan stated the pump is expected in the second week of January

- CnR is going to talk with homeowners about the cost of installing their lines.

- The grant for Main St. Beech Creek has been submitted by Elise. The grant covers from Wynn Ave to Kay Street. A Resolution needs to be signed for the grant. Melvin Coakley made a motion to sign the Resolution, Dan Yeaney seconded the motion, all in favor. Resolution signed.

- Alan stated he has an estimate for Wynn Ave water line. He believes the price is higher than what a contractor would quote.

Old Business:

- Nothing to discuss

New Business:

- Melvin Coakley made a motion to approve the meeting schedule for 2026, Dan Yeaney seconded the motion, all in favor.

- Secretary asked Authority to consider moving the Authority meetings to 6:00pm for 2026. Melvin Coakley made a motion to move meeting time to 6:00pm on the first Monday of each month, Dan Yeaney seconded the motion. All in favor.

Bills: Melvin Coakley made a motion to pay the bills, Dan Yeaney seconded the motion, all in favor

Meeting adjourned to Sewer at 7:20 pm on a motion by Dan Yeaney, second by Melvin Coakley, all in favor

Respectfully Submitted

Roni Roan, Secretary