BEECH CREEK WATER AUTHORITY MEETING

November 3, 2025

Meeting was called to order at 7:00pm by Vice Chairman Craig Lindsey

Attendees: Randy Peters, Joe Walker, Melvin Coakley, Alan Uhler, Dan Yeaney, Absent was Ken Packer

Minutes: The October meeting minutes were approved on a motion by Joe Walker, seconded by Melvin Coakley, all in favor

Financial Statement: Melvin Coakley made a motion to approve the financial statement, Joe Walker seconded the motion, all in favor

Citizens:

- Kelton from CNR was here to let the Authority know they will be starting the project in a few weeks. He stated he doesn’t believe it will take long to run the line and will definitely have it done by the end of the year. His concern is the West Penn pole and when it will be set.

Engineer:

- Alan Uhler stated that the pump station for the Franklin Drive project is about 55% complete. The retaining wall is 75% complete. He said the company for the pump said will be 10 weeks from submittals being approved. Alan stated he told them that was not the agreement that it was from the order. The company will push to have the pump finished sooner.

- Alan stated the invoice due to CnR is $64,800, secretary will mail a check.

Old Business:

- Randy Peters stated they sold 50 of the meters that were purchased. We sold them for $50 each. Authority made $1000 from the sale.

New Business:

- Melvin Coakley made a motion to approve the final budget, Joe Walker seconded the motion, all in favor.

Correspondence:

- Nothing

Bills: Melvin Coakley made a motion to pay the bills, Dan Yeaney seconded the motion, all in favor

Meeting adjourned to Sewer at 7:25 pm on a motion by Dan Yeaney, second by Joe Walker, all in favor

Respectfully Submitted

Roni Roan, Secretary