SEWER AUTHORITY MEETING

November 3, 2025

Meeting called to order at 7:25 pm by Vice Chairman Craig Lindsey

Attendees: Randy Peters, Joe Walker, Melvin Coakley, Dan Yeaney, Absent was Ken Packer

Minutes from October meeting was approved on a motion by Melvin Coakley, seconded by Joe Walker, all in favor

Financial Statement: approved on a motion by Joe Walker, seconded by Dan Yeaney, all in favor

Citizens:

- None in attendance

Engineer:

- Alan stated the equipment arrived for the auger.

- Clinton Controls will install the electrical box

- Randy Peters stated the conduit is ready and they built a roof over where the panel box will be.

- Melvin Coakley made a motion to approve and pay the invoice from Kappe, Dan Yeaney seconded the motion, all in favor.

Old Business:

- Nothing to discuss

New Business:

- Randy Peters stated he has 2 quotes for a fence that needs to be around the auger.

  - PMR LLC - $6700 can start right away

  - Lakeview Fencing - $6060 cannot start till late December

After discussion Melvin Coakley made a motion to approve PMR LLC for the fencing, Dan Yeaney seconded the motion, all in favor.

- Randy Peters stated they will have to have the tank pumped out 1 more time and could cost $40,000-$50,000. Authority said do what he needs to do.

- Joe Walker made a motion to approve the final budget, Melvin Coakley seconded the motion, all in favor.

Bills:   Joe Walker made a motion to pay the bills, seconded by Dan Yeaney, all in favor

Adjourned: Melvin Coakley made a motion to adjourn meeting second by Dan Yeaney, all in favor

Meeting Adjourned: at 7:30 pm

Respectfully Submitted

Roni Roan, Secretary