BEECH CREEK WATER AUTHORITY MEETING

January 5, 2026

Meeting was called to order at 7:00pm by Chairman Kenneth Packer

Attendees: Randy Peters, Melvin Coakley, Alan Uhler, Dan Yeaney, Joe Walker, and Craig Lindsey

Minutes: The December meeting minutes were approved on a motion by Melvin Coakley, seconded by Joe Walker, all in favor

Financial Statement: Joe Walker made a motion to approve the financial statement, Dan Yeaney seconded the motion, all in favor

Citizens:

None in attendance

Engineer:

- Alan did not attend the meeting but sent an email to secretary with a Payment Request from CnR. Discussion on whether to pay the payment or not at this time was brought up by Craig Lindsey since they are behind on the project. Secretary read the email from Alan stating that all pipwork is in the ground and tested. They are now waiting for the pump to arrive. Joe Walker stated he feels they should approve the payment this time and hold final payment till they talk with company about the delay. This delay now is on the waiting for pump. Authorities agreed with this. Melvin Coakley made a motion to approve the payment on the condition that the walk thru later this week is good and verification of quantities. Craig Lindsey seconded the motion, all in favor. Secretary will wait to hear about walk thru.

Old Business:

- Authority had an estimate for what it would cost to replace water line on Wynn Ave from Main Street to Borough line. After discussion no plans were made just something to keep in mind for later in the year.

New Business:

- Randy Peters stated there was an issue with CnR hitting a sewer lateral while working. He contacted Jesse (over project). Jesse and another worker came in on a Sunday to fix the problem, Randy stated that Liberty Township was called also because they didn’t have the laterals marked correctly. Randy stated he brought this up because he doesn’t feel Authority should pay for this since it is a mistake on Liberty Township. Authority thanked him for letting them know and will watch for any invoices related to this.

Bills: Joe Walker made a motion to pay the bills, Dan Yeaney seconded the motion, all in favor

Meeting adjourned to Sewer at 7:25 pm on a motion by Dan Yeaney, second by Melvin Coakley, all in favor

Respectfully Submitted

Roni Roan, Secretary