BEECH CREEK WATER AUTHORITY MEETING

May 4, 2026

Meeting was called to order at 6:00pm by Chairman Ken Packer

Attendees: Randy Peters, Melvin Coakley, Alan Uhler, Dan Yeaney, Joe Walker, and Craig Lindsey, also in attendance was John Lavelle from Entech Engineering.

Minutes: The April meeting minutes were approved on a motion by Joe Walker, seconded by Melvin Coakley, all in favor

Financial Statement: Melvin Coakley made a motion to approve the financial statement, Joe Walker seconded the motion, all in favor

Citizens:

- John Lavelle was here from Entech Engineering to talk about the consultant service they office. He stated they would find out our needs and look for and write grants. Authority feels we need to have someone write our grants so we can pursue getting more jobs done.

Engineer:

- Alan stated that C&R was requesting their final payment for the Franklin Drive project. He said they will be coming back to reseed some areas and needed to cut some limbs but then it should be finished. Craig Lindsey made a motion to send the last payment after the limbs are cut and other work is finished, Joe Walker seconded the motion, all in favor. Kenny signed the form, and the secretary will send out when Alan says it is completed. The final cost of this project was $409,986.00.

  - The quote was $400,000.00

  - Added expenses:

    - $375 for additional parts

    - $4000 for valve

    - $3000 ?

    - $4011.00 for French drain and alarm system

- Alan stated that Well 1 was not running. He said they would have to pull it to see what is going on with it. Authority will need to decide if they want to purchase another pump for Well 1 or abandon it and purchase a backup pump for Well 2 in the event something would happen to it. After further discussion Craig Lindsey made a motion to purchase a new pump & motor 20hp and replace the pump that is not working. Dan Yeaney seconded the motion, all in favor.

- Alan stated he advertised that Bid opening for Wynn Ave will be on Tuesday, May 19th at noon here at the borough building.

Old Business:

- Nothing to discuss

New Business:

- Nothing to discuss

Bills: Melvin Coakley made a motion to pay the bills, Craig Lindsey seconded the motion, all in favor

Meeting adjourned to Sewer at 6:50 pm on a motion by Dan Yeaney, second by Melvin Coakley, all in favor

Respectfully Submitted

Roni Roan, Secretary