SEWER AUTHORITY MEETING

February 2, 2026

Meeting called to order at 7:25 pm by Chairman Ken Packer

Attendees: Randy Peters, Melvin Coakley, Dan Yeaney, Joe Walker, and Craig Lindsey, Alan Uhler

Minutes from January meeting were approved on a motion by Melvin Coakley, seconded by Craig Lindsey, all in favor

Financial Statement: approved on a motion by Craig Lindsey, seconded by Melvin Coakley, all in favor

Citizens:

- None in attendance

Engineer:

- Alan stated he was not happy with the way things are progressing for the auger. He has made it clear with Kappe. They are scheduled to install the auger and have it ready to go on February 16 – 17th. Alan will contact Clinton Control to have them aboard when it is here since they installed the panel control board.

Old Business:

- Nothing to discuss

New Business:

- Nothing to discuss

Bills:   Melvin Coakley made a motion to pay the bills, seconded by Dan Yeaney, all in favor

Adjourned: Melvin Coakley made a motion to adjourn meeting second by Dan Yeaney, all in favor

Meeting Adjourned: at 6:55 pm

Respectfully Submitted

Roni Roan, Secretary