DeWeese-Dye Ditch & Reservoir Company

Board Meeting

PO Box 759

Cañon City, CO  81215

May 4, 2026

Call to Order:  President Bolkema called the meeting to order at 7:00 p.m.

Board Directors Present:				Board Directors Absent:

Arlin Bolkema

Kenn Estes

Bill Brogoitti

Leo French

Marc Thompson

Others Present:					Absent

Annette Reed-Pugh, Secretary/Treasurer

4 Shareholders

Minutes:

The minutes from the April 6, 2026 meeting were e-mailed prior to the meeting.  All Board Directors indicated they had read the minutes.  President Bolkema called for a motion to approve the minutes as written, Vice President Estes moved to accept the minutes, Director Brogoitti seconded, all voted in favor.

Financial Report:

- Presentation of the bills:

The list of April bills was provided to the Board for review.  President Bolkema called for a motion to approve payment of the bills.  Director Thompson moved to pay the bills, Director French seconded, and all voted in favor of the motion.

- Balance Sheet and Income Summary:

The financial reports were provided to the Board to review prior to the meeting, and anyone with questions were directed to speak with Secretary/Treasurer Reed-Pugh.

Old Business:

- Reservoir Extension Update:

UAWCD will be applying and administering grant funding for the various studies and future expansion.  Upper Ark has been approved for our CWCB grant for Phase 2 of the Enlargement feasibility study.  They will continue to partner with GEI, the same engineering company from Phase 1, to handle these next steps. The proposal from GEI was provided to the Board previously, which outlines the specific tasks and scope of work for Phase 2. GEI will attend Upper Ark’s Board at our May 14th meeting.  President Bolkema asked for the Board’s input, questions, and comments of the GEI study, and if the Board had any issues with the proposal.  Discussion ensued.  The Board indicated no issues and to move forward.  President Bolkema called for a motion to move forward with the scope of work for the grant from GEI.  Director Brogoitti moved to approve the scope of work, Vice President Estes seconded, and all voted in favor of moving forward.  Secretary/Treasurer Reed-Pugh will contact Upper Ark to let them know of the discussion and the Boards agreement.

- BLM Grant Update (outlet pipe repair):

Discussion ensued on scope of work provided by RJH, which was provided to the Board previously for review.  RJH provided the options/alternative for the outlet pipe repair.  The option that was desired by the Board when discussion first took place is now the most costly.  After discussion and consideration of the best option for repair, President Bolkema called for a motion to approve the scope of work for Option #1 of the traditional slip line in the amount of $470,000.00.  Director French motioned to approve to move forward with Option #1, Director Brogoitti seconded, and all voted in favor.  President Bolkema will contact Bob with RJH to let him know of the Boards decision.

New Business:

.

- Secretary/Treasurer Business Items:  Secretary/Treasurer Reed-Pugh discussed business items and issues, and provided an update on receivables and transfers processed.  There has been trouble with email sending limits and transferring information from one computer to another.  Several email notification/email platforms were tested for notification ability, and resulted in being locked out of email altogether for 24 hours.  Going forward, Shareholder notifications will be posted to the website, auto-reply for incoming email, and voicemail message rather than via email.  Shareholders will be directed to the website for all current information.

- Major Ditch Repairs:

- Superintendents Brogoitti and Thompson provided an update. They have been working with Bruce from Hydrologik to learn the automated system and features, as well as Exactix for the locates.  There has been a learning curve, but the new system is working well and will be a huge tool in productivity and water conservation going forward.

- Andy Kagan has completed the access roadway and clearing.

- Ditch Superintendent Update:

  - Inflows are at 7.53 cfs, and we are letting out 20 cfs sweeping the creek.  3.98 cfs is in priority right now.

  - The little reservoir is still leaking but is filling

  - In addition to the bill list provided to the Board for this meeting, the following costs are requested to be paid for repairs to the system and tires for the truck.  Discussion ensued, President Bolkema called for a motion to approve the additional bills.  Director Thompson motioned to approve the additional bills, Director Brogoitti seconded, and all voted aye:

- Tires are needed for the truck, the cost is $1,440.51

- Supplies for gates and repairs from Home Depot comes to $1,157.02

- Material from Penrose Steel and Tubing for repairs along the system come to $2.759.83

- Water Start-up schedule:

Discussion ensued about the irrigation schedule.  The DNR wanted a water plan from DeWeese to ensure the viability and health of the fish as well as our irrigation water.  We need to make sure levels in the dam will support the fish, and ensure irrigation water delivery to Shareholders.  After much discussion, the best plan is to run our regular 2x a week schedule for 12-hour days for the month of May.  After that, we will review, but are looking to run shorter days of 8 hours 2x a week after May.  Instead of running the full 12 hours per day 2x a week, we will cut back to 8 hours per day 2x a week.  By cutting back of the hours per day we irrigate, the ground receives water twice a week without having to cut back to one day a week.  The Board felt this would provide the water needed without compromising Shareholder operations the way one day a week runs would.

President Bolkema called for a motion to approve water start-up date of May 4, 2026, to run 2x a week at 12 hours per day for the month of May, then cut back to 8 hours a day 2x a week.  Director Thompson moved to approve the plan, Director Brogoitti seconded, and all voted in favor.  This schedule will be subject to change according to conditions.

- Shareholder Questions:

The floor was opened to shareholders questions and/or comments.

- Shareholder Bosco:  Inquired about how early he can open the gate for the next day, to which Director Brogoitti replied after 6:00.

REMINDERS:

- May 4, 2026 start date, to run 2x a week at 12 hours per day for the month of May, then cut back to 8 hours a day 2x a week.  Director Thompson moved to approve the plan, Director Brogoitti seconded, and all voted in favor in the April meeting.  This schedule will be subject to change according to conditions.

- Discussion ensued about shareholders taking too much water, especially in this dry season.  The Board will not tolerate any receipt of too much water.  If any Shareholder is determined to be taking more than their rightful amount, they will be immediately terminated from water for the entire season, no exceptions.  Water is going to be scarce this year, and we have to be extra mindful of our resource.

- Shareholders are expected to clean and maintain their laterals, as per our governing By-laws.  Violations will be issued to Shareholders for non-compliance with our by-laws; up to and including termination of water delivery.

- Other Business:

The floor was opened to other business.

There was no other business brought before the Board.

Adjournment:  With no other business to consider, President Bolkema called for a motion to adjourn.  The meeting was adjourned at 7:57 p.m., via a motion by Director Brogoitti, and seconded by Director Thompson, and a unanimous vote in favor.

Respectfully submitted,

Annette Reed-Pugh

Secretary/Treasurer